# GL-013 Predictive Maintenance Agent

Implementation Blueprint and Cross-Team Delivery Plan

Version: 1.0
Date: December 23, 2025
Owner: 2026 - GreenLang Agents Program
Confidentiality: Internal

Purpose: Align AI, software, data, reliability engineering, motor diagnostics, and climate intelligence teams on what to build, how to validate it, and how to operate it at scale for GL-013.

# Contents

1. Executive Summary

2. Agent Card (Specification Snapshot)

3. Outcomes, KPIs, and Guardrails

4. System Context and Reference Architecture

5. Data Requirements and Data Contracts

6. Engineering Requirements (Sensors, OT, and Thermal)

7. Analytics and Modeling Approach

8. Explainability, Causal Root Cause, and Reporting

9. Maintenance Scheduling, Inventory, and CMMS Automation

10. Integration Interfaces (OPC-UA, Kafka, GraphQL, CMMS)

11. MLOps, DevOps, and Operational Monitoring

12. Validation, Testing, and Acceptance Criteria

13. Security, Governance, and Compliance

14. Workstreams, RACI, and Delivery Plan to Q1 2026

15. Appendices (Glossary, Data Dictionary, Templates)

# 1. Executive Summary

GL-013 (PredictiveMaintenanceAgent) is a high-criticality (P1) predictor that converts multi-sensor condition monitoring and maintenance records into risk-based maintenance decisions. The agent produces Remaining Useful Life (RUL), failure probability, and CMMS-ready work orders, with explainability and causal reasoning to support root-cause driven maintenance and parts planning.

This document defines the cross-team build plan: data contracts, sensor and thermal requirements, analytics and mathematics, integration interfaces (OPC-UA, Kafka, GraphQL, CMMS), MLOps/DevOps, validation, and governance. It is written to be executable: each team can map sections to concrete deliverables and acceptance criteria.

Operating principle: GL-013 does not replace reliability engineers or maintenance planners. It prioritizes and explains risk, quantifies uncertainty, and automates administrative actions only when confidence and guardrails are satisfied.

## What success looks like (at a glance)

Reliable and auditable mapping from OT sensor tags and CMMS asset IDs into a single asset-centric data model.

Stable alerting with controlled false alarms (calibrated probabilities, uncertainty-aware thresholds).

RUL and failure-risk outputs that maintenance teams trust because they are explainable (SHAP/LIME + attention visualization) and aligned with known failure modes (MCSA + vibration physics).

Closed-loop learning: CMMS work order outcomes and failure confirmations feed back into labels and model retraining.

Production-grade integration: OPC-UA ingestion, Kafka streaming, GraphQL service layer, and CMMS work order automation with human-in-the-loop approvals.

# 2. Agent Card (Specification Snapshot)

Agent identity and scope anchors. Treat this table as the contract for GL-013 configuration, documentation, and governance.

| Field | Value |
| --- | --- |
| Agent ID | GL-013 |
| Code | PREDICTMAINT |
| Agent Name | PredictiveMaintenanceAgent |
| Functional Area | Maintenance |
| Agent Type | Predictor |
| Criticality | High |
| Program Priority | P1 |
| Business Value Target | $10B |
| Target Release | Q1 2026 |
| Maturity Score | 96 |
| Current Status | Implemented |
| Core Methods | Weibull reliability / survival analysis; Motor Current Signature Analysis (MCSA); ML anomaly detection; attention-based time-series models; uncertainty quantification; causal inference for root cause; SHAP/LIME explainability; attention visualization; CMMS integration |
| Primary Inputs | Vibration; temperature; pressure; motor current; operating hours; maintenance history; equipment specs; environmental conditions |
| Primary Outputs | Remaining Useful Life (RUL) predictions; failure probability; maintenance schedules; parts inventory signals; causal analysis; explainability reports; attention maps; CMMS work orders |
| Key Integrations | Condition monitoring systems; CMMS; motor analyzers; OPC-UA; Kafka; GraphQL |

Key assumption: The term “Implemented” in the agent registry reflects capability intent. This blueprint standardizes the production implementation so that the same behavior is reproducible across sites, assets, and vendors.

## Primary audiences

AI/ML Team: model design, training, calibration, explainability, uncertainty, causal analysis.

Data Engineering: ingestion, schemas, storage, feature store, data quality, lineage.

OT/Industrial Integration: sensor/tag mapping, OPC-UA connectivity, edge compute, time synchronization.

Reliability & Maintenance Engineering: failure modes, Weibull reliability, validation, maintenance policies.

Electrical/Motor Diagnostics Engineering: MCSA feature design, current sensor requirements, diagnostic rulebooks.

Software Development: GraphQL APIs, services, CMMS connectors, UI/report generation.

MLOps/DevOps/SRE: CI/CD, model registry, monitoring, on-call runbooks, rollout safety.

Climate Intelligence: environmental normalization, climate-driven risk factors, site condition profiles.

# 3. Outcomes, KPIs, and Guardrails

## 3.1 Business outcomes

Reduce unplanned downtime through earlier detection of degradations and failures.

Shift maintenance from reactive to risk-based planned interventions (right time, right scope).

Improve parts availability while lowering inventory cost (better forecasting and reorder signals).

Standardize reliability learning across sites (shared feature definitions, model cards, and feedback loops).

## 3.2 Model and operational KPIs

KPIs must be tracked per asset class and per site; avoid averaging away site-specific issues. Targets below are initial guidance and must be tuned per program risk tolerance.

| Metric area | How measured |
| --- | --- |
| Failure prediction (classification) | Precision/Recall at lead times (e.g., 7/14/30 days); False alarm rate per asset-month; ROC-AUC/PR-AUC |
| RUL accuracy | MAE or MAPE on time-to-failure; concordance index (C-index) for survival models; calibration of prediction intervals |
| Probability calibration | Brier score; reliability diagrams; Expected Calibration Error (ECE) |
| Operational latency | End-to-end detection latency from sensor event to alert/work order (seconds to minutes depending on use case) |
| Coverage and data health | Percent assets with complete sensor coverage; missing data rate; sensor drift incidents; time sync error |
| Business impact | Downtime hours avoided; maintenance cost reduction; parts stockouts prevented; work order acceptance rate |
| User trust | Explainability report usage; % alerts resolved with documented root cause; planner feedback scores |

## 3.3 Guardrails and human-in-the-loop controls

Uncertainty gating: do not auto-generate CMMS work orders when predictive uncertainty exceeds configured thresholds.

Safety gating: GL-013 may recommend inspection or controlled shutdown, but any safety-critical action must be approved by authorized operations personnel.

Minimum evidence rule: require concordant signals across at least two independent modalities for high-severity alerts (e.g., vibration + MCSA, or temperature + current).

Explainability required: any alert severity >= High must include an explainability bundle (top drivers, trend plots, and data quality flags).

Auditability: every prediction used for decisioning must be reproducible from a versioned model + versioned features + immutable raw data references.

# 4. System Context and Reference Architecture

GL-013 is deployed in an industrial data landscape with OT (sensors, PLCs, condition monitoring devices) and IT systems (data lake, analytics platform, CMMS/ERP). The reference architecture below standardizes how data flows, how models are served, and how decisions are executed while preserving OT security boundaries.

## 4.1 Reference architecture (logical layers)

| Layer | Responsibilities and typical components |
| --- | --- |
| Asset & Sensors (OT) | Vibration sensors (accelerometers), temperature sensors (RTD/thermocouple), pressure transducers, current transformers, motor analyzers; asset metadata (nameplate, specs) and operating context (speed, load, hours). |
| Edge Acquisition & Conditioning | Signal conditioning, anti-alias filtering, sampling, and optional edge feature extraction; time synchronization; buffering for intermittent connectivity. |
| Connectivity & Streaming | OPC-UA subscription/polling from OT gateways; Kafka topics for raw events, engineered features, predictions, and CMMS actions; schema registry. |
| Storage & Feature Platform | Time-series store for operational features; data lake for raw bursts and historical data; feature store for training/serving parity; metadata catalog and lineage. |
| Analytics & Model Training | Weibull/survival modeling, anomaly detection, sequence/attention models, calibration, uncertainty estimation, causal analysis; offline evaluation and backtesting. |
| Model Serving & Decisioning | Online inference service; thresholding policy; uncertainty gating; explanation service (SHAP/LIME, attention maps). |
| Workflow & CMMS Automation | Work order creation/update; maintenance schedule export; parts inventory signals; feedback collection (resolution, confirmed failure modes). |
| User Experience & Reporting | Dashboards and periodic reports; per-alert explainability bundle; audit trail; reliability engineering analysis views. |

## 4.2 Key architecture decisions

Asset-centric canonical model: every reading, feature, prediction, and work order references a single global AssetID (with site/vendor aliases).

Training-serving parity: the same feature definitions (versioned) are used in offline training and online inference.

Event-driven integration: Kafka is the backbone for streaming and decoupling; CMMS writes are performed by a dedicated connector service with idempotency.

Defense-in-depth: OT gateways isolate plant networks; only approved northbound flows are permitted; secrets and certificates are centrally managed.

Explainability-by-design: explanation artifacts are produced as first-class outputs alongside predictions and stored for audit.

Non-negotiable: Time synchronization across sensors and systems is mandatory. Without consistent timestamps, multi-modal fusion, attention visualization, and causal attribution become unreliable.

# 5. Data Requirements and Data Contracts

GL-013 consumes heterogeneous data: high-frequency signals (vibration, motor current), low-frequency process variables (temperature, pressure), and event-based enterprise data (maintenance history, work orders, inventory, equipment specs). This section defines the minimum data needed for production-quality predictive maintenance, and the contracts each upstream/downstream system must satisfy.

## 5.1 Required data sources (by modality)

Vibration: tri-axial acceleration or velocity measurements from bearings/housings; optionally tachometer/speed reference.

Temperature: motor frame, bearing temperature, winding proxy (if available), and ambient temperature.

Pressure: process pressure relevant to the asset (e.g., pump discharge, compressor stages) plus suction pressure where applicable.

Motor current: 3-phase current (and voltage if available) for Motor Current Signature Analysis (MCSA).

Operating hours and context: run/stop states, load, speed, duty cycle, production mode, alarms, start/stop counts.

Maintenance history: CMMS work orders, failure codes, corrective actions, parts replaced, inspection notes, condition monitoring findings.

Equipment specs: nameplate, model, rated power, rated speed, bearing types, lubrication specs, installation date, overhaul history.

Environmental conditions: ambient temperature, humidity, dust/particulates, corrosive exposure, vibration environment, and climate/site factors.

## 5.2 Sampling, resolution, and retention guidance

Sampling requirements depend on failure modes (bearings, imbalance, misalignment, rotor bar defects, insulation breakdown) and the criticality of early warning. Use the guidance below as a baseline; validate against asset vendor recommendations and reliability engineer input.

| Modality | Recommended resolution | Retention |
| --- | --- | --- |
| Vibration (raw bursts) | Typical 6.4 kHz to 25.6 kHz sampling; 1-10 s bursts every 1-10 min (configurable). Higher rates needed for bearing fault frequencies and envelope analysis. | Raw bursts retained 30-90 days (or longer where storage permits). |
| Vibration (features) | Edge or central features aggregated every 1 min to 15 min: RMS, kurtosis, crest factor, band power, envelope metrics, dominant frequencies. | Feature history retained 3-7+ years for reliability modeling and Weibull fitting. |
| Motor current / voltage (raw or spectra) | Sampling 2 kHz to 12.8+ kHz depending on analyzer; store spectral features or raw windows aligned to line frequency cycles. | Raw windows retained 30-90 days; spectral/features retained 3-7+ years. |
| Temperature / pressure | 1-10 s sampling for process monitoring; downsample to 1-5 min for long-term trends with min/max/avg plus derivatives. | Retain 3-7+ years (trends + events). |
| Operating context (run state, load, speed) | Event-driven changes plus 1-60 s periodic snapshots; include counters (starts, hours). | Retain full history (or at least from installation date). |
| CMMS maintenance history | Event-based: every work order, parts transaction, inspection, downtime, failure code. | Retain full history; treat as system of record. |
| Environmental conditions | On-site sensors at 1-15 min; external weather/climate feeds at 15-60 min if used. | Retain multi-year for seasonality and climate normalization. |

## 5.3 Canonical data model (asset-centric)

All data must be mapped into an asset-centric canonical model. This enables cross-modal fusion, site-to-site portability, and consistent CMMS automation.

Asset identity rule: Every signal must carry (AssetID, SiteID, SensorID) plus a timestamp in UTC (or timezone-annotated). Do not rely on implicit tag naming to identify assets.

## 5.4 Minimum schema requirements (contract)

Below is the minimum envelope for a sensor reading event and a model prediction event. Teams may extend the schema, but must not break backward compatibility.

{
  "event_type": "sensor_reading",
  "schema_version": "1.0",
  "asset_id": "string",
  "site_id": "string",
  "sensor_id": "string",
  "modality": "vibration|temperature|pressure|current|context|environment",
  "timestamp_utc": "ISO-8601",
  "value": "number|array",
  "unit": "string",
  "sampling_rate_hz": "number|null",
  "window_start_utc": "ISO-8601|null",
  "window_end_utc": "ISO-8601|null",
  "quality": {
    "status": "ok|suspect|bad|missing",
    "reason": "string|null"
  },
  "metadata": {
    "axis": "x|y|z|null",
    "location": "bearing_drive_end|bearing_non_drive_end|frame|process_line|ambient|...",
    "calibration_id": "string|null"
  }
}

{
  "event_type": "prediction",
  "schema_version": "1.0",
  "asset_id": "string",
  "timestamp_utc": "ISO-8601",
  "model": {
    "name": "GL-013",
    "model_version": "string",
    "feature_version": "string"
  },
  "outputs": {
    "rul_days_p50": "number|null",
    "rul_days_p10": "number|null",
    "rul_days_p90": "number|null",
    "failure_probability_7d": "number",
    "failure_probability_30d": "number"
  },
  "uncertainty": {
    "method": "ensemble|bayesian|conformal|quantile",
    "calibrated": "boolean",
    "notes": "string|null"
  },
  "explainability_ref": "uri|string|null",
  "data_quality_ref": "uri|string|null",
  "recommended_action": {
    "severity": "low|medium|high|critical",
    "action": "inspect|lubricate|align|balance|replace_bearing|motor_test|shutdown_planned|...",
    "recommended_by_date": "ISO-8601|null"
  }
}

## 5.5 Labeling and ground truth strategy

Predictive maintenance models are only as good as their ground truth. GL-013 requires a consistent failure taxonomy and a closed-loop labeling pipeline from CMMS outcomes.

Failure event definitions: define what counts as failure (functional failure, condition-based failure threshold, safety trip) for each asset class.

Failure mode taxonomy: bearings (inner/outer race, cage), misalignment, imbalance, looseness, electrical faults (rotor bars, eccentricity), lubrication issues, process-induced cavitation, etc.

Event anchoring: store failure confirmation date/time, symptom onset window (if known), and repair completion time.

Censoring and partial labels: treat assets without failure as right-censored for survival models; treat ambiguous cases as weak labels with lower weight.

Feedback loop: when a GL-013 work order is closed, capture resolution code, confirmed root cause, parts replaced, and whether the alert was useful.

## 5.6 Data quality checks (must-have)

Timestamp sanity: monotonicity, time drift, and alignment across modalities (especially vibration vs current).

Unit consistency: enforce units (e.g., degC vs degF, kPa vs bar, g vs m/s^2).

Sensor health: flatlines, saturation/clipping, spikes, dropouts, and excessive noise.

Context integrity: ensure load/speed/run state are present so models can separate operating-condition changes from degradation.

Maintenance record completeness: required fields for work orders and failure codes; reject records without asset_id mapping.

Lineage: every feature must trace back to raw events and code version; every prediction must trace to model and feature versions.

# 6. Engineering Requirements (Sensors, OT, and Thermal)

## 6.1 Vibration sensing requirements

Vibration is a primary modality for mechanical faults (bearings, imbalance, misalignment, looseness). Correct sensor selection and mounting quality are as important as the ML model.

| Requirement | Guidance |
| --- | --- |
| Sensor type | Industrial accelerometer (IEPE) or velocity sensor; tri-axial preferred for complex machines. |
| Frequency range | At least 0.5 Hz to 10 kHz for general rotating assets; higher for high-speed spindles. |
| Sampling | Support raw bursts at >= 6.4 kHz; higher where bearing-envelope diagnostics are required. |
| Mounting | Stud mounting preferred; adhesive only when necessary; ensure consistent torque and flat surface. |
| Placement | Near bearings (drive end and non-drive end); include axial/radial directions; document sensor orientation. |
| Calibration | Document calibration interval; store calibration_id and sensitivity in metadata. |
| Environmental | IP rating appropriate to site (dust, washdown); temperature rating aligned with operating environment. |

## 6.2 Motor current signature analysis (MCSA) requirements

MCSA detects electrical and electromechanical faults using current (and ideally voltage) waveforms and their spectral sidebands. To support MCSA, ensure measurement quality and synchronized sampling.

| Requirement | Guidance |
| --- | --- |
| Sensors | 3-phase current transformers (CTs) sized for expected current; voltage taps if available; ensure proper burden and safety ratings. |
| Sampling and windowing | Capture windows aligned to integer multiples of line frequency cycles; store sampling_rate_hz and window start/end. |
| Synchronization | Prefer common clock between current and vibration acquisition (or precise timestamp alignment). |
| Power quality context | Record line frequency, voltage unbalance, harmonics, and load where feasible. |
| Diagnostics support | Enable extraction of: harmonic magnitudes, sidebands around supply frequency, slip frequency indicators, negative sequence components, and Park vector metrics. |

## 6.3 Temperature and pressure instrumentation requirements

Temperature sensors should capture both component temperature and ambient temperature for normalization.

Pressure instrumentation must include relevant upstream/downstream points for diagnosing cavitation, restriction, or compressor stage issues.

Where multiple sensors exist, standardize tag naming and location metadata to enable consistent feature definitions.

| Requirement | Guidance |
| --- | --- |
| Temperature sensor type | RTD (Pt100/Pt1000) or thermocouple depending on range; document type and conversion. |
| Temperature accuracy | Target <= +/- 1.0 degC where feasible; store sensor accuracy in metadata. |
| Temperature placement | Motor frame near winding hot-spot proxy; bearing housing; ambient air near asset intake. |
| Pressure sensor accuracy | Target <= 0.25% full scale for diagnostic quality; validate calibration. |
| Pressure placement | Suction + discharge (pumps/compressors) when possible; include filter differential pressure if relevant. |

## 6.4 Thermal requirements and thermal modeling

Thermal conditions influence both failure risk and measurement interpretation. GL-013 requires thermal context for: (1) detecting overheating and cooling degradation, (2) de-trending sensor signals for ambient variations, and (3) estimating motor winding hot-spot temperature when direct measurement is unavailable.

Record ambient temperature and airflow/cooling state (fan status, cooling water temperature if applicable).

Compute derived thermal features: temperature rise above ambient, rate of temperature change, and time above threshold.

When winding RTDs are not available, estimate winding temperature using a simplified thermal network model (frame-to-winding transfer + load-dependent losses).

Thermal lag: account for sensor response time and mounting location (frame temperature lags winding hot spot).

Environmental stress: incorporate humidity, dust/particulate exposure, and corrosive conditions as risk modifiers.

## 6.5 OT data acquisition and time synchronization

OPC-UA integration: define tag lists, namespaces, and polling/subscription rates per modality.

Time synchronization: use NTP or PTP across gateways and acquisition devices; validate drift continuously.

Edge buffering: local persistence for bursts and store-and-forward on connectivity loss.

Network segmentation: maintain OT/IT boundary; only allow northbound data flows through approved gateways.

Asset-to-tag mapping: maintain a governed registry of tag-to-asset mapping with change control.

# 7. Analytics and Modeling Approach

GL-013 combines reliability mathematics (Weibull/survival analysis) with ML-based anomaly detection and time-series modeling. The goal is to produce actionable outputs (RUL, failure probability, root cause hypotheses) that are both statistically sound and operationally trusted.

## 7.1 End-to-end analytics pipeline

Ingest and align multi-modal data (vibration, current, temperature, pressure, context, environment) to a common asset timeline.

Perform signal preprocessing and feature extraction (FFT/envelope features, spectral sidebands for MCSA, trend/derivative features).

Detect anomalies and regime changes; filter obvious data quality issues.

Estimate degradation state and failure probability using survival models and ML predictors.

Compute RUL distribution (e.g., p10/p50/p90) and apply uncertainty gating.

Generate explainability artifacts (global + local) and attention visualizations for time-series models.

Run causal analysis to propose plausible root causes and to distinguish confounded correlations from likely drivers.

Translate risk into actions: recommended inspection/repair window, parts signals, and CMMS work order drafts.

Capture outcomes and labels from CMMS closure to retrain and recalibrate models.

## 7.2 Weibull reliability and survival analysis

Weibull analysis provides a reliability backbone and a transparent baseline. It supports failure probability estimation, censored data handling (assets that have not yet failed), and integration of covariates (operating conditions, environment, maintenance actions).

Core formulas (two-parameter Weibull):
- Survival: S(t) = exp(-(t/eta)^beta)
- Hazard:   h(t) = (beta/eta) * (t/eta)^(beta-1)
- PDF:      f(t) = (beta/eta) * (t/eta)^(beta-1) * exp(-(t/eta)^beta)
Where beta is the shape parameter and eta is the scale (characteristic life).

Parameter estimation: maximum likelihood estimation (MLE) with right-censoring; optionally Bayesian estimation for uncertainty.

Covariates: use Accelerated Failure Time (AFT) Weibull or Cox proportional hazards to incorporate operating hours, load, temperature rise, vibration severity, and environmental stressors.

Population vs asset-specific: fit population models by asset class, then personalize with hierarchical modeling or Bayesian updating as asset-specific history accumulates.

Policy use: convert hazard/probability into risk thresholds aligned to maintenance planning horizons (7/30/90 days).

## 7.3 Anomaly detection (early warning)

Anomaly detection provides fast, label-light detection of deviations. It complements Weibull models (long-term reliability) and supervised predictors (higher precision when labels exist).

Signal-level anomalies: sudden spectral energy shifts, new harmonics/sidebands, envelope spikes, temperature/pressure excursions.

Feature-level detectors: Isolation Forest, robust z-score/EWMA, one-class models, or deep autoencoders for multivariate features.

Context-aware detection: condition on operating regimes (speed/load) to reduce false positives.

Output: anomaly score + contributing features + confidence, fed into downstream risk estimation.

## 7.4 RUL estimation and failure probability models

Baseline: Weibull/AFT models on time-to-failure with covariates and censoring.

Supervised RUL regression: gradient-boosted trees or deep learning trained on labeled run-to-failure sequences; use quantile regression for intervals.

Sequence/attention models: temporal convolutional networks or Transformer-style architectures for multi-sensor sequences; attention weights used for interpretability.

Hybrid approach: use anomaly/degradation state as an input to survival/RUL models; combine physics-inspired features with learned embeddings.

## 7.5 Multi-modal fusion strategy

Feature-level fusion: align features in time and concatenate with context; simple and robust for tabular models (GBM, survival forests).

Representation-level fusion: learn embeddings per modality (vibration, MCSA, temperature/pressure) and fuse via attention or gating networks.

Decision-level fusion: separate specialist models per modality; combine their calibrated probabilities using stacking or Bayesian model averaging.

Fallback behavior: if a modality is missing or low quality, degrade gracefully and reflect this in uncertainty and alert severity.

## 7.6 Uncertainty quantification (UQ) requirements

Because maintenance decisions are costly and safety-relevant, GL-013 must quantify uncertainty and expose it to decisioning. UQ is not optional; it is a production requirement.

Prediction intervals for RUL (at minimum p10/p50/p90); calibrated on historical data.

Calibrated probabilities for failure risk (isotonic or Platt scaling where needed).

Uncertainty sources: data quality (missing sensors), regime shift (out-of-distribution), model uncertainty (limited labels), and aleatoric variability.

Methods: deep ensembles, Bayesian approximations (e.g., MC dropout), quantile regression, conformal prediction for distribution-free coverage.

Operational use: thresholds depend on uncertainty; low-confidence alerts should request additional data rather than trigger work orders.

## 7.7 Training, evaluation, and calibration

Data splits: time-based splits to prevent leakage; evaluate by site and asset class.

Censoring: treat non-failed assets as right-censored; avoid turning censored cases into negative labels incorrectly.

Metrics: C-index and Brier score for survival; MAE/MAPE for RUL; PR-AUC for rare failure prediction; calibration metrics for probabilities.

Backtesting: simulate operational decision points and compute lead-time and false-alarm tradeoffs.

Recalibration cadence: calibrate probabilities after significant model updates and when drift is detected.

# 8. Explainability, Causal Root Cause, and Reporting

## 8.1 Explainability requirements (SHAP/LIME + attention maps)

For GL-013 to be adopted, every high-severity output must be explainable to reliability engineers and maintenance planners. Explainability artifacts must be generated and stored alongside predictions for audit and learning.

Global explanations: asset-class level drivers of risk and degradation; used for reliability program improvement and sensor strategy.

Local explanations: per-alert drivers (top features) with directionality (increased/decreased risk) and confidence.

SHAP: primary method for tabular models and engineered features; supports consistent global and local interpretation.

LIME: secondary method for local explanation when model class requires local surrogate interpretation.

Attention visualization: for attention-based time-series models, store attention maps over time and modalities; interpret as saliency (not causality).

Explanation governance: expose explanation limitations; prevent misinterpretation (e.g., attention weights are not proof of causation).

## 8.2 Causal inference for failure root cause

Correlation is not sufficient for root cause. GL-013 incorporates causal reasoning to distinguish drivers from correlated symptoms (e.g., ambient temperature correlating with load, or maintenance actions confounding outcomes).

Causal graph: define an asset-class causal model capturing relationships among load, speed, temperature rise, vibration, lubrication, and failure modes.

Confounders: explicitly model operating regime, seasonal environment, and maintenance interventions to avoid biased attribution.

Methods: causal discovery (as exploratory), structural causal models (SCM), and estimation frameworks (e.g., backdoor adjustment, propensity weighting).

Output: ranked plausible root causes with supporting evidence and uncertainty, plus recommended diagnostic next steps.

Operational safety: causal outputs are decision support, not a substitute for engineering judgment.

## 8.3 Standard report bundle (per alert)

| Report section | Contents |
| --- | --- |
| Summary | Alert severity, recommended action, recommended-by date, and predicted risk/RUL with uncertainty. |
| Evidence | Trend plots for key signals (vibration bands, MCSA sidebands, temperature rise, pressure anomalies). |
| Explainability | Top drivers (SHAP/LIME), feature deltas vs baseline, and attention map snippets (if applicable). |
| Causal analysis | Root-cause hypothesis ranking and confounder notes; recommended follow-up tests. |
| Data quality | Sensor health flags, missing-data summary, and time-sync status. |
| Audit | Model version, feature version, data references, and CMMS linkage IDs. |

Explainability storage: Store report bundles as versioned artifacts (e.g., object storage URIs) referenced from the prediction event. This enables later audits and post-mortems.

# 9. Maintenance Scheduling, Inventory, and CMMS Automation

## 9.1 From prediction to maintenance schedule

GL-013 outputs must be translated into a schedule that respects operational constraints. The recommended approach is risk-based planning: prioritize assets by calibrated failure probability and expected lead time, then schedule within production windows and workforce capacity.

Define planning horizons (e.g., 7/30/90 days) and corresponding risk thresholds per asset criticality.

Compute a risk score: risk = P(failure within horizon) * consequence (safety, production impact, repair cost).

Use uncertainty gating: if uncertainty is high, schedule inspection/diagnostic actions rather than replacement.

Incorporate constraints: planned shutdown windows, spare parts availability, technician availability, and access requirements.

Generate schedule outputs as: recommended action date range, duration estimate, and required parts/tools.

## 9.2 Parts inventory and materials planning

Predictive maintenance only creates value if parts are available when needed. GL-013 provides demand signals and reorder recommendations based on predicted interventions.

Map predicted failure modes/actions to Bill of Materials (BOM) items (e.g., bearing kit, seals, lubrication).

Forecast parts demand distribution using predicted RUL and action windows; aggregate by site and lead time.

Trigger reorder proposals when projected stock falls below safety stock within lead time windows.

Integrate with ERP/Inventory systems (read current stock and lead times; write recommendations rather than direct purchase orders unless approved).

## 9.3 CMMS work order automation (human-in-the-loop)

Work order creation should be idempotent (no duplicates) and traceable to prediction IDs.

Default mode: draft work orders requiring planner approval; auto-creation allowed only for low-risk administrative tasks or agreed policies.

Work orders must include evidence and explainability references to support planner trust.

Closure codes and technician notes must be structured where possible to feed back into labels.

| Topic | Guidance |
| --- | --- |
| Required CMMS fields | AssetID, site, work type, priority, recommended-by date, short description, detailed description/evidence, predicted risk, parts list (if applicable), and linkage to prediction/explanation artifacts. |
| Idempotency key | Use (asset_id, predicted_failure_mode, horizon, model_version, window_start) to prevent duplicates. |
| Feedback capture | Confirmed issue? (Y/N), root cause code, action taken, parts used, downtime hours, comments, and whether prediction was useful. |

# 10. Integration Interfaces (OPC-UA, Kafka, GraphQL, CMMS)

## 10.1 OPC-UA ingestion (OT integration)

Define an OPC-UA tag list per site with: node id, engineering units, sampling rate, and asset mapping metadata.

Prefer subscriptions for high-rate signals where supported; otherwise use polling with jitter control.

Record quality/status codes from OPC-UA and propagate into the canonical schema.

Maintain change control for tag renames and asset reassignments.

## 10.2 Kafka topic design (event backbone)

| Topic | Purpose |
| --- | --- |
| gl013.sensor_readings | Normalized sensor reading events (all modalities) after OPC-UA/motor analyzer ingestion. |
| gl013.features | Engineered features per asset and time window; used by online inference and stored for training parity. |
| gl013.anomalies | Anomaly scores and contributing features. |
| gl013.predictions | RUL + failure probability + recommended action + uncertainty; references explanation artifacts. |
| gl013.explanations | Optional: explanation artifacts if stored as events (or store as URIs and keep only references). |
| gl013.cmms.requests | Work order draft/create/update requests (idempotent). |
| gl013.cmms.feedback | Work order closure outcomes and labels for model improvement. |
| gl013.monitoring | Operational telemetry: data lag, missing sensors, drift signals, model performance summaries. |

## 10.3 GraphQL service layer (enterprise API)

GraphQL provides a consistent interface for applications and reporting to query assets, predictions, explanations, and maintenance actions. The GraphQL layer should abstract site/vendor differences while enforcing authorization and audit logging.

type Asset {
  id: ID!
  siteId: String!
  name: String
  assetClass: String
  specs: JSON
}

type Prediction {
  id: ID!
  assetId: ID!
  timestampUtc: DateTime!
  modelVersion: String!
  rulDaysP50: Float
  rulDaysP10: Float
  rulDaysP90: Float
  failureProbability7d: Float!
  failureProbability30d: Float!
  severity: String!
  recommendedAction: String
  explainabilityRef: String
}

type Query {
  asset(id: ID!): Asset
  predictions(assetId: ID!, from: DateTime!, to: DateTime!): [Prediction!]!
}

type Mutation {
  requestWorkOrder(predictionId: ID!, mode: String!): WorkOrderRequestResult!
}

## 10.4 CMMS connector

Connector responsibilities: translate canonical work order requests into CMMS API calls, handle authentication, enforce idempotency, and write back CMMS IDs.

Support both create and update workflows: create new work orders, update priority/due date, and attach evidence references.

Feedback ingestion: ingest closure information and map to standardized labels for ML training.

Integration testing: Build an end-to-end integration test harness that replays a known sensor sequence through OPC-UA/Kafka to GraphQL and validates that the CMMS connector produces exactly one idempotent draft work order with the correct fields.

# 11. MLOps, DevOps, and Operational Monitoring

## 11.1 Production pipeline requirements

Automated training pipelines: reproducible data extraction, feature computation, model training, evaluation, and packaging.

Model registry: store model artifacts, model cards, training data snapshot references, and approval status.

CI/CD: unit tests for feature code, schema compatibility tests, integration tests, and deployment automation.

Configuration management: site/asset thresholds, sensor mappings, and policy parameters must be versioned and reviewable.

Rollout safety: canary deployments, shadow inference (run model without acting), and staged enabling of CMMS automation.

## 11.2 Monitoring and observability

Data health: lag, missing sensors, quality flags, unit anomalies, timestamp drift.

Model health: prediction distribution drift, feature drift, out-of-distribution detection, calibration drift.

Outcome monitoring: compare predicted risk vs confirmed failures and maintenance outcomes; track precision/recall over time.

Service health: latency, throughput, error rates for OPC-UA ingestion, Kafka consumers/producers, GraphQL, and CMMS connector.

Alerting: define SLOs and pages only for actionable incidents; use dashboards for trending.

## 11.3 Runbooks and on-call readiness

Incident playbooks for: data outage, sensor drift, OPC-UA disconnect, Kafka lag, model service degradation, CMMS API failures, and false-alarm spikes.

Escalation paths: clearly define who owns OT gateway issues vs model issues vs CMMS integration issues.

Safe mode: ability to disable work order automation while continuing to compute and store predictions for analysis.

# 12. Validation, Testing, and Acceptance Criteria

## 12.1 Offline validation (pre-pilot)

Historical backtesting using time-sliced evaluation (no future leakage).

Evaluate per asset class and per site; report distribution of performance, not just averages.

Calibration assessment for failure probabilities and RUL intervals; adjust with post-hoc calibration if needed.

Stress tests: missing modality, degraded sensor quality, regime shifts (new operating modes), and seasonal environment changes.

## 12.2 Pilot validation (in the field)

Shadow mode period: generate predictions and reports without creating CMMS work orders; collect engineer feedback.

Human-in-the-loop pilot: create draft work orders for review; track acceptance/rejection reasons.

Outcome tracking: measure lead time to confirmed issues, false alarms, and missed detections.

Usability tests: ensure explanations and evidence are understandable and actionable.

## 12.3 Acceptance criteria (minimum to declare production-ready)

Data contract: >= 95% of required assets deliver complete sensor + context data with valid timestamps and units.

Operational reliability: end-to-end pipeline uptime meets SLO (e.g., 99%+ for IT services; OT connectivity per site constraints).

Model validity: calibrated probabilities (Brier score and reliability curves within agreed tolerance) and stable false alarm rate.

Explainability: >= 99% of High/Critical alerts include complete explanation bundle and data quality summary.

CMMS integration: idempotent work order creation/update with correct asset mapping; feedback ingestion functional.

Security: access control, audit logging, and secrets management verified; OT boundary preserved.

Documentation: model card, runbooks, data dictionary, and change management process completed.

# 13. Security, Governance, and Compliance

## 13.1 Security principles

Least privilege: RBAC for data, models, and CMMS actions; separate roles for viewing vs acting.

Encryption: in transit (TLS) and at rest for data lake/object storage and databases.

Secrets management: certificates and API keys managed centrally; no secrets in code or configs.

OT boundary: enforce network segmentation; no direct inbound access from IT to OT networks.

Audit logging: every CMMS action and every prediction used for decisioning must be logged with user/system identity.

## 13.2 Governance and change management

Versioning: model_version, feature_version, and schema_version must be explicit in every event.

Approval workflow: promote models from development to production only after evaluation and sign-off by reliability engineering and operations representatives.

Threshold governance: risk thresholds and automation policies must be reviewed and documented; changes require change tickets.

Data retention and deletion: align with corporate policy; define retention for raw bursts vs features vs predictions vs reports.

## 13.3 Compliance and safety considerations

Safety-critical equipment: GL-013 outputs are advisory unless explicitly certified otherwise; operational safety remains under approved procedures.

Regulated environments: ensure instrumentation and edge devices meet site safety standards (e.g., hazardous area ratings where applicable).

Documentation: maintain traceability for audits, including model cards, test evidence, and incident reports.

# 14. Workstreams, RACI, and Delivery Plan to Q1 2026

## 14.1 Workstreams (what each team delivers)

| Workstream | Lead team | Key deliverables | Key dependencies |
| --- | --- | --- | --- |
| WS1 - Asset & Data Foundation | Data Engineering + OT Integration | Canonical asset model; tag-to-asset mapping registry; OPC-UA ingestion; Kafka topics; data lake/time-series storage; data quality checks; feature store skeleton. | Requires: site access, sensor inventories, CMMS asset master. |
| WS2 - Reliability Modeling (Weibull/Survival) | Reliability Eng + AI/ML | Failure taxonomy; Weibull/AFT baseline models; hazard and probability outputs; reliability dashboards; parameter governance. | Requires: failure history, install/overhaul dates, operating hours. |
| WS3 - Signal Processing & Diagnostics (Vibration + MCSA) | Motor Diagnostics Eng + AI/ML | Feature extraction library; bearing/envelope features; MCSA spectral/sideband features; diagnostic heuristics; validation with known cases. | Requires: raw bursts/windows, sampling metadata, sensor placement metadata. |
| WS4 - ML Prediction Models (RUL + Risk) | AI/ML | Anomaly detection; RUL/risk models; multi-modal fusion; uncertainty quantification; calibration; model cards. | Requires: features, labels, compute environment, evaluation datasets. |
| WS5 - Explainability + Causal Root Cause | AI/ML + Intelligence/Analytics | SHAP/LIME pipeline; attention maps; causal graph and root cause ranking; report templates. | Requires: standardized feature names, domain knowledge, confounder data. |
| WS6 - Decisioning + Scheduling + Inventory | Intelligence/Analytics + Maintenance Planning | Risk-to-action policy; schedule export; parts demand forecasting; reorder recommendations; threshold governance. | Requires: planner rules, inventory/BOM mapping, lead time data. |
| WS7 - CMMS + API Integration | Software Development | GraphQL service; CMMS connector; work order templates; idempotency; feedback ingestion. | Requires: CMMS API access, security approvals, asset mapping. |
| WS8 - MLOps/DevOps + SRE | MLOps/DevOps | CI/CD pipelines; model registry; monitoring; on-call runbooks; rollout strategy; safe mode controls. | Requires: platform standards, observability stack, access management. |
| WS9 - Climate Intelligence | Climate Intelligence | Environmental normalization features; site climate profiles; stressor indices (humidity/dust/corrosion) and seasonal adjustment guidance. | Requires: environment sensors or external feeds, site metadata, materials exposure knowledge. |
| WS10 - Security & Governance | Security/Compliance + Program | RBAC, audit, encryption, secrets management, change control, documentation standards. | Requires: corporate security policy, OT security constraints. |

## 14.2 RACI (condensed)

RACI below is intentionally condensed; each workstream should maintain a detailed task-level RACI in the project tracker.

| Capability | Accountable | Responsible | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Canonical Asset Model + Data Contracts | A: Data Eng | R: Data Eng, OT | C: Reliability, Software | I: All |
| OPC-UA Ingestion + Tag Mapping | A: OT Integration | R: OT, Data Eng | C: Security | I: AI/ML, Maintenance |
| Kafka Topics + Schema Registry | A: Data Eng | R: Data Eng | C: Software, MLOps | I: All |
| Weibull/Survival Baseline | A: Reliability Eng | R: Reliability, AI/ML | C: Maintenance | I: Program |
| Signal Feature Library (Vibration/MCSA) | A: Motor Diagnostics Eng | R: Motor Diagnostics, AI/ML | C: OT | I: Reliability |
| ML RUL/Risk Models + UQ | A: AI/ML | R: AI/ML | C: Reliability, MLOps | I: Maintenance |
| Explainability Reports | A: AI/ML | R: AI/ML, Software | C: Reliability | I: Maintenance |
| Causal Root Cause | A: AI/ML | R: AI/ML, Intelligence | C: Reliability | I: Maintenance |
| CMMS Connector + Work Orders | A: Software Dev | R: Software Dev | C: Maintenance, Security | I: AI/ML |
| Monitoring + Runbooks | A: MLOps/DevOps | R: MLOps/DevOps | C: Software, Data Eng | I: Program |
| Environmental Normalization | A: Climate Intelligence | R: Climate Intelligence | C: AI/ML, Reliability | I: Maintenance |

## 14.3 Delivery plan (high-level milestones)

Because the target release is Q1 2026, the plan emphasizes parallelization and risk burn-down. Adjust exact dates to the program calendar.

M1 - Data readiness gate: asset mapping complete; core sensors streaming; data quality dashboards live.

M2 - Baseline models gate: Weibull/survival baseline + anomaly detection operational; initial calibration complete.

M3 - Pilot gate: explainability bundle + draft CMMS work orders in human-in-the-loop mode for a pilot asset set.

M4 - Production hardening gate: monitoring, runbooks, security review, and rollback strategy complete.

M5 - Release gate (Q1 2026): scaled deployment across agreed asset classes and sites; closed-loop learning operational.

# 15. Appendices

## 15.1 Glossary

| Term | Definition |
| --- | --- |
| RUL | Remaining Useful Life. Estimated time until failure or threshold breach; should be provided as a distribution (p10/p50/p90). |
| Weibull | A reliability distribution commonly used to model time-to-failure; supports hazard and survival analysis. |
| Censoring | In survival analysis, an asset that has not failed by observation end is right-censored (failure time unknown but > observation time). |
| MCSA | Motor Current Signature Analysis. Diagnostics using current/voltage waveforms and spectral features to detect electrical/mechanical faults. |
| SHAP | SHapley Additive exPlanations. Feature attribution method for explaining model predictions. |
| LIME | Local Interpretable Model-agnostic Explanations. Local surrogate model for explaining individual predictions. |
| Attention map | Visualization of which time steps/modalities a sequence model attends to; useful as saliency but not proof of causality. |
| OPC-UA | Industrial communication standard used to expose OT data (tags) to higher-level systems. |
| Kafka | Distributed streaming platform used for event-based data transport and decoupled services. |
| GraphQL | API query language used to provide a unified interface over assets, predictions, and actions. |
| CMMS | Computerized Maintenance Management System. System of record for assets, work orders, parts, and maintenance history. |
| UQ | Uncertainty Quantification. Methods to estimate confidence/intervals around predictions. |

## 15.2 Example feature groups (non-exhaustive)

Vibration time-domain: RMS, peak, peak-to-peak, kurtosis, skewness, crest factor, impulse factor.

Vibration frequency-domain: band power, dominant frequency, harmonics, spectral kurtosis; bearing fault frequency bands; envelope spectrum metrics.

MCSA: harmonic magnitudes, sidebands, slip frequency indicators, negative sequence, Park vector metrics, total harmonic distortion (THD) where available.

Thermal: temperature rise above ambient, time above threshold, derivative (dT/dt), cooling effectiveness indicators.

Pressure/process: suction/discharge deltas, cavitation indicators, abnormal oscillations, regime change markers.

Context: load, speed, run state, start/stop counts, production mode; interaction features (e.g., vibration normalized by speed).

Maintenance: time since last lubrication/overhaul, parts replaced history, repeated failure patterns.

## 15.3 Model card template (minimum)

Model name: GL-013 PredictiveMaintenanceAgent
Model version:
Feature version:
Date promoted to production:
Owner:

Intended use:
- Asset classes covered:
- Decisions supported:

Training data:
- Time range:
- Sites:
- Label definitions and censoring handling:

Methods:
- Baseline reliability (Weibull/AFT):
- ML models:
- Uncertainty method:
- Explainability methods:

Performance:
- Key metrics by asset class/site:
- Calibration results:
- Known failure modes where performance is weak:

Operational constraints:
- Required sensors/modalities:
- Latency expectations:
- Safe mode behavior:

Risks and limitations:
- Data quality sensitivities:
- Known confounders:
- Model drift risks:

Approval:
- Reliability engineering sign-off:
- Operations sign-off:
- Security sign-off:

## 15.4 Risk register (starter)

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Sensor quality issues (mounting, drift, missing data) | False alarms and missed detections; loss of trust | Implement sensor health monitoring; enforce metadata and calibration; use uncertainty gating and modality fallback. |
| Label noise in CMMS records | Biased models and incorrect root cause | Standardize failure taxonomy; require structured closure fields; run periodic label audits with reliability engineers. |
| Time synchronization failures | Multi-modal fusion and causal analysis unreliable | NTP/PTP enforcement; drift monitoring; quarantine data when drift exceeds threshold. |
| Operating regime changes (new production modes) | Model drift and degraded calibration | Context-aware modeling; drift detection; rapid recalibration workflow. |
| CMMS integration errors (duplicate work orders) | Operational disruption and user backlash | Idempotency keys; integration test harness; staged rollout with approvals. |
| Security constraints in OT networks | Delayed deployment or limited data access | Engage OT security early; design gateway patterns; document allowable data flows. |
| Misinterpretation of explanations as causality | Incorrect maintenance actions | Explainability training; causal outputs separated and labeled; include limitations in reports. |

End of document. For implementation, each workstream should translate the requirements into sprint backlogs, define site-specific configurations, and maintain an auditable change log for GL-013.