GreenLang Climate OS

Final Product Definition & Version Roadmap

FY27-FY31 | CTO Final Version | 36 Products | One Climate OS Substrate

Prepared for Akshay Makar and the GreenLang founding team

Finalized: 24 April 2026

CTO FINAL DECISION Adopt a substrate-first pathway. Ship the FY27 core platform and compliance wedge, prove the India-EU exporter use case, expand into supplier/product carbon and operations in FY28, add finance/risk/MRV in FY29, then scale project execution, markets, public sector, CDR, nature, and circularity only after evidence, ledger, policy, and data-network foundations are mature.

Source integration: this final version consolidates the two CTO product-definition drafts and aligns them to the original GreenLang Climate OS v3 Business Plan. The final pathway uses the more product-specific release timing from the Product Definitions & Version Roadmap, the stronger stage-gate/product-operating model from the Detailed Product Definition draft, and the 36-product architecture and sequencing from the business plan.

### Document structure

Part 1 - CTO final pathway and release governance

Part 2 - Architecture, data model, AI governance, and engineering operating model

Part 3 - Master release matrix and fiscal-year roadmap

Part 4 - Detailed final definitions for all 36 products

Part 5 - Portfolio stage gates, kill/pause/merge criteria, and PRD template

# Part 1 - CTO Final Pathway

This final product strategy deliberately avoids a 36-products-at-once failure mode. GreenLang should be built as one Climate OS substrate with sector applications on top. Product release dates are targets; release gates are binding. A product slips before the substrate is compromised.

### Final pathway summary

| Phase | Fiscal year | Primary product objective | CTO release posture |
| --- | --- | --- | --- |
| 1. Foundation and first revenue | FY27 | Core substrate + compliance wedge: Factors, Connect, Entity Graph, Climate Ledger, Evidence Vault, Policy Graph, Agent Runtime + Eval, SDK/API/CLI, Comply, CBAM, Scope Engine. | Ship substrate first; GA only what has repeatable data, evidence linkage, and paid design-partner validation. |
| 2. Supply chain and operations expansion | FY28 | SupplierOS, PCF Studio, DPP Hub, PlantOS, BuildingOS. | Turn compliance data into supplier/product records and ROI-grade plant/building workflows. |
| 3. Finance, risk, MRV, and deeper operations | FY29 | Proof Hub, DataCenter CarbonOps, PowerOS, FleetOS, RiskOS, FinanceOS, MRV Studio. | Add new buyers only after the ledger/evidence/policy stack is trusted. |
| 4. Network and project execution | FY30 | FlexOS, Microgrid Planner, Freight Carbon API, AgriLandOS, WaterOS, Methane & Nitrogen Monitor, Adaptation Planner, Transition Finance Studio, Carbon Markets Hub. | Use transactions carefully; require legal, methodology, evidence, and partner gates. |
| 5. Public sector, nature, CDR, circularity | FY31 | Nature/TNFD Hub, CityOS, CDR Portfolio Manager, Circularity Hub. | Launch as late-horizon modules on a mature substrate; avoid custom civic or marketplace theater. |

### Final CTO decisions

Keep the full 36-product ambition, but enforce phased release gates. The calendar is the ambition; the gates are the actual ship authority.

Stagger FY27 GA. Factors, Connect, Climate Ledger, SDK/API/CLI, CBAM, and Scope Engine can reach GA in FY27 Q4. Entity Graph, Evidence Vault, Policy Graph, Agent Runtime + Eval, and Comply should GA across FY28 Q1-Q2 because they require stronger assurance, policy, security, and workflow validation.

Treat Comply/CBAM/Scope Engine as the beachhead, not the identity. The long-term identity is system of record, system of action, and system of trust for climate workflows.

Build SupplierOS, PCF Studio, and DPP Hub as one data-network loop. Do not build three unrelated apps.

Gate PlantOS and BuildingOS on measurable savings and repeatable integrations. Their job is CFO-grade ROI, not dashboard theater.

Launch finance, MRV, and markets only after the trust layer is credible. Do not touch take-rates or transaction brokerage without legal role clarity.

Incubate public-sector, nature, CDR, and circularity with anchor customers; do not let late-horizon products consume FY27-FY28 core engineering bandwidth.

### Non-negotiable release gates

| Gate | Release requirement |
| --- | --- |
| Buyer validation | At least 3 design partners or a justified internal-platform exception before GA. |
| Data readiness | Source data can be ingested, mapped, validated, and traced to canonical objects. |
| Evidence readiness | High-stakes outputs link to Evidence Vault and Climate Ledger entries. |
| Methodology readiness | Calculation, risk, finance, MRV, or policy assumptions are documented and reviewable. |
| Security readiness | RBAC, admin controls, logging, data isolation, and customer boundaries pass review. |
| Commercial readiness | Packaging, pricing, onboarding, support model, and sales narrative are ready. |
| Operational readiness | Implementation effort is repeatable; services cannot dominate product revenue. |
| AI readiness | AI outputs cite sources, pass evals, and route high-stakes outputs to human review. |

# Part 2 - Architecture and Engineering Model

### Four-layer Climate OS architecture

| Layer | Core modules | Why it matters |
| --- | --- | --- |
| Layer 1 - Data foundation | Factors, Connect, Entity Graph, IoT schemas, external datasets | One normalized climate data model across facilities, suppliers, products, assets, markets, policies, and projects. |
| Layer 2 - System of record | Climate Ledger, Evidence Vault, Proof Hub | Auditable records for activity data, emissions, product footprints, evidence, claims, approvals, and assurance. |
| Layer 3 - Intelligence layer | Policy Graph, Agent Runtime + Eval, scenario engines, benchmarks | Policy-aware AI workflows, traceable recommendations, evaluation, and decision support. |
| Layer 4 - Sector clouds | Comply, SupplierOS, PlantOS, BuildingOS, FinanceOS, RiskOS, CityOS, etc. | Commercial applications built on the same substrate, not disconnected SaaS modules. |

### Canonical object model

| Object family | Canonical objects |
| --- | --- |
| Organization and boundary | Legal entity, operating entity, business unit, consolidation boundary, reporting period, jurisdiction, ownership/control percentage. |
| Physical assets | Facility, plant, building, meter, equipment, line, vehicle, fleet, data-center hall, water asset, microgrid component. |
| Supply chain and products | Supplier, supplier facility, customer, SKU, BOM, material, process step, product footprint, DPP record, circularity attribute. |
| Activity and emissions | Activity record, emission factor, calculation method, gas, GWP basis, emission result, uncertainty, restatement, approval. |
| Evidence and proof | Evidence object, source document, certificate, contract, image, field record, verifier note, proof status, finding. |
| Policy and obligations | Policy object, applicability rule, deadline, disclosure datapoint, methodology reference, evidence requirement. |
| Finance and markets | Portfolio holding, loan, project, deal, credit, retirement, offtake, covenant, risk score, scenario. |
| Public sector/nature/water | City asset, basin, hazard, adaptation measure, nature dependency, ecosystem pressure, public dashboard record. |

### AI governance model

AI agents may map messy activity data, summarize policy, draft supplier messages, triage evidence gaps, generate scenario narratives, and prepare first-draft reports.

AI agents must never silently create regulated, financial, MRV, or assurance claims. High-stakes outputs require citations, evaluation, reviewer approval, and ledger traceability.

Every agent release must include a pinned model, prompt version, tool-permission profile, eval suite, failure-handling path, and cost guardrail.

The Agent Runtime is a platform service. Sector products may consume agents, but must not implement unmanaged AI workflows independently.

### Engineering operating model by FY

| FY | Primary squads | Headcount posture | Engineering focus |
| --- | --- | --- | --- |
| FY27 | Core Substrate, Compliance Wedge, Data/Factors, Developer Experience, Methodology & Trust | ~12 EOY | Build the core substrate, ship compliance wedge, prove design-partner workflow, keep services bounded. |
| FY28 | Supply Chain/Product Carbon, Operations Alpha, Europe GTM/Implementation, Partner/Verifier Enablement | ~30 EOY | Expand to SupplierOS/PCF/DPP and PlantOS/BuildingOS while hardening core platform. |
| FY29 | Risk/Finance/MRV, Data Center/Power/Fleet, Proof/Assurance, APAC Commercial | ~60 EOY | Introduce finance/risk buyers and trust products; build partner ecosystem. |
| FY30 | Project Execution and Transactions, Land/Water/Methane, Flex/Microgrid, Transition Finance | ~110 EOY | Monetize project execution and transaction-adjacent workflows after legal/trust gates. |
| FY31 | Public Sector/City, Nature/CDR/Circularity, Ecosystem/Marketplace Governance | ~165 EOY | Scale mature multi-region Climate OS with late-horizon modules and network effects. |

# Part 3 - Final Release Matrix

The matrix below is the final CTO release pathway. Launch FY is when design work and alpha access begin. v1.0 GA is the first contractually-supported production release. v2.0 is a major scale/intelligence release. v3.0 is an ecosystem/network generation where appropriate. Products launched late in FY30-FY31 may not reach v2.0 or v3.0 inside this planning horizon.

### FY27 launch cohort

| Product | Cloud | v1.0 GA | v2.0 | v3.0 |
| --- | --- | --- | --- | --- |
| GreenLang Factors | Core Platform | FY27 Q4 (Jan-Mar 2027) | FY29 Q2 | FY31 Q1 |
| GreenLang Connect | Core Platform | FY27 Q4 | FY29 Q2 | FY31 Q1 |
| GreenLang Entity Graph | Core Platform | FY28 Q2 | FY29 Q4 | FY31 Q2 |
| GreenLang Climate Ledger | Core Platform | FY27 Q4 | FY29 Q3 | FY31 Q2 |
| GreenLang Evidence Vault | Core Platform | FY28 Q2 | FY29 Q3 | FY31 Q2 |
| GreenLang Policy Graph | Core Platform | FY28 Q1 | FY29 Q4 | FY31 Q3 |
| GreenLang Agent Runtime + Eval | Core Platform | FY28 Q2 | FY29 Q3 | FY31 Q2 |
| GreenLang SDK/API/CLI | Core Platform | FY27 Q4 | FY29 Q2 | FY31 Q1 |
| GreenLang Comply | Compliance Cloud | FY28 Q2 | FY29 Q3 | FY31 Q2 |
| GreenLang CBAM | Compliance Cloud | FY27 Q4 | FY29 Q2 | FY31 Q1 |
| GreenLang Scope Engine | Compliance Cloud | FY27 Q4 | FY29 Q3 | FY31 Q2 |

### FY28 launch cohort

| Product | Cloud | v1.0 GA | v2.0 | v3.0 |
| --- | --- | --- | --- | --- |
| GreenLang SupplierOS | Supply Chain Cloud | FY28 Q4 | FY30 Q2 | FY31 Q3 |
| GreenLang PCF Studio | Supply Chain Cloud | FY28 Q4 | FY30 Q2 | FY31 Q3 |
| GreenLang DPP Hub | Supply Chain Cloud | FY29 Q2 | FY30 Q3 | FY31 Q3 |
| GreenLang PlantOS | Operations Cloud | FY28 Q4 | FY30 Q2 | FY31 Q3 |
| GreenLang BuildingOS | Operations Cloud | FY28 Q4 | FY30 Q2 | FY31 Q3 |

### FY29 launch cohort

| Product | Cloud | v1.0 GA | v2.0 | v3.0 |
| --- | --- | --- | --- | --- |
| GreenLang Proof Hub | Supply Chain Cloud | FY29 Q4 | FY30 Q4 | - |
| GreenLang DataCenter CarbonOps | Operations Cloud | FY29 Q4 | FY30 Q4 | - |
| GreenLang PowerOS | Operations Cloud | FY29 Q4 | FY30 Q4 | - |
| GreenLang FleetOS | Mobility Cloud | FY29 Q4 | FY31 Q2 | - |
| GreenLang RiskOS | Risk & Public Sector | FY29 Q4 | FY30 Q4 | - |
| GreenLang FinanceOS | Finance & Markets | FY29 Q4 | FY30 Q4 | FY31 Q4 |
| GreenLang MRV Studio | Finance & Markets | FY29 Q4 | FY30 Q4 | - |

### FY30 launch cohort

| Product | Cloud | v1.0 GA | v2.0 | v3.0 |
| --- | --- | --- | --- | --- |
| GreenLang FlexOS | Operations Cloud | FY30 Q4 | FY31 Q4 | - |
| GreenLang Microgrid Planner | Operations Cloud | FY30 Q4 | - | - |
| GreenLang Freight Carbon API | Mobility Cloud | FY30 Q4 | FY31 Q4 | - |
| GreenLang AgriLandOS | Land / Water / Nature | FY30 Q4 | FY31 Q4 | - |
| GreenLang WaterOS | Land / Water / Nature | FY30 Q4 | FY31 Q4 | - |
| GreenLang Methane & Nitrogen Monitor | Land / Water / Nature | FY30 Q4 | - | - |
| GreenLang Adaptation Planner | Risk & Public Sector | FY30 Q4 | - | - |
| GreenLang Transition Finance Studio | Finance & Markets | FY30 Q4 | - | - |
| GreenLang Carbon Markets Hub | Finance & Markets | FY30 Q4 | - | - |

### FY31 launch cohort

| Product | Cloud | v1.0 GA | v2.0 | v3.0 |
| --- | --- | --- | --- | --- |
| GreenLang Nature/TNFD Hub | Land / Water / Nature | FY31 Q4 | - | - |
| GreenLang CityOS | Risk & Public Sector | FY31 Q4 | - | - |
| GreenLang CDR Portfolio Manager | Finance & Markets | FY31 Q4 | - | - |
| GreenLang Circularity Hub | Circularity | FY31 Q4 | - | - |

### Dependency rules

Core Platform: Proceed immediately. Build this as shared infrastructure, not customer-specific services. Every sector cloud must use these shared objects and APIs; no product may fork the factor, entity, evidence, policy, or ledger model.

Compliance Cloud: Proceed as the first commercial wedge. Keep the initial surface narrow, revenue-backed, and assurance-ready. Use Comply, CBAM, and Scope Engine to prove the data model, paid demand, and customer onboarding path.

Supply Chain Cloud: Proceed after the compliance wedge creates supplier and product-data demand. Treat supplier, product carbon, DPP, and proof workflows as one compound loop, not separate business lines.

Operations Cloud: Proceed only where operational data is available and the customer can quantify savings. These products must create CFO-grade ROI; delay any module that behaves like bespoke consulting rather than repeatable software.

Mobility Cloud: Proceed through data-rich shippers, forwarders, and fleets. Do not become generic fleet or TMS software; win on verified emissions, transition planning, and embedded logistics-carbon APIs.

Land/Water/Nature: Incubate with anchor customers or consortiums, then productize. These domains have high mission value but high data and methodology risk; release decision-support first and verified claims only after evidence and methodology review.

Risk & Public Sector: Proceed after the Entity Graph and asset/site data are mature. Keep early risk outputs explainable and scenario-based. Public-sector products should require paid pilots or funded deployments, not free civic demos.

Finance & Markets: Proceed after the trust substrate is credible. Keep analytics separate from regulated financial advice, require legal review for transaction/take-rate flows, and sequence MRV before marketplaces or CDR portfolios.

Circularity: Launch late and tie tightly to DPP, PCF, SupplierOS, and evidence data. Treat circularity as a product-lifecycle extension, not a new disconnected category.

# Part 4 - Detailed Final Product Definitions

Each product below is defined as a GreenLang module with a shared data/ledger/policy/evidence substrate. The detailed version roadmap uses product-specific release scopes and gates. v0.3 private alpha and v0.8 release candidate are mandatory internal gates between the listed external milestones even where the product table shows v0.1/v0.5/v0.9/v1.0 only.

### Version taxonomy applied to every product

| Version | Meaning | CTO gate |
| --- | --- | --- |
| v0.1 | Definition/spec or private alpha skeleton | Problem scope, canonical objects, methodology assumptions, dependencies, API/UI wireframes, and risk register defined. |
| v0.3 | Private alpha | Internal users plus 1-2 design partners; core ingestion/workflow functional; manual ops allowed. |
| v0.5 | Design-partner beta | First usable end-to-end workflow with real data, evidence linkage, admin controls, and exportable outputs. |
| v0.8 | Release candidate | Security, docs, onboarding, pricing, performance, support, and customer-success playbooks ready. |
| v0.9 | Public beta | Open waitlist or broader beta; self-serve or repeatable onboarding; SLA drafted but not contractually enforced. |
| v1.0 | General availability | Stable paid product with support, packaging, evidence trail, docs, and external/customer validation. |
| v1.5 | Enterprise expansion | Broader integrations, permissions, role/approval workflows, regional templates, and partner enablement. |
| v2.0 | Intelligence/scale | AI recommendations, benchmarks, scenarios, anomaly detection, cross-product reuse, and scale automation. |
| v3.0 | Ecosystem/network | Partner APIs, marketplace/transaction flows, certification, foundation/community hooks, and network effects. |

# Core Platform

Proceed immediately. Build this as shared infrastructure, not customer-specific services. Every sector cloud must use these shared objects and APIs; no product may fork the factor, entity, evidence, policy, or ledger model.

## 1. GreenLang Factors

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY27 Q4 (Jan-Mar 2027) |
| Cloud / squad | Core Platform / Core Substrate / Developer Platform Squad |
| Primary buyer | Developers, consultants, platforms, internal GreenLang product teams |
| Revenue model | API + enterprise support |
| Definition | The canonical emissions-factor, conversion-factor, grid-factor, fuel-factor, material-factor, and methodology library for the GreenLang ecosystem. It is the reusable calculation backbone for every emissions, product-footprint, facility-optimization, risk, finance, and MRV workflow. |
| Strategic role | Establishes GreenLang as a trusted calculation substrate and open-core developer wedge. It reduces duplicated factor mapping across all sector clouds and creates early developer adoption before heavy enterprise sales cycles mature. |
| Pricing / packaging logic | Free/open developer tier for limited factors and examples; paid API usage tiers; enterprise support, private factors, governance workflows, and SLA-priced platform add-on. |

### CTO final pathway

Build GreenLang Factors as a modular product on the shared substrate. The release target is FY27; GA is gated for FY27 Q4 (Jan-Mar 2027). Initial library covers priority India/EU exporter use cases before broader global coverage Every paid factor source has licensing clearance

### Why it exists

Emission factor data is fragmented across IPCC, DEFRA, EPA, IEA, BEIS, India CEA, EDGAR, EXIOBASE, ecoinvent, and hundreds of national inventories. Every climate team rebuilds the same factor-selection logic, with no provenance, version pinning, or methodology transparency. Regulators (CBAM, CSRD, SB 253) are now demanding citable, dated, and methodology-tagged factors.

### Users and jobs to be done

| Core users / buyer personas | Climate software developers LCA consultants enterprise sustainability analysts GreenLang product teams auditors reviewing factor provenance |
| --- | --- |
| Jobs to be done | Find the right factor for a geography, year, sector, fuel, material, or activity Compare alternative factors and understand methodology differences Attach factor provenance to every calculation Version factors and preserve historical calculations Expose calculation primitives through API, SDK, CLI, and notebooks |

### Functional scope

| Core capabilities from final product spec | Unified factor schema spanning Scope 1/2/3, product LCA, grid intensity, fuel, refrigerant, land-use, and freight. Versioned and dated factor records with explicit methodology, boundary, and uncertainty metadata. Geography- and vintage-aware lookup (e.g., India grid by state/year; EU grid by bidding zone/year). Factor diff and changelog API for regulatory auditability. Pluggable sources: public (IPCC, IEA, DEFRA) and curated (ecoinvent, EXIOBASE mirrors where licensed). Natural-language factor search with LLM-assisted mapping for messy activity descriptions. Confidence scoring and alternative-factor suggestion. SDK bindings for Python, TypeScript, SQL, and a REST/GraphQL API. Partner contribution channel with review workflow for community factors. |
| --- | --- |
| In-scope product modules | factor search and registry factor provenance and licensing metadata unit conversion and dimensional checks factor versioning and deprecation workflow calculation examples and recipe library API/SDK/CLI access enterprise override and custom-factor governance |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | factor_id, source, geography, year, unit, activity category, gas coverage, GWP basis, uncertainty, source URL, license, validity window customer-specific factor overrides mapping from procurement/ERP items to factor candidates |
| --- | --- |
| External/product integrations | GreenLang SDK/API/CLI; Scope Engine; PCF Studio; PlantOS; BuildingOS; FinanceOS; external factor datasets where licensed |
| GreenLang dependencies | Entity Graph; Climate Ledger; Evidence Vault; Policy Graph for regulatory mappings; SDK/API/CLI |
| Customer outputs and deliverables | factor citation packet calculation-ready JSON audit trail for factor selection deprecation notices methodology comparison report |

### AI and automation behavior

factor-matching assistant with confidence scores

semantic search over factor sources

anomaly detection for wrong-unit or wrong-region factor use

explanation generator for auditor-facing notes

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q1 (Apr-Jun 2026) | Internal + 2 design partners. Scope 1/2 factors for India, EU, US. Python SDK only. Read-only. |
| v0.5 Closed Beta | FY27 Q2 (Jul-Sep 2026) | Design-partner cohort. Scope 3 Category 1 (purchased goods) + freight factors. TS SDK. Basic versioning/changelog. |
| v0.9 Public Beta | FY27 Q3 (Oct-Dec 2026) | Open waitlist. Full geography coverage. Confidence scoring. Factor diff API. |
| v1.0 GA | FY27 Q4 (Jan-Mar 2027) | Production SLA. Commercial pricing live. Auditor sign-off on methodology transparency. |
| v1.5 | FY28 Q3 | LLM-assisted factor mapping; partner-contribution channel; CBAM-certified factor pack. |
| v2.0 | FY29 Q2 | Multi-tenant private factor packs; uncertainty-propagation API; ecoinvent/EXIOBASE commercial integrations. |
| v2.5 | FY30 Q2 | Real-time grid intensity (hourly) for key markets; factor provenance graph. |
| v3.0 | FY31 Q1 | AI-native factor engine - LLM agents auto-map activity → factor with evidence, reviewed via Agent Runtime + Eval; factor-market take-rate for premium curated packs. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Initial library covers priority India/EU exporter use cases before broader global coverage

Every paid factor source has licensing clearance

No factor can be used in customer claims without source, version, and methodology metadata

GA requires automated unit tests for core conversions and regression tests for historical calculations

### Key risks to actively manage

data-source licensing ambiguity

methodology disputes between standards

factor staleness

overpromising precision where uncertainty is high

### Success metrics

API calls/month

active developers

factor match accuracy

percentage of calculations with complete provenance

enterprise factor override review time

### Dependency notes

Upstream: none - this is the root data product.

Downstream: Scope Engine, Comply, CBAM, PCF Studio, PlantOS, BuildingOS, FleetOS, FinanceOS, MRV Studio, and every sector cloud.

## 2. GreenLang Connect

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY27 Q4 |
| Cloud / squad | Core Platform / Core Substrate / Developer Platform Squad |
| Primary buyer | ERP, procurement, utility, IoT, BMS, fleet, and data-integration owners |
| Revenue model | Subscription + implementation |
| Definition | The managed connector and data-ingestion layer that moves activity data from enterprise systems into the GreenLang Climate Ledger. It standardizes extraction, transformation, mapping, validation, lineage, and sync monitoring across ERP, procurement, utility, IoT, fleet, and external datasets. |
| Strategic role | Transforms GreenLang from a reporting UI into a system connected to operational reality. Connect is the implementation accelerator that makes every downstream product cheaper and faster to deploy. |
| Pricing / packaging logic | Platform connector pack, premium connector modules, implementation fees, and partner certification fees. Critical connectors become included in enterprise platform tiers once repeatable. |

### CTO final pathway

Build GreenLang Connect as a modular product on the shared substrate. The release target is FY27; GA is gated for FY27 Q4. Connector only promoted to GA after 3 repeatable implementations All transformations must be reversible and traceable

### Why it exists

The bottleneck in climate software isn't calculation - it's data ingestion. Energy bills, ERP invoices, fuel cards, BMS/SCADA telemetry, logistics shipments, and supplier CSVs all live in different systems with different schemas, refresh cadences, and access controls. Most vendors hand-build one-off integrations per customer and charge heavily for them.

### Users and jobs to be done

| Core users / buyer personas | IT integration leads enterprise data teams implementation partners sustainability operations teams plant and facility operations users |
| --- | --- |
| Jobs to be done | Ingest invoices, purchase orders, meter data, bills, production data, shipment data, and asset metadata Map customer systems into GreenLang canonical objects Monitor data completeness and freshness Provide secure customer-controlled credentials and data residency configuration Support implementation partners with repeatable connector templates |

### Functional scope

| Core capabilities from final product spec | Pre-built connectors for SAP (S/4HANA, ECC), Oracle ERP, NetSuite, Dynamics, Workday, Coupa, Ariba. Utility-bill connectors for India DISCOMs, EU utilities, US IOUs with parsing of CSV/PDF/portal formats. BMS/SCADA/IoT adapters: BACnet, Modbus, OPC-UA, Niagara, LoRaWAN, MQTT. Logistics/TMS: Project44, FourKites, Flexport, MercuryGate, manual shipment CSVs. Procurement/PCF: supplier spreadsheet intake with auto-schema-detection. CDC (change data capture) with idempotent writes into Climate Ledger. Data quality checks: nulls, unit conversion errors, time-zone drift, duplicate invoices. Observability: connector health dashboard, SLA per source, backfill controls. Low-code connector SDK for partners to ship their own. |
| --- | --- |
| In-scope product modules | connector catalog mapping studio data-quality rules sync scheduler and failure alerts credential vault and permissioning lineage and transformation logs implementation templates |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | ERP transactions procurement line items utility bills meter readings IoT telemetry BMS points supplier files logistics data asset registry records |
| --- | --- |
| External/product integrations | SAP, Oracle, Microsoft Dynamics, NetSuite where commercially prioritized; Excel/CSV/SFTP ingestion; utility billing portals; IoT gateways; BMS platforms; fleet systems; data warehouses |
| GreenLang dependencies | Entity Graph; Climate Ledger; Evidence Vault; SDK/API/CLI; Agent Runtime for mapping automation |
| Customer outputs and deliverables | validated activity-data records mapping confidence reports data-completeness dashboard connector health dashboard implementation audit pack |

### AI and automation behavior

schema-mapping copilot

missing-data imputation recommendation with human review

outlier detection

field-level lineage explanations

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q1 | 5 connectors: SAP ECC, utility CSV, BMS (BACnet), manual spreadsheet, SFTP drop. |
| v0.5 Closed Beta | FY27 Q2 | 15 connectors, basic DQ checks, UI for mapping. |
| v0.9 Public Beta | FY27 Q3 | 30 connectors, observability dashboard, incremental CDC. |
| v1.0 GA | FY27 Q4 | 60 connectors, SLA, on-prem appliance option. |
| v1.5 | FY28 Q3 | Partner connector SDK; first 10 partner-built connectors. |
| v2.0 | FY29 Q2 | 100+ connectors; real-time streaming ingestion for BMS/SCADA; India DISCOM coverage. |
| v2.5 | FY30 Q2 | Auto-discovery and auto-mapping of novel ERPs via LLM; connector marketplace. |
| v3.0 | FY31 Q1 | 200+ connectors; federated ingestion via agent mesh; supplier-self-serve onboarding at scale. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Connector only promoted to GA after 3 repeatable implementations

All transformations must be reversible and traceable

No silent imputation for regulated reports

Credential and privacy review required before enterprise availability

### Key risks to actively manage

fragile third-party APIs

high implementation services burden

data security concerns

customer master-data inconsistency

### Success metrics

time-to-first-data

connector uptime

sync failure rate

mapped-record accuracy

implementation hours per customer

### Dependency notes

Upstream: Climate Ledger (writes here), Evidence Vault (stores raw).

Downstream: every sector cloud depends on Connect for activity data.

## 3. GreenLang Entity Graph

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY28 Q2 |
| Cloud / squad | Core Platform / Core Substrate / Developer Platform Squad |
| Primary buyer | Multi-entity enterprises, groups, suppliers, assets, financiers, public-sector entities |
| Revenue model | Included in platform |
| Definition | The canonical graph of organizations, facilities, assets, products, suppliers, customers, ownership stakes, contracts, projects, geographies, and reporting boundaries. It gives every GreenLang workflow a consistent answer to "who owns what, who supplies whom, and what reporting boundary applies?" |
| Strategic role | Prevents every product from inventing its own hierarchy and boundary logic. It is essential for enterprise reporting, supplier networks, portfolio finance, city assets, and carbon-market project ownership. |
| Pricing / packaging logic | Bundled with platform subscription; advanced graph analytics and network analytics become premium enterprise features. |

### CTO final pathway

Build GreenLang Entity Graph as a modular product on the shared substrate. The release target is FY27; GA is gated for FY28 Q2. Entity model must support the first compliance and supplier use cases before expanding into city/finance complexity Graph changes must be auditable

### Why it exists

Climate questions are fundamentally graph questions: Which subsidiaries ship Scope 3? Which supplier produces the aluminium in this SKU? Which building serves this DC? Which vehicle leases roll up to which BU? Without a shared entity graph, every product rebuilds its own org/facility/supplier model, and data doesn't roll up consistently.

### Users and jobs to be done

| Core users / buyer personas | enterprise admins sustainability controllers procurement managers finance/portfolio analysts implementation partners auditors |
| --- | --- |
| Jobs to be done | Model corporate structures and reporting boundaries Represent suppliers, sites, products, assets, and ownership stakes Resolve duplicates and entity identity conflicts Propagate permissions across hierarchies Support cross-product queries across companies, products, assets, and projects |

### Functional scope

| Core capabilities from final product spec | Canonical entity types: legal entity, operating entity, facility, asset, supplier, product, SKU, fleet vehicle, contract, PPA. Typed relationships: ownership %, control (GHGP financial/operational), supplies, consumes, produces, leases, serves. Versioned/time-aware graph (handles M&A, divestitures, leases expiring). GraphQL query interface + cypher-like DSL. Consolidation engine producing GHGP and ISSB-aligned boundaries. Supplier-tier traversal (Tier 1 → Tier N) with confidence metadata. Identity resolution: LEI, GLN, DUNS, CIN, custom IDs. Visual graph explorer and diff viewer for boundary changes. |
| --- | --- |
| In-scope product modules | entity registry facility and asset hierarchy supplier/customer relationships ownership and boundary model duplicate resolution permission inheritance graph query API |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | legal entity identifiers facility IDs addresses and geocodes supplier IDs product IDs asset IDs ownership percentages contracts reporting-boundary metadata |
| --- | --- |
| External/product integrations | Connect; Climate Ledger; SupplierOS; FinanceOS; RiskOS; CityOS; CRM/ERP master data; company registry datasets where available |
| GreenLang dependencies | GreenLang Connect; Climate Ledger; Evidence Vault |
| Customer outputs and deliverables | entity map boundary report supplier network view asset portfolio view permissions matrix graph API responses |

### AI and automation behavior

entity-resolution assistant

duplicate detection

graph anomaly detection

natural-language graph query interface

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q2 | Core entity types (legal, facility, supplier); hand-curated. |
| v0.5 Closed Beta | FY27 Q3 | Product and SKU entities; basic ownership edges; versioned. |
| v0.9 Public Beta | FY27 Q4 | Consolidation engine; visual explorer. |
| v1.0 GA | FY28 Q2 | GHGP/ISSB boundary consolidation certified; LEI/DUNS resolution. |
| v1.5 | FY28 Q4 | Supplier-tier traversal with confidence scoring; ties into SupplierOS. |
| v2.0 | FY29 Q4 | Time-travel queries across M&A events; financed-emissions boundary for FinanceOS. |
| v2.5 | FY30 Q3 | Nature/TNFD location layer - links assets to biomes, water basins, biodiversity zones. |
| v3.0 | FY31 Q2 | Federated entity graph - customers can share and join graphs across supply partners with privacy controls (differential join). |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Entity model must support the first compliance and supplier use cases before expanding into city/finance complexity

Graph changes must be auditable

Permission inheritance must pass security review

GA requires migration tooling for customer master data

### Key risks to actively manage

overcomplicated ontology too early

duplicate entity ambiguity

sensitive supplier-network data

permission leakage

### Success metrics

percentage of records linked to canonical entities

duplicate-resolution precision

average time to model customer hierarchy

graph query latency

### Dependency notes

Upstream: Connect (identity data), Climate Ledger (writes tagged by entity).

Downstream: Comply, SupplierOS, Scope Engine, FinanceOS, RiskOS - all consolidation and roll-up depends on this.

## 4. GreenLang Climate Ledger

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY27 Q4 |
| Cloud / squad | Core Platform / Core Substrate / Developer Platform Squad |
| Primary buyer | Enterprises, auditors, verifiers, finance teams, regulators where appropriate |
| Revenue model | Platform subscription |
| Definition | The auditable system of record for climate activity data, emissions calculations, product footprints, energy actions, evidence, assumptions, approvals, and claim history. It records not only the result but also the method, provenance, reviewer, version, and evidence behind every climate claim. |
| Strategic role | This is the trust layer of the Climate OS. Without the ledger, GreenLang risks becoming another dashboard; with it, every workflow can become verifiable, reportable, financeable, and reusable. |
| Pricing / packaging logic | Included as paid platform foundation; storage, high-volume ledger events, and audit/assurance exports priced by tier. |

### CTO final pathway

Build GreenLang Climate Ledger as a modular product on the shared substrate. The release target is FY27; GA is gated for FY27 Q4. Ledger events must be append-only or controlled-versioned Every claim links to evidence and factor/methodology metadata

### Why it exists

Sustainability reports get restated, revised, and sometimes fabricated. Auditors need to trace every number back to source data, method, and calculation vintage. Today this happens in Excel with hand-built change logs. CSRD-grade and CBAM-grade assurance will not accept this.

### Users and jobs to be done

| Core users / buyer personas | sustainability controllers finance controllers auditors verifiers plant and facility managers legal/compliance teams |
| --- | --- |
| Jobs to be done | Record activity data and calculated outputs Preserve methodology versions and factor versions Track approvals, overrides, and restatements Support audit sampling and evidence linkage Provide immutable-enough records without unnecessary blockchain theater |

### Functional scope

| Core capabilities from final product spec | Append-only, cryptographically hashed records for activity data, emissions, product footprints, and claims. Restatement workflow: supersede, don't overwrite; preserves a full audit trail. Calculation lineage: every emission number links to source data, factor version, methodology, and boundary. Controls framework aligned to GHGP, ISSB, ISAE 3410/3000. Segregation of duties and approval chains. Granular RBAC tied to Entity Graph. Query engine (SQL-over-HTTP) for internal reporting. Optional: anchoring of daily Merkle roots on a public blockchain for extra tamper-evidence (premium tier). |
| --- | --- |
| In-scope product modules | ledger events calculation records approval workflow restatement workflow change history exportable audit pack ledger API |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | activity records calculation results factor references evidence references user approvals policy references methodology versions timestamps entity and boundary links |
| --- | --- |
| External/product integrations | Factors; Connect; Evidence Vault; Comply; Scope Engine; PCF Studio; MRV Studio; FinanceOS |
| GreenLang dependencies | Entity Graph; Evidence Vault; Factors; SDK/API/CLI |
| Customer outputs and deliverables | ledger entries audit trail restatement report calculation evidence pack API export assurance-ready sampling file |

### AI and automation behavior

ledger anomaly detection

restatement impact assistant

audit-sampling recommendation

calculation explanation copilot

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q1 | Append-only store, basic lineage, single-region. |
| v0.5 Closed Beta | FY27 Q2 | Restatement workflow, approval chains. |
| v0.9 Public Beta | FY27 Q3 | ISAE 3410 control mappings; auditor read-only access. |
| v1.0 GA | FY27 Q4 | SOC 2 Type I; GHGP/ISSB alignment; customer data-residency in IN/EU/US. |
| v1.5 | FY28 Q3 | SOC 2 Type II; public Merkle anchoring optional; CBAM-audit-ready exports. |
| v2.0 | FY29 Q3 | Multi-region replication with immutability guarantees; regulator direct-read API. |
| v2.5 | FY30 Q3 | Financed-emissions subledger; PCAF-aligned controls. |
| v3.0 | FY31 Q2 | Cross-organization ledger joins (supplier attestations landing straight into the enterprise ledger with cryptographic provenance). |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Ledger events must be append-only or controlled-versioned

Every claim links to evidence and factor/methodology metadata

GA requires disaster recovery, role-based controls, and audit export

No GA if evidence linkage is incomplete

### Key risks to actively manage

customers expecting legal immutability beyond product scope

privacy/data-retention conflicts

incorrect restatement handling

performance at high event volume

### Success metrics

percentage of claims with complete ledger lineage

audit-export time

ledger write/read latency

restatement cycle time

evidence-link completeness

### Dependency notes

Upstream: Factors (for factor versions), Entity Graph (for boundary), Connect (for activity data).

Downstream: everything - this is the system of record.

## 5. GreenLang Evidence Vault

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY28 Q2 |
| Cloud / squad | Core Platform / Core Substrate / Developer Platform Squad |
| Primary buyer | Enterprises, verifiers, auditors, procurement teams, project developers |
| Revenue model | Platform subscription |
| Definition | A secure repository and metadata system for invoices, bills, meter records, certificates, supplier attestations, facility documents, project documents, photos, geospatial proof, contracts, and verifier notes. It links evidence to ledger events, products, assets, projects, and policies. |
| Strategic role | Evidence Vault makes GreenLang claims defendable. It enables audit readiness, supplier proof collection, MRV workflows, finance diligence, and public-sector transparency without scattering documents across email and spreadsheets. |
| Pricing / packaging logic | Bundled storage quota in platform; paid storage tiers, secure data rooms, verifier collaboration seats, and high-volume evidence workflows. |

### CTO final pathway

Build GreenLang Evidence Vault as a modular product on the shared substrate. The release target is FY27; GA is gated for FY28 Q2. Security and access controls pass enterprise review Evidence metadata is linked to ledger records from day one

### Why it exists

Assurance is only as strong as the evidence behind it. CBAM, CSRD, SEC Climate, and SB 253 all require source documents on demand. Today this evidence is in email inboxes, SharePoint, Google Drive, or nowhere. Auditors waste weeks hunting for PDFs.

### Users and jobs to be done

| Core users / buyer personas | sustainability teams procurement teams auditors verifiers project developers facility teams finance diligence teams |
| --- | --- |
| Jobs to be done | Collect and store claim evidence Classify evidence by type and relevance Link evidence to specific calculations and policies Manage expiry dates and renewal tasks Provide reviewer notes and evidence sufficiency scoring |

### Functional scope

| Core capabilities from final product spec | Encrypted object storage with WORM (write-once-read-many) optional retention. Document AI: auto-classify utility bills, fuel cards, invoices, shipping docs; extract key fields. Link-to-Ledger: every claim in Climate Ledger references one or more evidence objects. Evidence request workflow: sustainability team pings plants/suppliers, tracks completion. Supplier portal for third-party evidence submission. Chain-of-custody log for every access. Redaction and access controls for commercially sensitive documents. Export packs for auditors (zip with manifest, hash, and lineage). |
| --- | --- |
| In-scope product modules | document vault evidence metadata schema claim-to-evidence linking expiry and renewal tracking review workflow secure sharing rooms evidence sufficiency dashboard |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | documents images meter files certificates supplier declarations contracts geospatial records review notes expiry dates chain-of-custody metadata |
| --- | --- |
| External/product integrations | Connect; Climate Ledger; Proof Hub; SupplierOS; PCF Studio; MRV Studio; FinanceOS; external e-sign/storage systems where needed |
| GreenLang dependencies | Entity Graph; Climate Ledger; Connect; Agent Runtime |
| Customer outputs and deliverables | evidence packet review-ready data room evidence sufficiency score expiry report claim-specific documentation export |

### AI and automation behavior

document classification

evidence gap detection

OCR-assisted extraction where permitted

policy-specific evidence checklist generation

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q1 | Storage + manual upload + link-to-Ledger. |
| v0.5 Closed Beta | FY27 Q3 | Document AI for utility bills and invoices. |
| v0.9 Public Beta | FY27 Q4 | Supplier portal; evidence request workflow. |
| v1.0 GA | FY28 Q2 | WORM storage; auditor export packs; SOC 2 Type II. |
| v1.5 | FY28 Q4 | Mobile capture for plant floor; chain-of-custody UX. |
| v2.0 | FY29 Q3 | CBAM/CSRD/DPP-specific bundles; multi-lingual OCR (14 languages). |
| v2.5 | FY30 Q3 | Agentic evidence gathering - AI agents proactively request evidence from responsible owners when Ledger claims lack coverage. |
| v3.0 | FY31 Q2 | Cross-org evidence sharing with zero-knowledge attestations for sensitive supplier data. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Security and access controls pass enterprise review

Evidence metadata is linked to ledger records from day one

AI extraction always shows confidence and source snippet

GA requires retention and deletion controls

### Key risks to actively manage

sensitive document leakage

low-quality documents

AI misclassification

excess storage cost

### Success metrics

evidence completeness

average evidence review time

document classification precision

expired evidence rate

auditor acceptance rate

### Dependency notes

Upstream: Connect (raw documents), Ledger (claim references).

Downstream: Proof Hub, Comply, CBAM, DPP Hub, MRV Studio.

## 6. GreenLang Policy Graph

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY28 Q1 |
| Cloud / squad | Core Platform / Core Substrate / Developer Platform Squad |
| Primary buyer | Compliance teams, advisers, legal teams, auditors, sustainability controllers |
| Revenue model | Subscription |
| Definition | A structured, versioned map of climate-related policies, reporting obligations, calculation methods, disclosure templates, deadlines, affected entities, and evidence requirements. It translates regulation and voluntary frameworks into operational workflows inside GreenLang. |
| Strategic role | Regulatory compounding is one of the main platform advantages. Policy Graph allows GreenLang to adapt to changing rules while keeping each product policy-aware and auditable. |
| Pricing / packaging logic | Paid policy intelligence subscription; base policy objects included for platform products; advanced jurisdictions and adviser workflows priced separately. |

### CTO final pathway

Build GreenLang Policy Graph as a modular product on the shared substrate. The release target is FY27; GA is gated for FY28 Q1. No unsupported legal advice positioning All policy guidance cites source and version

### Why it exists

Climate rules change constantly: CBAM definitive phase, CSRD/ESRS delegated acts, SB 253 amendments, India CCTS sector expansion, EU Taxonomy delegated regulations, SBTi sector pathways. Manually tracking which rule applies to which entity, product, or report is where most vendors and consultants burn budget and get it wrong.

### Users and jobs to be done

| Core users / buyer personas | compliance managers legal teams sustainability controllers consultants policy analysts product teams building regulated workflows |
| --- | --- |
| Jobs to be done | Identify which obligations apply to which entities/products/transactions Map regulations to data requirements and evidence needs Track changes in rules and reporting templates Generate policy-aware tasks and reminders Explain methodology choices in auditor-facing language |

### Functional scope

| Core capabilities from final product spec | Structured encoding of ~50 climate/ESG regulations and frameworks at GA (CBAM, CSRD/ESRS E1-E5, SB 253/261, ISSB S1/S2, SBTi, EU Taxonomy, GHGP, India BRSR, India CCTS, UK SDR, Singapore IM, TNFD, PCAF, GRI, CDP). Entity-to-rule matching: given an Entity Graph record, which rules apply and when? Obligation calendar with deadlines by entity. Rule diff and impact analysis when a regulation changes. Disclosure datapoint map (ESRS datapoints → Ledger queries). Policy change subscription with notification to affected customers. Explainability: every 'this rule applies' answer cites the underlying legal reference. |
| --- | --- |
| In-scope product modules | policy object model obligation engine deadline and applicability engine methodology mapping template library change-log workflow regulatory explainability layer |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | policy source jurisdiction applicability criteria reporting periods data fields evidence requirements methodology references change history effective dates |
| --- | --- |
| External/product integrations | Comply; CBAM; Scope Engine; DPP Hub; FinanceOS; RiskOS; Agent Runtime; Evidence Vault |
| GreenLang dependencies | Entity Graph; Evidence Vault; Climate Ledger; Agent Runtime |
| Customer outputs and deliverables | applicability assessment policy checklist disclosure template change-impact alert evidence requirements map |

### AI and automation behavior

policy summarization

change-impact analysis

question-answering over obligations with citations

workflow generation from policy requirements

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q2 | 10 rules encoded (CBAM, CSRD/ESRS E1, SB 253, SBTi, GHGP, ISSB S2, BRSR, EU Tax. CC, SGX, CDP). |
| v0.5 Closed Beta | FY27 Q3 | 25 rules; entity-to-rule matching. |
| v0.9 Public Beta | FY27 Q4 | Obligation calendar; rule diff. |
| v1.0 GA | FY28 Q1 | 50 rules; ESRS datapoint map; change-notification service. |
| v1.5 | FY28 Q4 | Sector-specific disclosure templates (auto-industries, hospitality, REITs, steel, cement). |
| v2.0 | FY29 Q4 | Regulation simulation engine - 'what if CBAM expands to fertilizer?'; 80+ rules. |
| v2.5 | FY30 Q4 | Policy Graph API for law firms (white-label tenancy). |
| v3.0 | FY31 Q3 | Agent-mediated compliance - AI compliance officer drafts responses with citations, reviewed by humans. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

No unsupported legal advice positioning

All policy guidance cites source and version

Human review for high-impact changes

GA requires update cadence and owner accountability

### Key risks to actively manage

regulatory volatility

incorrect interpretation

jurisdictional overreach

customers treating software output as legal advice

### Success metrics

policy update latency

applicability assessment accuracy

number of products using Policy Graph

user trust/acceptance score

missed-deadline incidents

### Dependency notes

Upstream: Entity Graph (to match rules to entities).

Downstream: Comply, CBAM, Scope Engine, RiskOS, FinanceOS.

## 7. GreenLang Agent Runtime + Eval

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY28 Q2 |
| Cloud / squad | Core Platform / Core Substrate / Developer Platform Squad |
| Primary buyer | Internal teams, implementation partners, enterprise automation owners |
| Revenue model | Platform subscription |
| Definition | The governed AI execution layer for climate workflows. It provides agent orchestration, tool permissions, retrieval over approved data, human-in-the-loop review, evaluation benchmarks, prompt/version governance, and safety controls for high-stakes climate decisions. |
| Strategic role | GreenLang will need AI to scale implementation, analysis, policy reasoning, and recommendations. Agent Runtime + Eval ensures that automation is useful, measurable, reviewable, and bounded by evidence rather than becoming an uncontrolled chatbot layer. |
| Pricing / packaging logic | Included in premium platform tiers; usage-based AI compute charges; enterprise controls and custom eval packs priced separately. |

### CTO final pathway

Build GreenLang Agent Runtime + Eval as a modular product on the shared substrate. The release target is FY27; GA is gated for FY28 Q2. No high-stakes autonomous claim without review Evaluation benchmark must exist before product AI features GA

### Why it exists

Climate work is long-tail knowledge work: mapping activity-to-factor, drafting supplier letters, interpreting regulations, preparing assurance responses, decomposing variances. LLMs can do this, but today it's ungoverned - no provenance, no eval, no policy awareness, no audit trail. Regulators and auditors will not accept black-box AI in the reporting path.

### Users and jobs to be done

| Core users / buyer personas | GreenLang product teams enterprise admins implementation partners climate analysts auditors reviewing AI-assisted outputs |
| --- | --- |
| Jobs to be done | Run policy-aware assistants inside products Automate repetitive data mapping and evidence checks Evaluate AI outputs against benchmark tasks Preserve prompt/model/tool versions Require human approval for regulated claims and financial decisions |

### Functional scope

| Core capabilities from final product spec | Agent framework with tool-use tied to Ledger, Factors, Policy Graph, Entity Graph. Evidence-first output: every agent claim links back to source data or factor ID. Human-in-the-loop approval gates configurable per workflow. Eval harness: regression tests, factuality checks, adversarial suites per domain. Model-agnostic: supports Anthropic, OpenAI, open-weights, and on-prem inference. Observability: token, cost, latency, and hallucination-rate per agent. Guardrails aligned to Policy Graph: agents refuse to output unregulated claims. Versioning: every agent is a pinned model + prompt + eval-suite artifact. |
| --- | --- |
| In-scope product modules | agent orchestration tool permissions retrieval and context governance evaluation suite human approval queue prompt/model versioning AI audit log |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | agent task logs tool calls retrieved evidence model versions prompt versions evaluation datasets approval history error reports |
| --- | --- |
| External/product integrations | Policy Graph; Evidence Vault; Connect; Factors; SDK/API/CLI; all sector cloud products |
| GreenLang dependencies | Policy Graph; Evidence Vault; Climate Ledger; SDK/API/CLI; security/permissions layer |
| Customer outputs and deliverables | AI-assisted recommendations review packets eval reports agent audit trails implementation automation reports |

### AI and automation behavior

this product is the AI layer itself; core features include policy-aware retrieval, structured output generation, and benchmarked agents

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q2 | Factor-mapping agent + supplier-email agent, manual eval. |
| v0.5 Closed Beta | FY27 Q3 | 5 canonical agents; eval harness v1; HITL approval. |
| v0.9 Public Beta | FY27 Q4 | Agent SDK for partners; cost/latency observability. |
| v1.0 GA | FY28 Q2 | Policy-graph-aware guardrails; model-agnostic routing; SOC 2-aligned logging. |
| v1.5 | FY28 Q4 | Multi-agent orchestration (e.g., CBAM submission pipeline). |
| v2.0 | FY29 Q3 | Auditor-facing 'how did this agent arrive at this answer' explainability UI. |
| v2.5 | FY30 Q3 | Customer-tunable agents with on-prem inference for regulated/air-gapped customers. |
| v3.0 | FY31 Q2 | Agent marketplace - partners ship agents on GreenLang; revenue share. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

No high-stakes autonomous claim without review

Evaluation benchmark must exist before product AI features GA

Tool permissions cannot bypass customer role controls

AI outputs must cite ledger/evidence/policy sources

### Key risks to actively manage

hallucinated policy or methodology guidance

unreviewed automation in regulated workflows

cost spikes from AI usage

lack of measurable accuracy

### Success metrics

task success rate

human-review acceptance rate

policy/evidence citation coverage

AI cost per workflow

eval regression pass rate

### Dependency notes

Upstream: Factors, Ledger, Policy Graph, Entity Graph.

Downstream: every product eventually uses Agent Runtime.

## 8. GreenLang SDK/API/CLI

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY27 Q4 |
| Cloud / squad | Core Platform / Core Substrate / Developer Platform Squad |
| Primary buyer | Developers, data teams, partners, consultants, enterprise platform teams |
| Revenue model | Usage + hosted services |
| Definition | The developer interface to GreenLang: API, SDKs, CLI tools, examples, notebooks, documentation, sandbox, webhooks, and partner integration surface. It allows third parties and internal teams to build on the GreenLang data, ledger, factor, evidence, and policy substrate. |
| Strategic role | This is the open-core distribution engine. It creates developer mindshare, partner extensions, bottom-up adoption, and faster integrations while keeping the commercial platform differentiated. |
| Pricing / packaging logic | Free sandbox and limited usage; paid API tiers; enterprise API limits, hosted services, partner certification, and premium support. |

### CTO final pathway

Build GreenLang SDK/API/CLI as a modular product on the shared substrate. The release target is FY27; GA is gated for FY27 Q4. Public API stability after core object model is stable Docs must include examples and error cases

### Why it exists

Every large enterprise eventually wants to embed climate logic in their own data stack, not just log into a dashboard. Most climate vendors ship only UIs; a few have APIs; almost none have first-class developer ergonomics. That's where platform moats are built.

### Users and jobs to be done

| Core users / buyer personas | software developers data engineers climate-tech partners system integrators consultants internal product engineers |
| --- | --- |
| Jobs to be done | Call GreenLang APIs in production Run local calculations and tests Upload activity data and evidence Query ledger, factors, policies, and product footprints Build partner integrations and automation scripts |

### Functional scope

| Core capabilities from final product spec | Python SDK (greenlang), TypeScript SDK (@greenlang/sdk), CLI (greenlang). First-class Jupyter notebook support with charting. Native SQL-over-HTTP to Climate Ledger. REST + GraphQL APIs with strict versioning. Auth: API keys, OAuth, SSO-backed tokens. Local dev mode with fixtures and sandbox. Examples gallery: CBAM calc, PCF for a bottle, CSRD E1 roll-up, PPA analysis. Open-core packaging: permissive license on SDK with commercial add-ons on hosted side. |
| --- | --- |
| In-scope product modules | REST/GraphQL APIs where appropriate Python/TypeScript SDKs CLI webhooks sandbox tenant documentation portal examples and notebooks API keys and service accounts |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | API requests/responses developer accounts sandbox data webhook events usage metrics integration metadata |
| --- | --- |
| External/product integrations | all GreenLang platform modules; partner applications; data warehouses; workflow tools; CI/CD systems |
| GreenLang dependencies | Factors; Connect; Climate Ledger; Evidence Vault; Policy Graph; Agent Runtime |
| Customer outputs and deliverables | API docs sample apps CLI workflows webhook events usage dashboards developer certification artifacts |

### AI and automation behavior

developer assistant for API usage

code example generation

integration debugging assistant

API anomaly detection

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q1 | Python SDK only, Factors + Ledger endpoints. |
| v0.5 Closed Beta | FY27 Q2 | TS SDK + CLI; notebook integration. |
| v0.9 Public Beta | FY27 Q3 | Full REST/GraphQL; examples gallery; PyPI/npm public release. |
| v1.0 GA | FY27 Q4 | Versioning policy, breaking-change guarantees, contributor licensing agreement. |
| v1.5 | FY28 Q3 | Local dev mode with fixtures; CI integration guides for GitHub Actions. |
| v2.0 | FY29 Q2 | Agent SDK surface; first 1,000 community-contributed examples. |
| v2.5 | FY30 Q2 | Partner ISV certification program. |
| v3.0 | FY31 Q1 | Developer ecosystem at scale - 350k developers, ISV marketplace, community standards body (Foundation). |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Public API stability after core object model is stable

Docs must include examples and error cases

GA requires rate limits, key management, and changelog process

Breaking changes require versioned migration path

### Key risks to actively manage

unstable APIs harming developers

support burden from free users

security exposure through APIs

unclear open-core boundaries

### Success metrics

active developers

API retention

time-to-first-successful-call

SDK downloads

partner integrations

Compliance Cloud

### Dependency notes

Upstream: all platform services.

Downstream: adoption of everything else in the portfolio.

4. Compliance Cloud

This chapter covers 3 products in the Compliance Cloud. Each product is specified at PRD-lite depth: definition, buyer, core capabilities, data/integrations, revenue model, full version roadmap, success KPIs, and upstream/downstream dependencies.

# Compliance Cloud

Proceed as the first commercial wedge. Keep the initial surface narrow, revenue-backed, and assurance-ready. Use Comply, CBAM, and Scope Engine to prove the data model, paid demand, and customer onboarding path.

## 9. GreenLang Comply

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY28 Q2 |
| Cloud / squad | Compliance Cloud / Compliance Wedge Squad |
| Primary buyer | Large enterprises, exporters, regulated companies, sustainability and finance controllers |
| Revenue model | ACV subscription |
| Definition | The enterprise climate compliance workspace for reporting calendar management, data collection, disclosure workflows, assurance preparation, internal controls, and board/CFO-ready reporting across priority jurisdictions and frameworks. |
| Strategic role | This is the first commercial wedge that converts regulatory urgency into platform ARR and pulls in Connect, Ledger, Evidence Vault, Policy Graph, Factors, and Scope Engine. |
| Pricing / packaging logic | Enterprise annual subscription by entity count, jurisdictions, reporting frameworks, and assurance workflows. Implementation services in year one should decline as connectors mature. |

### CTO final pathway

Build GreenLang Comply as a modular product on the shared substrate. The release target is FY27; GA is gated for FY28 Q2. Launch only on limited initial jurisdictions tied to paid demand GA requires successful paid pilot and auditor feedback

### Why it exists

Every large enterprise is now juggling 3-7 overlapping disclosures. Workiva, Persefoni, Watershed, and a dozen consultancies all do parts of this. What's missing is a single, audit-defensible workbench that starts from the same Ledger and ends in filed reports with assurance-ready evidence.

### Users and jobs to be done

| Core users / buyer personas | sustainability heads finance controllers ESG reporting teams legal/compliance teams auditors executive reviewers |
| --- | --- |
| Jobs to be done | Determine applicable disclosures Collect data from entities and facilities Track report preparation and approvals Generate audit-ready disclosure packs Manage restatements, control gaps, and deadlines |

### Functional scope

| Core capabilities from final product spec | Framework coverage at GA: CSRD/ESRS E1, ISSB S1/S2, CDP, BRSR, SB 253 (Scope 1/2 year 1), SBTi target tracking. Datapoint mapping from Ledger to framework-specific disclosures (via Policy Graph). Narrative authoring: controlled vocabularies, version control, approval workflows. XBRL tagging for ESRS and ISSB filings. Double-materiality assessment module. Auditor collaboration mode: read-only access with comment threads. Dashboard for CFO/CSO with exposure, progress, and risk. Auto-generated management commentary from Ledger data (reviewed by humans). |
| --- | --- |
| In-scope product modules | reporting calendar applicability questionnaire data collection workflow control and approval matrix disclosure templates assurance prep workspace executive dashboards |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | entity hierarchy reporting obligations activity data emissions results evidence approvals control owners deadlines disclosure drafts |
| --- | --- |
| External/product integrations | Connect; Climate Ledger; Evidence Vault; Policy Graph; Scope Engine; ERP/procurement/utility systems; document export tools |
| GreenLang dependencies | Climate Ledger; Evidence Vault; Policy Graph; Scope Engine; Connect; Entity Graph |
| Customer outputs and deliverables | compliance dashboard disclosure data pack audit binder board pack deadline register control gap report |

### AI and automation behavior

policy applicability assistant

evidence gap assistant

draft narrative generator with citations

control-risk summarizer

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q2 | CSRD E1 + ISSB S2 + CDP, 2 design partners. |
| v0.5 Closed Beta | FY27 Q3 | SB 253 Scope 1/2, SBTi tracking, BRSR. |
| v0.9 Public Beta | FY27 Q4 | Auditor collaboration; XBRL export; narrative versioning. |
| v1.0 GA | FY28 Q2 | First customer-filed CSRD report successfully assured. |
| v1.5 | FY28 Q4 | Double-materiality module; ESRS E2/E3/E4/E5 additions. |
| v2.0 | FY29 Q3 | Sector-specific templates (auto, steel, cement, REITs, financials); SB 253 Scope 3. |
| v2.5 | FY30 Q3 | Real-time board dashboard; integrated with FinanceOS for financed emissions. |
| v3.0 | FY31 Q2 | Assurance-as-you-go - continuous controls testing, auditor consumes API instead of PDFs. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Launch only on limited initial jurisdictions tied to paid demand

GA requires successful paid pilot and auditor feedback

No unsupported legal advice; cite policy objects

Every disclosure number must trace to ledger/evidence

### Key risks to actively manage

selling broad compliance before data foundation is ready

report templates changing

long assurance cycles

customers expecting consulting deliverables

### Success metrics

ARR per logo

disclosure cycle time reduction

percentage of report items with evidence

audit adjustments

renewal/expansion rate

### Dependency notes

Upstream: Ledger, Evidence Vault, Policy Graph, Entity Graph, Scope Engine.

Downstream: FinanceOS (can read Comply outputs for disclosure-driven financing).

## 10. GreenLang CBAM

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY27 Q4 |
| Cloud / squad | Compliance Cloud / Compliance Wedge Squad |
| Primary buyer | EU importers, non-EU exporters, trade compliance teams, industrial suppliers |
| Revenue model | Module subscription |
| Definition | A focused module for EU Carbon Border Adjustment Mechanism workflows: covered goods mapping, installation data collection, embedded-emissions calculation, supplier declarations, evidence management, reporting packs, and importer/exporter collaboration. |
| Strategic role | CBAM is the sharpest early regulatory wedge for India-linked exporters selling into Europe. It is narrow enough for fast product-market feedback and deep enough to pull suppliers, product data, and evidence into GreenLang. |
| Pricing / packaging logic | Module subscription by number of covered products, installations, suppliers, and importer/exporter relationships; premium managed onboarding for complex industrial accounts. |

### CTO final pathway

Build GreenLang CBAM as a modular product on the shared substrate. The release target is FY27; GA is gated for FY27 Q4. Prioritize iron/steel, aluminum, cement, fertilizers, hydrogen, electricity only as commercially relevant GA requires validated calculation workflow with design partners

### Why it exists

CBAM's definitive phase started 1 Jan 2026. Importers must report embedded emissions per consignment, hold certificates, and face penalties. Non-EU exporters (India, Turkey, China, North Africa) need to supply actual-emissions data to keep customers. Off-the-shelf ERP modules do not solve this; specialized software is already commanding premium prices.

### Users and jobs to be done

| Core users / buyer personas | trade compliance teams export sales teams industrial plant teams EU importers non-EU suppliers consultants and auditors |
| --- | --- |
| Jobs to be done | Identify CBAM-covered products and installations Collect embedded-emissions data from suppliers/plants Prepare importer/exporter declaration packs Track gaps by supplier and product Maintain evidence and methodology trail |

### Functional scope

| Core capabilities from final product spec | Consignment-level embedded-emissions calculation per CBAM methodology. CN-code and sector mapping (iron/steel, aluminium, fertilizer, cement, hydrogen, electricity). Supplier portal for non-EU producers to submit verified actual emissions. Verifier workflow for CBAM-accredited verifiers. Certificate forecasting and financial exposure dashboard. Quarterly and annual submission generation for the CBAM Registry. Default values + actual values, with clear flagging and changelog. Integration with EU CBAM Registry API (as/when published). |
| --- | --- |
| In-scope product modules | HS/CN product mapping installation profile embedded emissions calculator supplier collaboration portal CBAM report pack evidence checklist deadline and task tracker |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | product codes installation data production volumes energy/fuel/material inputs embedded-emissions factors supplier declarations evidence documents reporting periods |
| --- | --- |
| External/product integrations | Factors; Scope Engine; PCF Studio; SupplierOS; Evidence Vault; Policy Graph; ERP/export documentation systems |
| GreenLang dependencies | Factors; Climate Ledger; Evidence Vault; Policy Graph; Connect; Entity Graph |
| Customer outputs and deliverables | CBAM data pack supplier request pack embedded-emissions calculations gap report importer-ready exports |

### AI and automation behavior

HS/product code mapping assistant

supplier data-gap assistant

evidence sufficiency review

draft importer communication

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q1 | Steel + aluminium consignment calc; 3 design-partner importers. |
| v0.5 Closed Beta | FY27 Q2 | All 6 CBAM sectors; supplier portal v1. |
| v0.9 Public Beta | FY27 Q3 | Verifier workflow; certificate forecasting. |
| v1.0 GA | FY27 Q4 | First successful definitive-phase submission for a customer. |
| v1.5 | FY28 Q3 | Indirect emissions methodology support; default-value fallback with confidence scoring. |
| v2.0 | FY29 Q2 | CBAM Registry direct integration; expanded scope (organic chemicals, plastics) as/when regulation expands. |
| v2.5 | FY30 Q2 | Exporter-facing SaaS tier - Indian/Turkish mills pay directly to keep their EU customers. |
| v3.0 | FY31 Q1 | Multi-jurisdiction border-carbon module (UK CBAM, potential US CBAM, potential Australia); cross-market certificate arbitrage view. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Prioritize iron/steel, aluminum, cement, fertilizers, hydrogen, electricity only as commercially relevant

GA requires validated calculation workflow with design partners

Supplier portal must be usable without full enterprise deployment

Evidence must map to each reported field

### Key risks to actively manage

regulatory changes

incorrect product-code mapping

supplier data quality gaps

over-customization per exporter

### Success metrics

covered product mapping accuracy

supplier response rate

time to prepare CBAM pack

evidence completeness

paid conversions from design partners

### Dependency notes

Upstream: Factors (CBAM pack), Ledger, Evidence Vault, Policy Graph.

Downstream: SupplierOS (CBAM is often the supplier-data-collection wedge).

## 11. GreenLang Scope Engine

| Launch FY | FY27 |
| --- | --- |
| Recommended v1.0 GA | FY27 Q4 |
| Cloud / squad | Compliance Cloud / Compliance Wedge Squad |
| Primary buyer | Corporate sustainability and finance teams, consultants, auditors |
| Revenue model | Module subscription |
| Definition | The greenhouse-gas inventory and Scope 1, Scope 2, and priority Scope 3 calculation engine that powers enterprise reporting and product/cloud workflows. It standardizes activity ingestion, emissions calculations, boundary treatment, factor selection, market/location-based electricity, and variance analysis. |
| Strategic role | Scope Engine is the core emissions calculator for GreenLang. It connects compliance to operations and finance by making emissions calculations consistent across the entire platform. |
| Pricing / packaging logic | Module subscription by entity/facility count, data volume, assurance needs, and Scope 3 depth. Bundled into Comply for first wedge customers. |

### CTO final pathway

Build GreenLang Scope Engine as a modular product on the shared substrate. The release target is FY27; GA is gated for FY27 Q4. Scope 1/2 must be robust before broad Scope 3 expansion Every calculation must carry factor and method version

### Why it exists

Most Scope 3 tools are black boxes. Customers and auditors cannot see why a number came out the way it did. Methodology choices (market-based vs location-based Scope 2, spend-based vs activity-based Scope 3) produce wildly different answers, and many tools silently pick one.

### Users and jobs to be done

| Core users / buyer personas | sustainability analysts finance controllers facility teams consultants auditors supplier managers |
| --- | --- |
| Jobs to be done | Calculate Scope 1, Scope 2, and selected Scope 3 categories Maintain calculation methods and factors Track changes period over period Support location-based and market-based electricity reporting Prepare inventory for assurance and disclosures |

### Functional scope

| Core capabilities from final product spec | Full GHGP coverage: Scope 1, Scope 2 (location + market-based), Scope 3 (all 15 categories). PCAF methodologies for financed emissions (categories 15). Hierarchical allocation: entity → facility → asset → activity. Pluggable methodology: spend-based, activity-based, hybrid, supplier-specific. Year-over-year restatement engine with reason codes. Transparency report: every emission number has a full lineage URL. Benchmark library: SBTi sectoral pathways, peer comparisons. Uncertainty analysis and sensitivity modeling. |
| --- | --- |
| In-scope product modules | activity-data ingestion emissions calculation engine boundary and consolidation logic Scope 2 market/location-based workflow priority Scope 3 categories variance analysis audit export |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | fuel use electricity use purchased goods/services transport data waste data emission factors organizational boundaries evidence calculation methods |
| --- | --- |
| External/product integrations | Factors; Connect; Climate Ledger; Evidence Vault; Comply; SupplierOS; PlantOS; BuildingOS; FinanceOS |
| GreenLang dependencies | Factors; Connect; Entity Graph; Climate Ledger; Evidence Vault |
| Customer outputs and deliverables | GHG inventory scope breakdown variance report assurance file calculation workbook export emissions API result |

### AI and automation behavior

activity-to-factor mapping assistant

variance explanation assistant

data-gap prioritization

auditor question-response drafting

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY27 Q1 | Scope 1/2 + Scope 3 C1, C4, C6; 3 design partners. |
| v0.5 Closed Beta | FY27 Q2 | All 15 Scope 3 categories; market-based Scope 2 with PPA contracts. |
| v0.9 Public Beta | FY27 Q3 | PCAF categories; restatement workflow. |
| v1.0 GA | FY27 Q4 | SBTi sectoral pathway benchmark; full lineage UI. |
| v1.5 | FY28 Q4 | Uncertainty + sensitivity analysis; supplier-specific factor override. |
| v2.0 | FY29 Q3 | Hybrid spend-to-activity engine (auto-switches when activity data arrives). |
| v2.5 | FY30 Q3 | Real-time grid intensity (hourly Scope 2) in key markets. |
| v3.0 | FY31 Q2 | Product-level Scope 3 (linked to PCF Studio); customer-facing 'my share of supplier emissions' API. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Scope 1/2 must be robust before broad Scope 3 expansion

Every calculation must carry factor and method version

GA requires variance and audit exports

Manual override governance required

### Key risks to actively manage

Scope 3 complexity sprawl

wrong factor mappings

inventory restatements

customer overreliance on estimated data

### Success metrics

calculation completeness

activity-to-factor match confidence

audit adjustment count

reporting cycle time

percentage actual vs estimated data

Supply Chain Cloud

### Dependency notes

Upstream: Factors, Ledger, Entity Graph.

Downstream: Comply, CBAM, SupplierOS, FinanceOS, RiskOS.

5. Supply Chain Cloud

This chapter covers 4 products in the Supply Chain Cloud. Each product is specified at PRD-lite depth: definition, buyer, core capabilities, data/integrations, revenue model, full version roadmap, success KPIs, and upstream/downstream dependencies.

# Supply Chain Cloud

Proceed after the compliance wedge creates supplier and product-data demand. Treat supplier, product carbon, DPP, and proof workflows as one compound loop, not separate business lines.

## 12. GreenLang SupplierOS

| Launch FY | FY28 |
| --- | --- |
| Recommended v1.0 GA | FY28 Q4 |
| Cloud / squad | Supply Chain Cloud / Supply Chain & Product Carbon Squad |
| Primary buyer | Procurement and sustainability teams, supplier relationship managers, OEMs, exporters |
| Revenue model | Per-supplier + platform |
| Definition | A supplier engagement, data collection, scoring, and collaboration system for carbon and sustainability data across tiered supply chains. It turns compliance requests into an ongoing supplier network and evidence workflow. |
| Strategic role | SupplierOS converts the early compliance wedge into a data network moat. It is the bridge from enterprise reporting to product carbon, DPP, and procurement action. |
| Pricing / packaging logic | Per-supplier network pricing plus enterprise platform fee; free lightweight supplier access to avoid adoption friction; paid premium supplier analytics for enterprise buyers. |

### CTO final pathway

Build GreenLang SupplierOS as a modular product on the shared substrate. The release target is FY28; GA is gated for FY28 Q4. Do not GA before at least 2 enterprise buyers have active supplier campaigns Portal must be self-serve for suppliers

### Why it exists

Scope 3 Category 1 (purchased goods) is the biggest emissions bucket for most manufacturers, and the weakest in data quality. Suppliers are spammed with conflicting questionnaires from every buyer. Buyers want primary data but end up with spend-based defaults.

### Users and jobs to be done

| Core users / buyer personas | procurement managers supplier sustainability leads category managers supplier account owners auditors OEM supply-chain teams |
| --- | --- |
| Jobs to be done | Invite suppliers to submit data and evidence Track supplier carbon maturity and response quality Collect facility/product/activity data Provide supplier improvement requests Reuse supplier data across CBAM, PCF, Scope 3, and DPP workflows |

### Functional scope

| Core capabilities from final product spec | Supplier portal: one-time onboarding, reusable across buyers. Data collection flows: supplier-level footprint, product-level PCF, facility audits, CBAM data. Scorecards: CDP Supply Chain, EcoVadis-adjacent, custom. Engagement campaigns: tiered asks (Tier 1 / critical / long-tail). SBTi supplier engagement module (target-setting). Automated nudges, calibrated escalation to procurement. Supplier-to-supplier data reuse (network effect: a Tier 1 supplier's data flows to all its buyers). Multi-lingual (14 languages at GA). |
| --- | --- |
| In-scope product modules | supplier portal questionnaire and data-request builder supplier scoring evidence upload tier mapping supplier task management data reuse and permissioning |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | supplier profiles facility data product links questionnaire responses emissions/activity data evidence contracts/categories supplier risk scores |
| --- | --- |
| External/product integrations | Entity Graph; Connect; Scope Engine; PCF Studio; DPP Hub; Evidence Vault; procurement suites; supplier master data |
| GreenLang dependencies | Entity Graph; Evidence Vault; Climate Ledger; Scope Engine; CBAM for initial wedge |
| Customer outputs and deliverables | supplier data pack supplier scorecard category emissions view non-response report supplier improvement plan |

### AI and automation behavior

supplier segmentation

automated request drafting

response-quality scoring

data-gap and anomaly detection

supplier help assistant

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY28 Q1 | Supplier portal, facility-level data collection, 2 design partners. |
| v0.5 Closed Beta | FY28 Q2 | Scorecards; tiered campaigns; 10 languages. |
| v0.9 Public Beta | FY28 Q3 | SBTi module; procurement integrations (Ariba, Coupa). |
| v1.0 GA | FY28 Q4 | Product-level PCF flow; multi-buyer data reuse. |
| v1.5 | FY29 Q3 | Supplier finance hook - link to green-trade-finance programs. |
| v2.0 | FY30 Q2 | Network-wide supplier intelligence (anonymized benchmarks). |
| v2.5 | FY30 Q4 | Supplier-side SaaS tier (suppliers pay to manage their disclosures across all buyers). |
| v3.0 | FY31 Q3 | Two-sided marketplace with take-rate on procurement events where sustainability data shapes outcomes. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Do not GA before at least 2 enterprise buyers have active supplier campaigns

Portal must be self-serve for suppliers

Supplier data permissions must be explicit

GA requires low-friction onboarding and multilingual basics

### Key risks to actively manage

supplier fatigue

low response rates

poor data quality

procurement teams not owning sustainability workflow

### Success metrics

supplier activation rate

response completeness

time-to-first-supplier-data

data reuse across products

supplier campaign renewal rate

### Dependency notes

Upstream: Entity Graph (supplier entities), Factors, Ledger, Evidence Vault.

Downstream: Scope Engine, PCF Studio, CBAM, DPP Hub.

## 13. GreenLang PCF Studio

| Launch FY | FY28 |
| --- | --- |
| Recommended v1.0 GA | FY28 Q4 |
| Cloud / squad | Supply Chain Cloud / Supply Chain & Product Carbon Squad |
| Primary buyer | Manufacturers, OEMs, product sustainability teams, LCA consultants |
| Revenue model | Per-SKU + platform |
| Definition | A product carbon footprint workspace for SKU/BOM-level emissions modeling, primary-data collection, allocation, lifecycle-stage mapping, evidence management, and customer/auditor-ready product footprint declarations. |
| Strategic role | PCF Studio deepens GreenLang from company-level emissions into product-level data, which is critical for exporters, OEMs, DPP, supplier networks, and carbon-aware procurement. |
| Pricing / packaging logic | Per-SKU/product family subscription, enterprise platform fee, implementation for complex product models, optional consultant/verifier collaboration seats. |

### CTO final pathway

Build GreenLang PCF Studio as a modular product on the shared substrate. The release target is FY28; GA is gated for FY28 Q4. Initial GA only for priority manufacturing segments tied to design partners Footprint methods must be transparent and configurable

### Why it exists

Product carbon footprints are moving from 'one-off consulting project' to 'required on every SKU' (DPP, customer mandates, CBAM, retailer requirements). Traditional LCA software costs $$$ per study and takes months; customers need PCFs at scale and with methodology-conformance guarantees.

### Users and jobs to be done

| Core users / buyer personas | product sustainability teams manufacturing engineers procurement teams LCA consultants sales teams responding to customer PCF requests auditors |
| --- | --- |
| Jobs to be done | Build product footprint models from BOM, process, energy, logistics, and supplier data Allocate facility emissions to products Manage primary vs secondary data quality Generate customer-ready PCF declarations Update footprints as suppliers/processes change |

### Functional scope

| Core capabilities from final product spec | Product modeling: BOM ingestion, process modeling, allocation rules. Methodology conformance: ISO 14040/44/67, PACT Framework, Together for Sustainability (TfS), PEF where applicable. Factor selection via Factors product, with supplier-specific overrides from SupplierOS. Variant modeling (same product, different formulations). PCF library with reuse and inheritance across SKUs. Data exchange: PACT Network conformance, TfS PCF exchange, Catena-X (auto). PCF-to-DPP pipeline. Sensitivity/what-if: 'what if we switch supplier? What if we switch materials?' |
| --- | --- |
| In-scope product modules | product/BOM model lifecycle-stage workflow allocation engine supplier data ingestion data-quality scoring footprint declaration pack scenario comparison |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | SKU/BOM materials process steps energy use production volumes supplier factors/data logistics legs allocation rules evidence factor versions |
| --- | --- |
| External/product integrations | SupplierOS; DPP Hub; CBAM; Scope Engine; PlantOS; Connect; Factors; Evidence Vault; ERP/PLM/MES systems |
| GreenLang dependencies | Factors; SupplierOS; Connect; Climate Ledger; Evidence Vault; Entity Graph |
| Customer outputs and deliverables | PCF result data-quality rating customer declaration methodology pack scenario comparison API-accessible product footprint |

### AI and automation behavior

BOM-to-factor mapping

allocation-rule suggestion

primary-data gap detection

explanation generator for customers

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY28 Q1 | Cradle-to-gate PCF for simple SKUs; ISO 14067 alignment; 2 design partners. |
| v0.5 Closed Beta | FY28 Q2 | Allocation rules, variant modeling, PACT conformance. |
| v0.9 Public Beta | FY28 Q3 | TfS exchange; PCF library with inheritance. |
| v1.0 GA | FY28 Q4 | Cradle-to-grave option; first audited PCF (third-party verified). |
| v1.5 | FY29 Q3 | Catena-X integration for automotive. |
| v2.0 | FY30 Q2 | High-volume API for retailer mandates (1M+ SKUs); bulk import from ERP product master. |
| v2.5 | FY30 Q4 | PCF benchmarks and peer comparison across anonymized network. |
| v3.0 | FY31 Q3 | AI-generated draft PCFs (reviewed by humans) from BOM + factor library. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Initial GA only for priority manufacturing segments tied to design partners

Footprint methods must be transparent and configurable

GA requires product-level evidence trail

Avoid deep LCA consulting dependence by standardizing templates

### Key risks to actively manage

methodology disputes

BOM data sensitivity

complex allocation rules

insufficient primary supplier data

### Success metrics

number of active SKUs

percentage primary data

time to create/update PCF

customer acceptance rate

data-quality score improvement

### Dependency notes

Upstream: Factors, Ledger, Entity Graph, SupplierOS.

Downstream: DPP Hub, CBAM, Comply (Scope 3 C1/C11/C12).

## 14. GreenLang DPP Hub

| Launch FY | FY28 |
| --- | --- |
| Recommended v1.0 GA | FY29 Q2 |
| Cloud / squad | Supply Chain Cloud / Supply Chain & Product Carbon Squad |
| Primary buyer | OEMs, importers, product compliance teams, circularity teams |
| Revenue model | Per-DPP + platform |
| Definition | A Digital Product Passport orchestration hub for assembling product identity, materials, carbon, durability, repairability, compliance, traceability, and evidence data into shareable product records and APIs. |
| Strategic role | DPP Hub positions GreenLang for product-regulation and circularity workflows while reusing supplier, PCF, evidence, and entity data already collected through the platform. |
| Pricing / packaging logic | Per-DPP or product-family pricing plus platform subscription; higher tiers for API volume, white-label views, and verifier collaboration. |

### CTO final pathway

Build GreenLang DPP Hub as a modular product on the shared substrate. The release target is FY28; GA is gated for FY29 Q2. Do not overbuild until product categories and buyer obligations are clear GA requires stable product data schema and permission model

### Why it exists

The EU DPP regulation (ESPR) is coming into force sector by sector from 2027 onward: batteries first, then textiles, electronics, construction products, plastics, and more. Every product needs a verifiable digital record covering origin, composition, repairability, recyclability, and carbon.

### Users and jobs to be done

| Core users / buyer personas | product compliance managers OEM sustainability teams supply-chain data owners consumer goods teams auditors/verifiers digital product teams |
| --- | --- |
| Jobs to be done | Create and maintain product passport records Link PCF, material, supplier, and compliance evidence Expose product data to customers, regulators, and partners Manage product data updates over lifecycle Support circularity and repair/recycling data flows |

### Functional scope

| Core capabilities from final product spec | DPP schema per sector, aligned to ESPR delegated acts. Product identifier issuance (GS1 Digital Link, QR, NFC, RFID integration). Passport content: PCF, material composition, origin, repairability, recyclability, certificates. Verifier workflow. Consumer-facing DPP pages (white-labeled). API for retailer/regulator ingestion. Update lineage and change-history for the lifetime of the product. |
| --- | --- |
| In-scope product modules | product passport registry attribute schema manager QR/API access layer PCF and supplier links evidence binding versioned product record permissioned sharing |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | product identity SKU/model data materials PCF supplier provenance certifications repair/recycling attributes compliance claims evidence version history |
| --- | --- |
| External/product integrations | PCF Studio; SupplierOS; Evidence Vault; Climate Ledger; Circularity Hub; PLM/ERP/e-commerce systems; QR/API services |
| GreenLang dependencies | PCF Studio; SupplierOS; Entity Graph; Evidence Vault; SDK/API/CLI |
| Customer outputs and deliverables | digital product passport QR-linked product record API record compliance evidence pack product data change log |

### AI and automation behavior

attribute extraction from product docs

data-gap assistant

passport completeness scoring

customer/regulator response drafting

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY28 Q2 | Battery DPP; 2 design partners; QR + GS1 DL. |
| v0.5 Closed Beta | FY28 Q3 | Textiles + electronics schemas. |
| v0.9 Public Beta | FY28 Q4 | Consumer-facing pages; verifier workflow. |
| v1.0 GA | FY29 Q2 | Construction products + plastics; first regulator-accepted submission. |
| v1.5 | FY29 Q4 | NFC/RFID integration; offline-first consumer app SDK. |
| v2.0 | FY30 Q3 | Circularity Hub integration (repair, resale, recycling loops). |
| v2.5 | FY31 Q1 | Cross-border DPP (UK, Japan, Korea, as/when regulations appear). |
| v3.0 | FY31 Q3 | Tokenized/verifiable-credential DPPs with portability across retailers and second-life marketplaces. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Do not overbuild until product categories and buyer obligations are clear

GA requires stable product data schema and permission model

Passport outputs must separate verified from self-declared attributes

API and QR flows must handle product versioning

### Key risks to actively manage

evolving DPP requirements

customer product-data sensitivity

category-specific complexity

false impression of verified claims

### Success metrics

passports created

passport completeness

product-data update latency

API/QR access volume

percentage verified attributes

### Dependency notes

Upstream: PCF Studio, SupplierOS, Factors, Ledger, Evidence Vault.

Downstream: Circularity Hub, regulator integrations.

## 15. GreenLang Proof Hub

| Launch FY | FY29 |
| --- | --- |
| Recommended v1.0 GA | FY29 Q4 |
| Cloud / squad | Supply Chain Cloud / Supply Chain & Product Carbon Squad |
| Primary buyer | Auditors, verifiers, enterprises, suppliers, customers requiring assurance |
| Revenue model | Seat + platform |
| Definition | A collaboration and assurance workflow layer for reviewing, challenging, approving, and issuing proof around GreenLang climate claims, supplier declarations, product footprints, MRV results, and compliance outputs. |
| Strategic role | Proof Hub upgrades evidence storage into a trust workflow. It increases defensibility, supports third-party assurance, and makes GreenLang useful to auditors and verifiers instead of merely being audited by them. |
| Pricing / packaging logic | Seat-based pricing for reviewers/verifiers plus enterprise platform fee; premium proof certificates and customer-facing trust pages as add-ons. |

### CTO final pathway

Build GreenLang Proof Hub as a modular product on the shared substrate. The release target is FY29; GA is gated for FY29 Q4. Launch only after enough evidence-rich workflows exist GA requires reviewer permissions and independence controls

### Why it exists

Auditors currently work in PDFs, Excel, and email. As limited/reasonable assurance becomes mandatory under CSRD and CBAM, the assurance market is about to 5x in workload. Firms need a workbench; enterprises need lower cost of audit.

### Users and jobs to be done

| Core users / buyer personas | auditors verifiers enterprise assurance teams supplier reviewers customer sustainability teams legal/compliance owners |
| --- | --- |
| Jobs to be done | Assign evidence and calculation review tasks Request clarifications from data owners Track assurance findings and remediation Issue claim-level proof status Maintain reviewer independence and conflict logs |

### Functional scope

| Core capabilities from final product spec | Engagement workspace per client with Ledger read access. Sample selection tools (stratified, risk-based). Testing templates: controls testing, substantive testing, analytical procedures. Assertion-level workflow aligned to ISAE 3410 / ISAE 3000. Evidence review with annotation and sign-off. Draft report generation. Multi-engagement dashboard for partners. Independence and conflict-of-interest checks. |
| --- | --- |
| In-scope product modules | review workspace claim-level proof status auditor/verifier portal finding and remediation workflow sampling tools proof certificate templates independence and access controls |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | claims ledger entries evidence packets review comments findings approvals sampling rules verifier credentials conflict declarations |
| --- | --- |
| External/product integrations | Evidence Vault; Climate Ledger; PCF Studio; Comply; MRV Studio; DPP Hub; SupplierOS |
| GreenLang dependencies | Evidence Vault; Climate Ledger; Policy Graph; PCF Studio or Comply demand |
| Customer outputs and deliverables | proof status assurance review pack finding log remediation tracker claim proof certificate customer-facing verification summary |

### AI and automation behavior

evidence sufficiency triage

finding categorization

review-question drafting

sample selection support

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY29 Q1 | Engagement workspace + sample selection; 1 design-partner firm. |
| v0.5 Closed Beta | FY29 Q2 | Testing templates; ISAE 3410 alignment. |
| v0.9 Public Beta | FY29 Q3 | Draft report generation; partner dashboard. |
| v1.0 GA | FY29 Q4 | First successful independent assurance report issued via Proof Hub. |
| v1.5 | FY30 Q3 | CBAM-specific verifier workflow. |
| v2.0 | FY30 Q4 | DPP verification; MRV-project verification. |
| v2.5 | FY31 Q3 | Continuous assurance mode (tied to Comply v3.0). |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Launch only after enough evidence-rich workflows exist

GA requires reviewer permissions and independence controls

No claim should appear verified unless review status is explicit

External verifier partnerships must be established

### Key risks to actively manage

liability around verification claims

auditor adoption friction

conflict-of-interest concerns

unclear proof terminology

### Success metrics

review cycle time

finding closure rate

proof status coverage

verifier seat adoption

claim challenge rate

Operations Cloud

### Dependency notes

Upstream: Ledger, Evidence Vault, Comply, Scope Engine.

Downstream: closes the trust loop on every reporting claim.

6. Operations Cloud

This chapter covers 6 products in the Operations Cloud. Each product is specified at PRD-lite depth: definition, buyer, core capabilities, data/integrations, revenue model, full version roadmap, success KPIs, and upstream/downstream dependencies.

# Operations Cloud

Proceed only where operational data is available and the customer can quantify savings. These products must create CFO-grade ROI; delay any module that behaves like bespoke consulting rather than repeatable software.

## 16. GreenLang PlantOS

| Launch FY | FY28 |
| --- | --- |
| Recommended v1.0 GA | FY28 Q4 |
| Cloud / squad | Operations Cloud / Operations ROI Squad |
| Primary buyer | Manufacturing plants, industrial groups, operations and energy teams |
| Revenue model | Outcome + subscription |
| Definition | An industrial decarbonization and energy-optimization operating layer for plants. It combines meter/IoT data, production data, utility tariffs, emissions factors, baselines, measures, project tracking, and ROI analytics. |
| Strategic role | PlantOS moves GreenLang from reporting to operational savings. It creates CFO-grade ROI, embeds the platform in plant workflows, and produces verified decarbonization actions that can feed reporting and finance products. |
| Pricing / packaging logic | Base subscription by site plus outcome/performance share for verified savings where contractually possible; implementation fee for data integration. |

### CTO final pathway

Build GreenLang PlantOS as a modular product on the shared substrate. The release target is FY28; GA is gated for FY28 Q4. Start with limited plant archetypes and design partners GA requires reliable operational data and baseline method

### Why it exists

Industrial plants have energy bills in crores, old SCADA systems, and no single pane connecting operations to carbon intensity and unit economics. EMS tools tell you what happened; plant OS needs to tell you what to do next, with money on the line.

### Users and jobs to be done

| Core users / buyer personas | plant managers energy managers operations engineers CFO/finance teams maintenance teams sustainability teams |
| --- | --- |
| Jobs to be done | Monitor energy and emissions by line, asset, product, and shift Identify efficiency and electrification opportunities Build decarbonization project business cases Track implementation and savings Feed verified operational data into Scope Engine and PCF Studio |

### Functional scope

| Core capabilities from final product spec | Real-time energy + emissions per production line, furnace, utility, compressor, chiller. Anomaly detection and drift alerts. Actionable recommendations (setpoints, scheduling, load balancing). Production-normalized KPIs (kWh/ton, tCO2e/ton, specific energy consumption). OEE/energy correlation. ISO 50001 and PAT-compliant reporting (India). Outcome-tracking dashboard: savings vs. baseline, with M&V. Closed-loop control integrations for mature customers (via BMS/SCADA). |
| --- | --- |
| In-scope product modules | plant data model energy/emissions dashboard baseline and variance model measure library project ROI tracker M&V workflow plant-to-product allocation support |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | meter data fuel use production volumes asset metadata process data tariffs maintenance events project costs savings estimates evidence |
| --- | --- |
| External/product integrations | Connect; Scope Engine; PCF Studio; PowerOS; Evidence Vault; ERP/MES/SCADA/IoT gateways; utility bills |
| GreenLang dependencies | Connect; Climate Ledger; Scope Engine; Factors; Evidence Vault |
| Customer outputs and deliverables | plant emissions dashboard project pipeline ROI and abatement curve M&V report savings ledger product allocation inputs |

### AI and automation behavior

energy anomaly detection

opportunity recommendation

root-cause analysis support

project business-case drafting

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY28 Q1 | Energy monitoring + anomaly detection; 2 design-partner plants. |
| v0.5 Closed Beta | FY28 Q2 | Recommendations engine for chillers, compressors; ISO 50001 reporting. |
| v0.9 Public Beta | FY28 Q3 | Production-normalized KPIs; M&V engine. |
| v1.0 GA | FY28 Q4 | First outcome-based contract signed and verified savings paid. |
| v1.5 | FY29 Q3 | PAT-scheme integration (India); process-industry templates (cement, steel, chemicals, paper, pharma). |
| v2.0 | FY30 Q2 | Closed-loop control for select setpoints (human-in-the-loop). |
| v2.5 | FY30 Q4 | Waste-heat and process-integration advisor. |
| v3.0 | FY31 Q3 | Autonomous plant-level agent optimizing across production, energy, and carbon with plant-manager approval. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Start with limited plant archetypes and design partners

GA requires reliable operational data and baseline method

Performance fees only after M&V credibility is strong

Avoid custom consulting projects that do not repeat

### Key risks to actively manage

IoT/data integration complexity

savings attribution disputes

plant change-management friction

cybersecurity requirements

### Success metrics

energy savings identified and realized

emissions reduction pipeline

payback of projects

data uptime

expansion from compliance customers

### Dependency notes

Upstream: Connect, Factors, Ledger, Agent Runtime.

Downstream: Scope Engine, Comply, PowerOS.

## 17. GreenLang BuildingOS

| Launch FY | FY28 |
| --- | --- |
| Recommended v1.0 GA | FY28 Q4 |
| Cloud / squad | Operations Cloud / Operations ROI Squad |
| Primary buyer | Real estate, campuses, hotels, offices, hospitals, universities |
| Revenue model | Outcome + subscription |
| Definition | A building and campus carbon-operations product for electricity, fuel, refrigerants, water, occupancy, tariffs, building systems, retrofits, and emissions reporting. It creates an operational bridge between building management, sustainability, and finance. |
| Strategic role | BuildingOS extends the operational savings thesis beyond factories into a large adjacent market and supports real estate, hospitality, campus, and data-center-adjacent customers. |
| Pricing / packaging logic | Subscription by building or square footage plus outcome share for verified savings. Enterprise portfolio tiers for real estate groups and campuses. |

### CTO final pathway

Build GreenLang BuildingOS as a modular product on the shared substrate. The release target is FY28; GA is gated for FY28 Q4. Start with portfolios that have utility/BMS data access GA requires benchmark and baseline reliability

### Why it exists

Real estate emits ~30% of global emissions. Every building has a BMS that works at a 1990s UX. Owners and operators are now under CSRD, SB 253, LEED, NABERS, GRESB, and leasing pressure to show carbon performance. Tools today are either BMS vendor dashboards or static reporting software - not both.

### Users and jobs to be done

| Core users / buyer personas | facility managers real estate asset managers energy managers sustainability teams hotel/campus operators finance teams |
| --- | --- |
| Jobs to be done | Track energy, emissions, water, and refrigerants across buildings Benchmark building performance Identify retrofit and operational savings projects Manage landlord/tenant data collection Feed building data into reporting and risk workflows |

### Functional scope

| Core capabilities from final product spec | BMS/IoT integration (Niagara, BACnet, Modbus, Tridium, JCI, Siemens, Schneider). Per-asset energy + carbon + cost rollups. HVAC, lighting, plug-load optimization recommendations. Tenant sub-billing and cost allocation. GRESB, NABERS, LEED, IGBC, BEE reporting. Green lease support: tenant-landlord data sharing. Retrofit planning with paybacks. Comfort-vs-carbon tradeoff view for operators. |
| --- | --- |
| In-scope product modules | building portfolio model utility and BMS ingestion energy/carbon dashboards benchmarking retrofit project tracker tenant data workflow M&V and savings report |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | utility bills meter data BMS points floor area occupancy equipment data weather tariffs refrigerant logs retrofit costs evidence |
| --- | --- |
| External/product integrations | Connect; Scope Engine; RiskOS; PowerOS; Evidence Vault; BMS platforms; utility bills; property management systems |
| GreenLang dependencies | Connect; Climate Ledger; Scope Engine; Evidence Vault; Factors |
| Customer outputs and deliverables | building carbon dashboard portfolio benchmark retrofit pipeline tenant data pack M&V savings report compliance inputs |

### AI and automation behavior

benchmarking assistant

retrofit recommendation

weather-normalized anomaly detection

tenant request drafting

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY28 Q1 | Hotel + office templates; HVAC/lighting monitoring; 2 design partners. |
| v0.5 Closed Beta | FY28 Q2 | Tenant allocation; GRESB/NABERS/LEED exports. |
| v0.9 Public Beta | FY28 Q3 | Retrofit planner; green-lease module. |
| v1.0 GA | FY28 Q4 | Verified-savings contracts live. |
| v1.5 | FY29 Q3 | Hospital + lab templates (stringent comfort constraints). |
| v2.0 | FY30 Q2 | Portfolio view across hundreds of buildings; AI-driven retrofit prioritization. |
| v2.5 | FY30 Q4 | Closed-loop HVAC optimization with human-in-the-loop. |
| v3.0 | FY31 Q3 | Building-level autonomous operations agent (co-developed with Net0link-style partners). |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Start with portfolios that have utility/BMS data access

GA requires benchmark and baseline reliability

Outcome share only where data quality supports attribution

Do not overfit to one BMS vendor

### Key risks to actively manage

fragmented building systems

tenant data gaps

retrofit execution outside software control

savings attribution disputes

### Success metrics

buildings onboarded

utility data completeness

energy savings pipeline

M&V verified savings

portfolio expansion rate

### Dependency notes

Upstream: Connect, Factors, Ledger, Agent Runtime.

Downstream: Scope Engine, Comply, PowerOS, FlexOS.

## 18. GreenLang DataCenter CarbonOps

| Launch FY | FY29 |
| --- | --- |
| Recommended v1.0 GA | FY29 Q4 |
| Cloud / squad | Operations Cloud / Operations ROI Squad |
| Primary buyer | Data center operators, colocation providers, hyperscale supply chains, AI infrastructure buyers |
| Revenue model | Outcome + subscription |
| Definition | A carbon and energy operations system for data centers covering power consumption, PUE/WUE, grid emissions, cooling, workload carbon, renewable procurement, supplier/customer allocation, and efficiency projects. |
| Strategic role | DataCenter CarbonOps targets a high-growth, high-energy buyer segment where carbon, power availability, water, and customer reporting needs converge. |
| Pricing / packaging logic | Subscription by site/capacity plus premium customer-reporting and outcome-based efficiency modules. |

### CTO final pathway

Build GreenLang DataCenter CarbonOps as a modular product on the shared substrate. The release target is FY29; GA is gated for FY29 Q4. Launch after BuildingOS and PowerOS primitives are stable GA requires at least one design partner with DCIM/BMS data access

### Why it exists

AI workloads have put data-center power demand on a vertical climb. Hyperscalers, colos, and enterprise DCs now face 24/7 clean energy claims, customer SLAs on carbon, and jurisdictional constraints (EU EED data-center reporting, local water). Nothing integrates PUE, WUE, grid intensity, and workload carbon.

### Users and jobs to be done

| Core users / buyer personas | data center operators sustainability teams energy procurement teams facility engineers colocation customer account teams hyperscale supply-chain teams |
| --- | --- |
| Jobs to be done | Monitor facility and workload energy/carbon Allocate emissions to tenants/customers/workloads Track cooling, water, and efficiency metrics Evaluate renewable procurement and grid-carbon impacts Produce customer carbon reports |

### Functional scope

| Core capabilities from final product spec | Real-time PUE, WUE, carbon intensity per site, per hall, per customer. Workload-to-carbon attribution for tenant/customer chargeback. 24/7 clean-energy matching via PowerOS integration. Water stress overlay (links to WaterOS). EU EED DC reporting module. Cooling strategy advisor (free cooling windows, setpoint tuning). Spare-capacity and carbon-aware workload placement recommendations. |
| --- | --- |
| In-scope product modules | facility energy model PUE/WUE dashboard workload/customer allocation grid-carbon analytics cooling and water module efficiency project tracker customer reporting portal |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | meter data IT load cooling energy water use tenant/customer allocation data grid factors PPA/REC data equipment data project costs evidence |
| --- | --- |
| External/product integrations | BuildingOS; PowerOS; Scope Engine; Connect; Evidence Vault; cloud/workload telemetry where available; DCIM/BMS systems |
| GreenLang dependencies | BuildingOS; PowerOS; Connect; Factors; Climate Ledger |
| Customer outputs and deliverables | data center carbon dashboard tenant/customer carbon report PUE/WUE trend grid-carbon report efficiency pipeline customer evidence pack |

### AI and automation behavior

cooling anomaly detection

workload carbon insight assistant

renewable procurement scenario assistant

customer report drafting

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY29 Q1 | PUE + carbon monitoring; 2 design partners. |
| v0.5 Closed Beta | FY29 Q2 | Workload attribution; EU EED module. |
| v0.9 Public Beta | FY29 Q3 | Cooling advisor; water overlay. |
| v1.0 GA | FY29 Q4 | 24/7 clean-energy matching; verified-savings contracts. |
| v1.5 | FY30 Q3 | Carbon-aware workload placement recommendations (integrates with Kubernetes/VM schedulers). |
| v2.0 | FY30 Q4 | Multi-site optimizer across hyperscale footprint. |
| v2.5 | FY31 Q3 | Tenant-facing carbon SLAs and chargeback API. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Launch after BuildingOS and PowerOS primitives are stable

GA requires at least one design partner with DCIM/BMS data access

Customer allocation model must be transparent

Water metrics should be included only when reliable data exists

### Key risks to actively manage

sensitive customer allocation data

integration complexity

fast-changing AI data-center needs

regional grid-factor complexity

### Success metrics

site capacity onboarded

customer reports generated

allocation accuracy

efficiency savings pipeline

PUE/WUE improvement tracking

### Dependency notes

Upstream: Connect, PowerOS, WaterOS, Factors, Ledger.

Downstream: Scope Engine, Comply.

## 19. GreenLang PowerOS

| Launch FY | FY29 |
| --- | --- |
| Recommended v1.0 GA | FY29 Q4 |
| Cloud / squad | Operations Cloud / Operations ROI Squad |
| Primary buyer | Large power buyers, utilities, industrial parks, campuses, data centers |
| Revenue model | Subscription |
| Definition | A power procurement, grid-carbon, renewable energy, PPA, certificate, tariff, and load-planning workspace for large energy buyers and selected utilities. It links electricity decisions to emissions, cost, risk, and operational workflows. |
| Strategic role | PowerOS turns GreenLang into an execution system for electrification and procurement, not just a reporting layer. It underpins FlexOS, Microgrid Planner, PlantOS, BuildingOS, and DataCenter CarbonOps. |
| Pricing / packaging logic | Subscription by site/load volume plus premium analytics for PPA and procurement workflows; transaction participation only after market/legal readiness. |

### CTO final pathway

Build GreenLang PowerOS as a modular product on the shared substrate. The release target is FY29; GA is gated for FY29 Q4. Do not enter transaction brokerage before legal/commercial capability exists GA requires reliable energy data and certificate evidence trail

### Why it exists

Large corporate power buyers are moving from annual PPAs to hourly matching. PPAs are structured in Excel, RECs are tracked in PDFs, and reporting teams fight procurement about what's allowed under Scope 2 market-based methodology. GHGP Scope 2 guidance is tightening.

### Users and jobs to be done

| Core users / buyer personas | energy procurement teams sustainability teams facility/plant energy managers CFO teams utility account teams industrial park operators |
| --- | --- |
| Jobs to be done | Understand electricity emissions by location and time Evaluate PPA/REC/procurement options Track renewable claims and evidence Model tariff/cost/carbon scenarios Support electrification and load-growth planning |

### Functional scope

| Core capabilities from final product spec | PPA portfolio management (physical, virtual, sleeved, pay-as-produced). Hourly matching (24/7 CFE) with gap analysis. REC/GO/I-REC ledger and retirement. Green-tariff and utility-program onboarding. Scope 2 market-based reporting consistent with GHGP. PPA scenario modeler (volume, price, shape, curtailment). Additionality and location-based impact view. Marketplace integrations (LevelTen, Pexapark, etc.) where commercial terms allow. |
| --- | --- |
| In-scope product modules | electricity portfolio model location/time-based grid-carbon analytics PPA/REC/certificate tracker tariff and cost scenario model load forecast procurement recommendation workflow claims evidence |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | meter data load profiles grid factors tariffs PPA contracts REC/EAC certificates generation data site assets market prices evidence |
| --- | --- |
| External/product integrations | PlantOS; BuildingOS; DataCenter CarbonOps; FlexOS; Microgrid Planner; Connect; Evidence Vault; utility/market data feeds |
| GreenLang dependencies | Connect; Factors; Climate Ledger; Evidence Vault; PlantOS/BuildingOS early customers |
| Customer outputs and deliverables | power emissions dashboard PPA scenario certificate evidence pack tariff/cost analysis load forecast renewable claims report |

### AI and automation behavior

procurement scenario assistant

tariff optimization recommendation

certificate/evidence gap detection

load forecasting assistant

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY29 Q1 | PPA portfolio + REC ledger; 2 design partners. |
| v0.5 Closed Beta | FY29 Q2 | Hourly matching (US + EU ISOs). |
| v0.9 Public Beta | FY29 Q3 | Scenario modeler; additionality view. |
| v1.0 GA | FY29 Q4 | Full GHGP market-based reporting certification. |
| v1.5 | FY30 Q2 | India I-REC and green-tariff support; APAC ISOs. |
| v2.0 | FY30 Q4 | 24/7 CFE with deep integration to DataCenter CarbonOps and FlexOS. |
| v2.5 | FY31 Q2 | Marketplace rails - PPA discovery and execution with partners. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Do not enter transaction brokerage before legal/commercial capability exists

GA requires reliable energy data and certificate evidence trail

Grid-factor methodology must be explicit

Start with analytics before marketplace flows

### Key risks to actively manage

energy-market complexity

renewable-claim disputes

regional regulatory variation

data availability for time-based carbon

### Success metrics

MWh under management

renewable claims with evidence

cost/carbon scenarios run

PPA pipeline influenced

expansion into FlexOS/Microgrid Planner

### Dependency notes

Upstream: Factors, Ledger, Entity Graph.

Downstream: Scope Engine, Comply, DataCenter CarbonOps, BuildingOS, FlexOS.

## 20. GreenLang FlexOS

| Launch FY | FY30 |
| --- | --- |
| Recommended v1.0 GA | FY30 Q4 |
| Cloud / squad | Operations Cloud / Operations ROI Squad |
| Primary buyer | C&I sites, aggregators, industrial parks, campuses, utilities |
| Revenue model | Revenue share + subscription |
| Definition | A flexibility and demand-response orchestration product for identifying, modeling, dispatching, and verifying flexible electrical loads and distributed resources at commercial and industrial sites. |
| Strategic role | FlexOS is a network and transaction layer that monetizes operational data by connecting GreenLang customers to grid flexibility, cost savings, and decarbonization opportunities. |
| Pricing / packaging logic | Base subscription plus revenue share from verified flexibility revenues or savings. Enterprise controls for critical loads and production constraints. |

### CTO final pathway

Build GreenLang FlexOS as a modular product on the shared substrate. The release target is FY30; GA is gated for FY30 Q4. Launch only where market/program access exists GA requires credible M&V and customer operational acceptance

### Why it exists

Grids are going variable. Utilities and ISOs are paying for flexibility (demand response, peak shaving, frequency response). C&I sites have loads that could flex but lack the software stack to participate. Aggregators take a big cut and customers get opaque dashboards.

### Users and jobs to be done

| Core users / buyer personas | energy managers facility operators aggregators utility program managers industrial park operators finance teams |
| --- | --- |
| Jobs to be done | Identify flexible loads and constraints Forecast dispatch potential Enroll sites in demand-response/flexibility programs Track events, performance, and settlement evidence Balance cost, carbon, comfort, and production constraints |

### Functional scope

| Core capabilities from final product spec | Load baselining, flexibility assessment. Program onboarding (utility DR, ISO ancillary, capacity). Dispatch scheduling and automated execution. Revenue tracking and settlement. Integration with PlantOS, BuildingOS, DataCenter CarbonOps for safe load modulation. VPP orchestration across multiple sites. Forecast-aware bidding. |
| --- | --- |
| In-scope product modules | flex asset registry load flexibility model program eligibility engine dispatch workflow M&V and settlement tracker constraint management aggregator/utility interface |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | load profiles asset constraints production schedules BMS/SCADA points market/program signals event performance settlement data evidence |
| --- | --- |
| External/product integrations | PowerOS; PlantOS; BuildingOS; Microgrid Planner; Connect; utility/aggregator systems; BMS/SCADA |
| GreenLang dependencies | PowerOS; PlantOS or BuildingOS; Connect; Climate Ledger; Evidence Vault |
| Customer outputs and deliverables | flexibility portfolio dispatch plan event performance report settlement evidence revenue/savings dashboard |

### AI and automation behavior

flexibility opportunity detection

dispatch recommendation

constraint conflict prediction

event performance explanation

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY30 Q1 | India + US DR programs; 2 design partners. |
| v0.5 Closed Beta | FY30 Q2 | Baselining + dispatch; ISO wholesale integration (CAISO, ERCOT, PJM). |
| v0.9 Public Beta | FY30 Q3 | VPP orchestration; forecast-aware bidding. |
| v1.0 GA | FY30 Q4 | First settlement cycle live with revenue share. |
| v1.5 | FY31 Q2 | EU balancing-market integration (ENTSO-E). |
| v2.0 | FY31 Q4 | Cross-site portfolio optimizer with PlantOS/BuildingOS closed-loop control. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Launch only where market/program access exists

GA requires credible M&V and customer operational acceptance

Dispatch must remain human-approved initially

Revenue-share contracts require legal review

### Key risks to actively manage

market access barriers

operational risk from dispatch

M&V disputes

low event frequency in some regions

### Success metrics

MW/MWh flexibility enrolled

event performance rate

verified revenue/savings

dispatch acceptance rate

customer retention

### Dependency notes

Upstream: Connect, PlantOS, BuildingOS, DataCenter CarbonOps, PowerOS.

Downstream: Ledger, Scope Engine.

## 21. GreenLang Microgrid Planner

| Launch FY | FY30 |
| --- | --- |
| Recommended v1.0 GA | FY30 Q4 |
| Cloud / squad | Operations Cloud / Operations ROI Squad |
| Primary buyer | Industrial parks, campuses, remote sites, utilities, infrastructure developers |
| Revenue model | Project licenses |
| Definition | A microgrid and distributed-energy planning tool for techno-economic sizing, emissions impact, resilience value, financing assumptions, and project documentation across solar, storage, generators, EV charging, and flexible loads. |
| Strategic role | Microgrid Planner extends GreenLang into capital planning. It bridges operational data, power procurement, project finance, adaptation/resilience, and infrastructure execution. |
| Pricing / packaging logic | Per-project license plus enterprise portfolio tier; partner engineering channel can attach service revenue while product remains standardized. |

### CTO final pathway

Build GreenLang Microgrid Planner as a modular product on the shared substrate. The release target is FY30; GA is gated for FY30 Q4. Release as planner, not EPC execution platform GA requires validated modeling assumptions with engineering partners

### Why it exists

Industrial parks, campuses, and large C&I sites want behind-the-meter solar + storage + (sometimes) wind + diesel hybrid systems. The design is done in Excel by EPCs, financing is fragmented, and nobody links design to ongoing operations. That gap creates massive value leakage.

### Users and jobs to be done

| Core users / buyer personas | industrial park operators campus energy teams infrastructure developers utilities finance teams engineering partners |
| --- | --- |
| Jobs to be done | Evaluate DER/microgrid options Model cost, emissions, resilience, and payback Create project business cases Compare scenarios and financing structures Prepare data for transition finance workflows |

### Functional scope

| Core capabilities from final product spec | Site assessment: load profile, rooftop/land area, grid interconnection. Optimization: tech mix (solar, storage, wind, fuel cell, diesel backup), sizing, DoD/cycles. Financial model: capex, opex, tariffs, curtailment, PPA/self-consumption mix. Sensitivity and scenario analysis. Permit and interconnection checklist (jurisdiction-aware). Handoff to operations (PlantOS/BuildingOS/FlexOS) once commissioned. Project-finance package generation (for TFS integration). |
| --- | --- |
| In-scope product modules | site load and asset model DER sizing engine scenario comparison resilience analysis emissions and cost model project business-case pack finance handoff |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | load profiles tariffs grid outage history asset costs solar/resource data battery specs generator fuel data emission factors project finance assumptions site constraints |
| --- | --- |
| External/product integrations | PowerOS; FlexOS; PlantOS; BuildingOS; Transition Finance Studio; RiskOS; external engineering/DER datasets |
| GreenLang dependencies | PowerOS; PlantOS/BuildingOS data; RiskOS for resilience; FinanceOS/Transition Finance Studio for later handoff |
| Customer outputs and deliverables | microgrid scenario report capex/opex model emissions impact resilience benefit report project finance packet implementation roadmap |

### AI and automation behavior

scenario generation

constraint-aware recommendation

finance narrative drafting

sensitivity analysis assistant

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY30 Q1 | Solar + BESS sizing; 2 design-partner industrial parks. |
| v0.5 Closed Beta | FY30 Q2 | Hybrid configurations; tariff optimization. |
| v0.9 Public Beta | FY30 Q3 | Permit/interconnection module; financial packaging. |
| v1.0 GA | FY30 Q4 | First project financed via Transition Finance Studio handoff. |
| v1.5 | FY31 Q3 | Wind + fuel-cell additions; India and GCC tariff libraries. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Release as planner, not EPC execution platform

GA requires validated modeling assumptions with engineering partners

Project finance handoff only after Transition Finance Studio readiness

Avoid bespoke engineering services consuming roadmap

### Key risks to actively manage

technical modeling liability

project execution outside software scope

high customization

regional equipment/market assumptions

### Success metrics

projects modeled

project pipeline value

scenario-to-approved project conversion

partner channel usage

customer willingness to pay per project

Mobility Cloud

### Dependency notes

Upstream: Factors, Ledger, PlantOS/BuildingOS (for load profiles).

Downstream: Transition Finance Studio, FlexOS, PlantOS/BuildingOS operations.

7. Mobility Cloud

This chapter covers 2 products in the Mobility Cloud. Each product is specified at PRD-lite depth: definition, buyer, core capabilities, data/integrations, revenue model, full version roadmap, success KPIs, and upstream/downstream dependencies.

# Mobility Cloud

Proceed through data-rich shippers, forwarders, and fleets. Do not become generic fleet or TMS software; win on verified emissions, transition planning, and embedded logistics-carbon APIs.

## 22. GreenLang FleetOS

| Launch FY | FY29 |
| --- | --- |
| Recommended v1.0 GA | FY29 Q4 |
| Cloud / squad | Mobility Cloud / Mobility & Logistics Squad |
| Primary buyer | Fleets, logistics operators, OEM logistics teams, corporate fleet managers |
| Revenue model | Per-vehicle subscription |
| Definition | A fleet emissions, fuel, electrification, routing, maintenance, and cost optimization product for owned and contracted vehicle fleets. It connects fleet operations to Scope 1/3 reporting and transition planning. |
| Strategic role | FleetOS captures one of the most common operating-cost and Scope 3 domains. It supports shippers, forwarders, OEMs, and companies transitioning from diesel to EV or low-carbon logistics. |
| Pricing / packaging logic | Per-vehicle subscription with enterprise minimums; optional electrification planning and charging integration modules. |

### CTO final pathway

Build GreenLang FleetOS as a modular product on the shared substrate. The release target is FY29; GA is gated for FY29 Q4. Start with data-rich fleets or customers with fleet management systems GA requires repeatable telematics/fuel-card ingestion

### Why it exists

Most fleet operators (logistics, last-mile, inter-city, utility fleets, service fleets) have telematics for operations but no integrated view on carbon, TCO, and transition planning. EV transition decisions are being made on spreadsheets.

### Users and jobs to be done

| Core users / buyer personas | fleet managers logistics operations teams sustainability teams transport procurement managers finance teams drivers/dispatchers where applicable |
| --- | --- |
| Jobs to be done | Track fuel, energy, mileage, and emissions by vehicle/route/customer Identify electrification candidates Model total cost of ownership and charging needs Support driver/route efficiency actions Provide verified data for freight and corporate reporting |

### Functional scope

| Core capabilities from final product spec | Telematics ingestion (Geotab, Samsara, Trimble, Webfleet). Per-trip emissions calculation with activity-based methodology. TCO modeling: ICE vs BEV vs FCEV vs CNG per route/segment. Charging infrastructure planning (where, how many, depot vs opportunity). Shift-level driver coaching for efficiency. GLEC Framework compliance for freight reporting. Route-level Scope 3 C4/C9 feed for shipper customers. |
| --- | --- |
| In-scope product modules | fleet asset registry fuel/energy/mileage ingestion vehicle emissions model EV transition planner route/customer allocation maintenance and utilization analytics reporting outputs |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | vehicle specs fuel/energy transactions telematics routes loads mileage maintenance driver/shift data charging data emission factors costs |
| --- | --- |
| External/product integrations | Connect; Freight Carbon API; Scope Engine; PowerOS; logistics/TMS/fleet management systems; telematics providers; fuel cards |
| GreenLang dependencies | Connect; Scope Engine; Factors; Entity Graph; Climate Ledger |
| Customer outputs and deliverables | fleet carbon dashboard EV transition plan route/customer emissions allocation fuel efficiency report fleet emissions API |

### AI and automation behavior

EV suitability scoring

route/fuel anomaly detection

TCO scenario assistant

driver coaching insights where appropriate

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY29 Q1 | Telematics ingestion + emissions; 2 design-partner fleets. |
| v0.5 Closed Beta | FY29 Q2 | TCO module; Geotab/Samsara integrations. |
| v0.9 Public Beta | FY29 Q3 | Charging-infra planner; driver coaching. |
| v1.0 GA | FY29 Q4 | GLEC compliance; shipper Scope 3 feed. |
| v1.5 | FY30 Q3 | Last-mile + inter-city templates; India CCE commercial-vehicle focus. |
| v2.0 | FY31 Q2 | Real-time emissions SLA API for shippers; connected to Freight Carbon API. |
| v2.5 | FY31 Q4 | Integrated financing for fleet electrification (via FinanceOS). |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Start with data-rich fleets or customers with fleet management systems

GA requires repeatable telematics/fuel-card ingestion

Avoid becoming generic fleet management software

Carbon reporting and transition planning must be differentiated

### Key risks to actively manage

telematics integration fragmentation

low data quality from contracted fleets

driver privacy concerns

EV infrastructure constraints outside product

### Success metrics

vehicles under management

fuel/emissions reduction opportunities

EV transition pipeline

data completeness

per-vehicle ARR

### Dependency notes

Upstream: Factors, Ledger.

Downstream: Freight Carbon API, Scope Engine, FinanceOS.

## 23. GreenLang Freight Carbon API

| Launch FY | FY30 |
| --- | --- |
| Recommended v1.0 GA | FY30 Q4 |
| Cloud / squad | Mobility Cloud / Mobility & Logistics Squad |
| Primary buyer | Shippers, forwarders, logistics platforms, marketplaces, OEM logistics teams |
| Revenue model | Usage/API |
| Definition | A logistics emissions API and data product for calculating and exposing shipment, lane, mode, carrier, and route-level freight carbon estimates and primary-data-backed emissions. |
| Strategic role | Freight Carbon API turns GreenLang logistics data into a scalable developer and platform product. It can be embedded into procurement, customer portals, freight marketplaces, and Scope 3 workflows. |
| Pricing / packaging logic | Usage-based API pricing by calls/shipments, enterprise platform pricing, and premium carrier-primary-data modules. |

### CTO final pathway

Build GreenLang Freight Carbon API as a modular product on the shared substrate. The release target is FY30; GA is gated for FY30 Q4. Do not GA before API/docs maturity Start with modes/regions where factors and customers exist

### Why it exists

Every shipper customer wants shipment-level emissions to match their Scope 3 Category 4/9 data. Forwarders patchwork this with spreadsheets and internal tools. Customers (retail, industrial) are increasingly refusing to pay without verifiable numbers. GLEC and ISO 14083 set the bar.

### Users and jobs to be done

| Core users / buyer personas | logistics platform developers shipper sustainability teams forwarders transport procurement teams carrier account managers enterprise data teams |
| --- | --- |
| Jobs to be done | Calculate emissions for shipments and lanes Compare modes, carriers, routes, and service levels Collect primary carrier/fleet data where available Expose freight emissions through API to customer systems Feed Scope 3 and product-footprint calculations |

### Functional scope

| Core capabilities from final product spec | REST API: shipment-in, emissions-out (GLEC- and ISO 14083-aligned). Mode coverage: road, rail, ocean, air, inland water, pipeline. Route and emission-factor selection with full transparency. Multi-leg shipment decomposition. Default-value fallback with confidence scoring. Real-time mode-shift and consolidation recommendations. Audit-trail per shipment. |
| --- | --- |
| In-scope product modules | shipment emissions API lane/mode factor model carrier data ingestion primary-data quality score route/mode comparison webhook/reporting layer developer documentation |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | origin/destination mode distance weight/volume carrier fuel/energy data vehicle/vessel/aircraft data where available shipment IDs emission factors data-quality indicators |
| --- | --- |
| External/product integrations | FleetOS; Scope Engine; PCF Studio; SupplierOS; Connect; SDK/API/CLI; TMS/freight platforms |
| GreenLang dependencies | FleetOS for primary data; Factors; SDK/API/CLI; Scope Engine; Entity Graph |
| Customer outputs and deliverables | shipment emissions result lane benchmark data-quality score API response carrier emissions report Scope 3 transport data |

### AI and automation behavior

route/mode optimization assistant

carrier data-quality scoring

shipment anomaly detection

developer support assistant

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY30 Q1 | Road + ocean modes; 2 design-partner forwarders. |
| v0.5 Closed Beta | FY30 Q2 | All modes; ISO 14083 conformance. |
| v0.9 Public Beta | FY30 Q3 | Real-time recommendations; auditor-ready trails. |
| v1.0 GA | FY30 Q4 | GA with enterprise SLA; 3rd-party verification of methodology. |
| v1.5 | FY31 Q2 | Ocean voyage-specific (vessel-specific) calculations via maritime data partners. |
| v2.0 | FY31 Q4 | Shipper marketplace view - mode-shift + consolidation opportunities monetized. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Do not GA before API/docs maturity

Start with modes/regions where factors and customers exist

Primary-data labels must be transparent

Avoid claiming precision beyond available shipment data

### Key risks to actively manage

commoditized freight-carbon calculators

data-quality disputes

API support burden

mode-specific complexity

### Success metrics

API calls

shipments calculated

average latency

primary-data coverage

platform integrations

Land/Water/Nature

### Dependency notes

Upstream: Factors, Ledger, FleetOS.

Downstream: Scope Engine, Comply (Scope 3 C4/C9).

8. Land / Water / Nature

This chapter covers 4 products in the Land / Water / Nature. Each product is specified at PRD-lite depth: definition, buyer, core capabilities, data/integrations, revenue model, full version roadmap, success KPIs, and upstream/downstream dependencies.

# Land / Water / Nature

## 24. GreenLang AgriLandOS

| Launch FY | FY30 |
| --- | --- |
| Recommended v1.0 GA | FY30 Q4 |
| Cloud / squad | Land / Water / Nature / |
| Primary buyer | Food brands, agribusiness, co-ops, farmer networks, lenders |
| Revenue model | Per-farm/co-op subscription |
| Definition | A farm, co-op, and land-supply-chain climate product for agricultural emissions, soil practices, land-use data, farmer evidence, intervention tracking, and food-company Scope 3/product claims. |
| Strategic role | AgriLandOS expands GreenLang into food and land supply chains where carbon, water, methane, nitrogen, nature, and finance workflows overlap. |
| Pricing / packaging logic | Per-farm/co-op subscription paid by agribusiness/brand; project/program modules priced by acreage, suppliers, or intervention portfolio. |

### CTO final pathway

Build GreenLang AgriLandOS as a modular product on the shared substrate. The release target is FY30; GA is gated for FY30 Q4. Launch only with strong anchor customer or consortium Avoid overprecision in farm emissions

### Why it exists

Agrifood is ~30% of global emissions and deeply fragmented. Food brands need farm-level data for Scope 3. Co-ops and agribusinesses need monetization for regenerative practices. No platform connects farm practices to brand disclosures to carbon credits credibly.

### Users and jobs to be done

| Core users / buyer personas | agribusiness sustainability teams co-op managers field officers food brand procurement teams farm advisors lenders/insurers |
| --- | --- |
| Jobs to be done | Collect farm and practice data Estimate emissions and intervention impacts Track farmer programs and evidence Support product and supplier claims Prepare data for finance, nature, and MRV workflows |

### Functional scope

| Core capabilities from final product spec | Farm onboarding (app + offline sync) in local languages. Practice data: tillage, fertilizer, manure, cover crop, residue management, irrigation. Farm-level emissions and soil carbon modeling (DNDC, DayCent, empirical approaches). Remote sensing overlay (Sentinel-2, Planet) for ground-truthing. Brand-level Scope 3 C1 feed with farm-sourcing traceability. Regenerative-practice MRV for carbon credits. Co-operative administration: enrollment, payouts, farmer communications. Methane and nitrogen hooks to the sibling product. |
| --- | --- |
| In-scope product modules | farm/co-op registry crop/livestock activity data practice and intervention tracker emissions model field evidence capture farmer program dashboard aggregation and reporting |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | farm boundaries crop/livestock data inputs/fertilizer irrigation yield soil practices land-use history field photos remote-sensing indicators farmer program participation |
| --- | --- |
| External/product integrations | SupplierOS; PCF Studio; Methane & Nitrogen Monitor; WaterOS; Nature/TNFD Hub; MRV Studio; mobile data collection tools |
| GreenLang dependencies | SupplierOS; Evidence Vault; Factors; Entity Graph; MRV Studio for project claims |
| Customer outputs and deliverables | farm/co-op emissions profile program impact report product-supply data pack farmer evidence pack intervention pipeline |

### AI and automation behavior

field-data quality checks

practice recommendation assistant

farmer outreach content

remote-sensing anomaly triage

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY30 Q1 | Rice + wheat + dairy; 2 design partners (1 brand + 1 co-op). |
| v0.5 Closed Beta | FY30 Q2 | Sugar + soybean + palm; remote-sensing overlay. |
| v0.9 Public Beta | FY30 Q3 | Co-op admin tools; MRV Studio integration. |
| v1.0 GA | FY30 Q4 | Brand Scope 3 feed with traceability; GHG protocol-aligned. |
| v1.5 | FY31 Q2 | Water-use overlay (WaterOS); livestock + aquaculture modules. |
| v2.0 | FY31 Q4 | Nature-positive (biodiversity, pollinators) disclosures (links to Nature/TNFD Hub). |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Launch only with strong anchor customer or consortium

Avoid overprecision in farm emissions

Mobile/offline data collection must be usable by field teams

GA requires field evidence and methodology governance

### Key risks to actively manage

farmer data burden

remote sensing limitations

methodology uncertainty

fragmented supply chains

### Success metrics

farms/co-ops onboarded

data completeness

intervention adoption

primary-data coverage

program renewal rate

### Dependency notes

Upstream: Factors, Ledger, Entity Graph.

Downstream: Scope Engine, MRV Studio, Carbon Markets Hub, Methane & Nitrogen Monitor, Nature/TNFD Hub, WaterOS.

## 25. GreenLang WaterOS

| Launch FY | FY30 |
| --- | --- |
| Recommended v1.0 GA | FY30 Q4 |
| Cloud / squad | Land / Water / Nature / |
| Primary buyer | Utilities, industrial water users, cities, campuses, agribusiness |
| Revenue model | Subscription |
| Definition | A water accounting, risk, efficiency, and resilience product for industrial, municipal, campus, and agricultural users. It connects water withdrawal, consumption, discharge, stress, cost, and adaptation actions to climate workflows. |
| Strategic role | WaterOS makes GreenLang relevant for adaptation, cities, industrial resilience, agrifood, and infrastructure finance where water risk is often as material as carbon. |
| Pricing / packaging logic | Subscription by site/utility/city portfolio; premium risk datasets and adaptation project planning modules. |

### CTO final pathway

Build GreenLang WaterOS as a modular product on the shared substrate. The release target is FY30; GA is gated for FY30 Q4. Start where water data access is reliable GA requires clear boundary between water accounting and regulatory compliance

### Why it exists

Water stress is a first-order operational and disclosure risk. CDP Water, CSRD E3, TNFD, India CGWA, and every city's water plan demand data. Today water data lives in SCADA, municipal systems, and spreadsheets.

### Users and jobs to be done

| Core users / buyer personas | water utility teams industrial EHS teams facility managers city resilience teams agribusiness teams finance/risk teams |
| --- | --- |
| Jobs to be done | Track water use, discharge, and costs Assess site water stress and risk Identify efficiency and reuse projects Monitor water-related evidence and compliance tasks Feed adaptation, risk, and finance workflows |

### Functional scope

| Core capabilities from final product spec | Water withdrawal, consumption, discharge tracking by source (surface, ground, municipal, recycled). Basin-level stress overlays (WRI Aqueduct, local hydrological data). Quality tracking (BOD, COD, TDS, metals) with regulatory thresholds. CSRD E3, CDP Water, TNFD water disclosures. Recycled-water and ZLD planning. Water-positive pathway modeling. |
| --- | --- |
| In-scope product modules | water data model site water accounting risk overlay efficiency project tracker discharge/reuse module scenario planning evidence and reporting |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | meter data withdrawal/consumption/discharge water source tariffs quality indicators site geolocation basin/stress datasets project costs evidence |
| --- | --- |
| External/product integrations | BuildingOS; PlantOS; RiskOS; Adaptation Planner; CityOS; AgriLandOS; Connect; external water-risk datasets |
| GreenLang dependencies | Entity Graph; Connect; Evidence Vault; RiskOS for risk overlays |
| Customer outputs and deliverables | site water dashboard water-risk report efficiency pipeline resilience scenario water evidence pack finance-ready project summary |

### AI and automation behavior

water anomaly detection

efficiency recommendation

risk explanation assistant

project prioritization assistant

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY30 Q1 | Withdrawal + consumption tracking; 2 design-partner industrial sites. |
| v0.5 Closed Beta | FY30 Q2 | Stress overlays; quality tracking. |
| v0.9 Public Beta | FY30 Q3 | CDP Water + CSRD E3 exports. |
| v1.0 GA | FY30 Q4 | ZLD planning; recycled-water economics. |
| v1.5 | FY31 Q3 | Utility-side module (distribution loss, leak ML). |
| v2.0 | FY31 Q4 | Basin-level collective-action tooling across multiple companies + city + utility. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Start where water data access is reliable

GA requires clear boundary between water accounting and regulatory compliance

Risk overlays must cite source/version

Avoid promising hydrological modeling beyond product scope

### Key risks to actively manage

regional data gaps

complex water rights/regulation

quality data uncertainty

integration burden

### Success metrics

sites under water management

meter-data completeness

risk assessments run

efficiency projects created

water savings tracked

### Dependency notes

Upstream: Connect, Ledger, Factors.

Downstream: Comply, DataCenter CarbonOps, PlantOS, AgriLandOS, Nature/TNFD Hub.

## 26. GreenLang Methane & Nitrogen Monitor

| Launch FY | FY30 |
| --- | --- |
| Recommended v1.0 GA | FY30 Q4 |
| Cloud / squad | Land / Water / Nature / |
| Primary buyer | Agrifood, oil & gas, waste operators, industrial sites, public-sector programs |
| Revenue model | Subscription |
| Definition | A monitoring and mitigation workflow for methane and nitrogen-related emissions, covering source identification, measurement data, estimation models, mitigation actions, evidence, and program reporting. |
| Strategic role | This product targets high-impact non-CO2 emissions where specialized workflows create differentiation and connect to agrifood, waste, O&G, MRV, and public-sector programs. |
| Pricing / packaging logic | Subscription by site/program/source count with premium data integrations for sensors/remote sensing and MRV packaging. |

### CTO final pathway

Build GreenLang Methane & Nitrogen Monitor as a modular product on the shared substrate. The release target is FY30; GA is gated for FY30 Q4. Launch only with specialized methodology support GA requires source-specific method transparency

### Why it exists

Methane and nitrous oxide are short-lived, high-impact GHGs with the biggest regulatory momentum. EU Methane Regulation, US EPA enforcement, OGMP 2.0, and India's CCTS sector expansion are driving measurement mandates. Today this is done with sporadic field surveys and satellite data with no workflow layer.

### Users and jobs to be done

| Core users / buyer personas | agrifood sustainability teams waste operators O&G emissions teams public-sector program managers field teams verifiers |
| --- | --- |
| Jobs to be done | Identify methane/nitrogen sources and baselines Collect measurement and activity data Track mitigation actions and performance Prepare evidence for programs/MRV/reporting Prioritize high-impact interventions |

### Functional scope

| Core capabilities from final product spec | Site-level CH4/N2O inventories by source category. Integration with continuous monitoring devices (Project Canary, SeekOps, Kairos, etc.) and satellites (MethaneSAT, GHGSat, Sentinel-5P). OGMP 2.0 level 3-5 reporting. Mitigation catalog with marginal abatement cost curves. Leak-detection triage workflow. N2O management for agricultural fertilizer application. Credit-project eligibility scoring (links to MRV Studio). |
| --- | --- |
| In-scope product modules | source registry measurement ingestion estimation and factor model mitigation action tracker remote-sensing/field evidence workflow program reporting MRV handoff |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | source types activity data measurement records remote-sensing indicators field inspections equipment/practice data emission factors mitigation costs evidence |
| --- | --- |
| External/product integrations | AgriLandOS; WaterOS; MRV Studio; RiskOS; Evidence Vault; sensor/remote-sensing providers; waste/industrial systems |
| GreenLang dependencies | Evidence Vault; Factors; MRV Studio for project claims; AgriLandOS or waste/O&G design partners |
| Customer outputs and deliverables | source inventory mitigation pipeline measurement report MRV evidence pack program dashboard impact estimate |

### AI and automation behavior

source anomaly triage

mitigation prioritization

field-inspection planning

measurement-data quality checks

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY30 Q1 | O&G midstream + landfill CH4; 2 design partners. |
| v0.5 Closed Beta | FY30 Q2 | Dairy + rice paddy; satellite integration (Sentinel-5P, MethaneSAT). |
| v0.9 Public Beta | FY30 Q3 | OGMP 2.0 L3-L5 reporting; leak-detection triage. |
| v1.0 GA | FY30 Q4 | N2O management; MAC curves. |
| v1.5 | FY31 Q3 | Wastewater module; insurer integration for parametric products. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Launch only with specialized methodology support

GA requires source-specific method transparency

Do not claim credit-grade reductions without MRV Studio and verifier review

Sensor partner integration must be validated

### Key risks to actively manage

measurement uncertainty

methodology controversies

sensor false positives/negatives

specialized domain complexity

### Success metrics

sources monitored

mitigation actions tracked

measurement data coverage

estimated reduction pipeline

verifier acceptance

### Dependency notes

Upstream: Connect, Ledger, Factors.

Downstream: Comply, Scope Engine, MRV Studio, Carbon Markets Hub, AgriLandOS.

## 27. GreenLang Nature/TNFD Hub

| Launch FY | FY31 |
| --- | --- |
| Recommended v1.0 GA | FY31 Q4 |
| Cloud / squad | Land / Water / Nature / |
| Primary buyer | Corporates, asset owners, banks, insurers, food/land companies |
| Revenue model | Module subscription |
| Definition | A nature-risk, dependency, impact, disclosure, and action-planning module aligned to emerging nature and biodiversity reporting needs, with special strength in sites, supply chains, agrifood, water, and finance portfolios. |
| Strategic role | Nature/TNFD Hub is a late-horizon expansion that should only launch after GreenLang has enough entity, site, supplier, water, land, and finance data to make nature workflows credible. |
| Pricing / packaging logic | Module subscription by entity/site/supplier/portfolio size; premium external datasets and finance analytics add-ons. |

### CTO final pathway

Build GreenLang Nature/TNFD Hub as a modular product on the shared substrate. The release target is FY31; GA is gated for FY31 Q4. Do not GA until RiskOS/WaterOS/AgriLandOS data are available Nature claims must separate screening from verified ecological impact

### Why it exists

TNFD, CSRD E4, SBTN, and ISSB expansion into nature are moving fast. Corporates are being asked to report dependencies and impacts on biodiversity, ecosystems, and pollinators, linked to specific locations. Today this is an early-stage advisory market with almost no software infrastructure.

### Users and jobs to be done

| Core users / buyer personas | sustainability teams risk teams asset owners banks/insurers agrifood and consumer goods teams public-sector planners |
| --- | --- |
| Jobs to be done | Map sites and suppliers to nature dependencies and impacts Prioritize nature-related risks and data gaps Prepare disclosure-ready outputs Track nature action plans Connect nature data to finance and supply-chain workflows |

### Functional scope

| Core capabilities from final product spec | LEAP (Locate, Evaluate, Assess, Prepare) workflow support. Entity Graph overlays: asset-to-biome, asset-to-watershed, asset-to-biodiversity-priority-area. Dependency and impact scoring on ecosystem services (ENCORE, SBTN guidance). Pressure indicators (land-use change, pollution, water, invasive species, climate). TNFD + CSRD E4 disclosure packaging. Scenario analysis on nature-related risk. |
| --- | --- |
| In-scope product modules | site/supply-chain nature screening dependency/impact taxonomy risk prioritization disclosure workflow action-plan tracker data-gap workflow portfolio views |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | site locations supplier locations sector activities water/land data ecosystem risk overlays dependencies/impacts evidence actions finance exposure data |
| --- | --- |
| External/product integrations | RiskOS; WaterOS; AgriLandOS; FinanceOS; CityOS; Evidence Vault; external nature/biodiversity datasets |
| GreenLang dependencies | RiskOS; WaterOS; AgriLandOS; Entity Graph; Evidence Vault; FinanceOS for asset-owner workflows |
| Customer outputs and deliverables | nature risk screen TNFD-style disclosure pack site/supplier priority list action plan portfolio exposure view |

### AI and automation behavior

nature-risk explanation assistant

data-gap prioritization

action recommendation support

disclosure drafting with citations

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY31 Q1 | LEAP workflow + biome/watershed overlays; 2 design partners. |
| v0.5 Closed Beta | FY31 Q2 | Dependency scoring; pressure indicators. |
| v0.9 Public Beta | FY31 Q3 | TNFD + CSRD E4 report packaging. |
| v1.0 GA | FY31 Q4 | Scenario analysis; FinanceOS portfolio nature overlay. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Do not GA until RiskOS/WaterOS/AgriLandOS data are available

Nature claims must separate screening from verified ecological impact

External datasets require source/version transparency

Launch initially as decision support, not precise biodiversity accounting

### Key risks to actively manage

data scarcity

methodology uncertainty

greenwashing concerns

overextension beyond carbon expertise

### Success metrics

sites/suppliers screened

priority risks identified

action plans created

disclosure cycle time

finance portfolio adoption

Risk & Public Sector

### Dependency notes

Upstream: Entity Graph, WaterOS, AgriLandOS, external nature datasets.

Downstream: Comply, RiskOS, FinanceOS.

9. Risk & Public Sector

This chapter covers 3 products in the Risk & Public Sector. Each product is specified at PRD-lite depth: definition, buyer, core capabilities, data/integrations, revenue model, full version roadmap, success KPIs, and upstream/downstream dependencies.

# Risk & Public Sector

Proceed after the Entity Graph and asset/site data are mature. Keep early risk outputs explainable and scenario-based. Public-sector products should require paid pilots or funded deployments, not free civic demos.

## 28. GreenLang RiskOS

| Launch FY | FY29 |
| --- | --- |
| Recommended v1.0 GA | FY29 Q4 |
| Cloud / squad | Risk & Public Sector / Risk, Adaptation & Public Sector Squad |
| Primary buyer | Enterprises, financiers, insurers, infrastructure owners |
| Revenue model | API + enterprise |
| Definition | A physical and transition climate-risk intelligence product that maps entities, facilities, assets, suppliers, and portfolios to hazards, exposure, vulnerability, emissions-transition pathways, and business/finance impacts. |
| Strategic role | RiskOS expands GreenLang from emissions management into CFO, insurance, lending, and resilience workflows. It becomes the data bridge between operational assets and financial risk. |
| Pricing / packaging logic | Enterprise subscription plus API/data pricing by asset, portfolio, or query volume. Premium datasets priced as pass-through/add-on where applicable. |

### CTO final pathway

Build GreenLang RiskOS as a modular product on the shared substrate. The release target is FY29; GA is gated for FY29 Q4. Start with screening and workflow, not fully actuarial modeling GA requires dataset licensing and methodology transparency

### Why it exists

Climate risk software is dominated by a handful of vendors (Jupiter, Risilience, Munich Re-adjacent tools). But most corporates want risk analytics embedded with their Ledger, Entity Graph, and Comply pipeline - not a siloed risk tool. Same for lenders and insurers who want asset-level views.

### Users and jobs to be done

| Core users / buyer personas | risk managers finance teams insurers banks asset managers infrastructure owners sustainability teams |
| --- | --- |
| Jobs to be done | Screen assets and suppliers for climate hazards Model exposure and vulnerability by site/portfolio Assess transition risk and emissions-related risk Prioritize adaptation actions Expose risk data through APIs for finance and insurance workflows |

### Functional scope

| Core capabilities from final product spec | Physical risk: acute (flood, wildfire, cyclone, heatwave) and chronic (temperature, sea level, water stress) per asset, per scenario. Transition risk: policy, technology, market, reputation, with sector-specific models. NGFS scenario alignment + custom scenarios. Financial materiality scoring. VaR / EaR outputs for finance teams. IFRS S2, CSRD E1, SEC Climate disclosure exports. Scenario narrative builder. |
| --- | --- |
| In-scope product modules | asset/site risk registry hazard overlay integration exposure/vulnerability scoring transition risk model scenario comparison risk API risk-to-action handoff |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | asset locations facility data supplier locations hazard datasets financial exposure emissions data adaptation measures insurance/loss data where available scenario assumptions |
| --- | --- |
| External/product integrations | Entity Graph; FinanceOS; Adaptation Planner; CityOS; WaterOS; BuildingOS; PlantOS; external hazard/climate datasets |
| GreenLang dependencies | Entity Graph; Connect; Evidence Vault; Scope Engine; external risk datasets |
| Customer outputs and deliverables | asset risk score portfolio risk dashboard scenario report adaptation priority list risk API result finance diligence pack |

### AI and automation behavior

risk explanation assistant

scenario summarizer

data-gap prioritization

adaptation recommendation support

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY29 Q1 | Flood + cyclone + heat for India, EU; 2 design partners. |
| v0.5 Closed Beta | FY29 Q2 | Transition risk (policy + tech); NGFS scenarios. |
| v0.9 Public Beta | FY29 Q3 | Financial materiality; IFRS S2 exports. |
| v1.0 GA | FY29 Q4 | Global hazard coverage; API for finance use cases. |
| v1.5 | FY30 Q3 | Sector-specific transition models (steel, cement, auto, real estate). |
| v2.0 | FY30 Q4 | Asset-level financial VaR for lenders/insurers; FinanceOS integration. |
| v2.5 | FY31 Q3 | Nature-related risk (via Nature/TNFD Hub); supply-chain cascade risk. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Start with screening and workflow, not fully actuarial modeling

GA requires dataset licensing and methodology transparency

Risk scores must be explainable

Do not overpromise site-level precision where data is coarse

### Key risks to actively manage

climate model uncertainty

liability from risk scores

data licensing costs

user misunderstanding of scenario outputs

### Success metrics

assets screened

API usage

risk-to-adaptation conversion

finance/customer adoption

methodology transparency score

### Dependency notes

Upstream: Entity Graph, Factors, external hazard models.

Downstream: Comply, FinanceOS, Adaptation Planner, Nature/TNFD Hub.

## 29. GreenLang Adaptation Planner

| Launch FY | FY30 |
| --- | --- |
| Recommended v1.0 GA | FY30 Q4 |
| Cloud / squad | Risk & Public Sector / Risk, Adaptation & Public Sector Squad |
| Primary buyer | Infrastructure owners, utilities, cities, campuses, industrial sites |
| Revenue model | Subscription + services |
| Definition | A resilience and adaptation planning product for identifying climate hazards, assessing asset vulnerability, designing adaptation measures, sequencing projects, tracking implementation, and preparing finance-ready adaptation plans. |
| Strategic role | Adaptation Planner turns RiskOS insights into action and project execution. It supports public-sector pilots, utilities, infrastructure owners, water users, and financing workflows. |
| Pricing / packaging logic | Subscription by asset portfolio/city/utility plus services for planning workshops and partner engineering support. Services must remain productized. |

### CTO final pathway

Build GreenLang Adaptation Planner as a modular product on the shared substrate. The release target is FY30; GA is gated for FY30 Q4. Launch after RiskOS and early WaterOS/Microgrid needs are validated GA requires measure library and finance packet templates

### Why it exists

UNEP's adaptation gap is $187-359B/year. Cities, utilities, and infra owners are starting to act, but there's no workflow from risk analytics → prioritized adaptation projects → financed capital plans. That's the gap Adaptation Planner fills.

### Users and jobs to be done

| Core users / buyer personas | infrastructure owners city resilience officers utility planners campus/facility teams finance teams engineering partners |
| --- | --- |
| Jobs to be done | Convert risk screens into adaptation projects Prioritize measures by risk reduction, cost, emissions, and co-benefits Build implementation roadmaps Track adaptation project progress Prepare grant/finance-ready documentation |

### Functional scope

| Core capabilities from final product spec | Adaptation-option catalog (nature-based + grey). Benefit-cost analysis per option per asset. Prioritization (risk-weighted NPV). Capital-plan builder aligned to grant + debt + insurance blended finance. Resilience-dividend modeling. Co-benefit tracking (biodiversity, equity, health). Disclosure export (CDP Cities, TCFD-aligned, SBTN adaptation). |
| --- | --- |
| In-scope product modules | adaptation measure library asset vulnerability workflow project prioritization model implementation roadmap cost-benefit tracker funding/finance packet monitoring dashboard |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | asset risk scores hazard exposures asset criticality measure options capex/opex benefits implementation status evidence funding criteria |
| --- | --- |
| External/product integrations | RiskOS; WaterOS; CityOS; Transition Finance Studio; Microgrid Planner; Evidence Vault; engineering partner tools |
| GreenLang dependencies | RiskOS; Evidence Vault; WaterOS/Microgrid Planner for key domains; FinanceOS or Transition Finance Studio for finance workflows |
| Customer outputs and deliverables | adaptation plan project priority list cost-benefit report implementation dashboard funding application data pack resilience KPI tracker |

### AI and automation behavior

measure recommendation

funding narrative drafting

portfolio prioritization assistant

implementation risk summarizer

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY30 Q1 | Coastal + flood + heat adaptation options; 2 design partners. |
| v0.5 Closed Beta | FY30 Q2 | Prioritization + BCA. |
| v0.9 Public Beta | FY30 Q3 | Capital-plan builder; blended-finance templates. |
| v1.0 GA | FY30 Q4 | First financed plan deployed via Transition Finance Studio. |
| v1.5 | FY31 Q3 | Resilience-dividend models; co-benefit tracking. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Launch after RiskOS and early WaterOS/Microgrid needs are validated

GA requires measure library and finance packet templates

Do not become bespoke consulting practice

Public-sector pilots should be standardized into reusable templates

### Key risks to actively manage

services-heavy delivery

adaptation benefits hard to quantify

public procurement delays

engineering liability

### Success metrics

projects created

adaptation capital pipeline

plans funded

implementation progress

risk reduction indicators

### Dependency notes

Upstream: RiskOS, Entity Graph, WaterOS, Nature/TNFD Hub.

Downstream: Transition Finance Studio, CityOS, Comply.

## 30. GreenLang CityOS

| Launch FY | FY31 |
| --- | --- |
| Recommended v1.0 GA | FY31 Q4 |
| Cloud / squad | Risk & Public Sector / Risk, Adaptation & Public Sector Squad |
| Primary buyer | Cities, states, utilities, public agencies, infrastructure coalitions |
| Revenue model | Multi-year licenses |
| Definition | A public-sector climate operating layer for city and regional emissions, risk, adaptation, infrastructure planning, water, waste/circularity, public dashboards, project portfolios, and multi-stakeholder collaboration. |
| Strategic role | CityOS is a FY31 expansion that should only happen when the enterprise substrate is strong. It provides strategic public-sector visibility and long-duration licenses but has procurement complexity. |
| Pricing / packaging logic | Multi-year public-sector license with implementation partner model; pricing by population, departments, assets, and modules. Avoid one-off grant-funded custom builds. |

### CTO final pathway

Build GreenLang CityOS as a modular product on the shared substrate. The release target is FY31; GA is gated for FY31 Q4. Do not launch before RiskOS and Adaptation Planner mature Requires public-sector procurement/channel partner

### Why it exists

Cities are climate's front line but run on disconnected tools. GPC inventories are done in Excel; action plans in Word; adaptation in separate consultancy reports; resident engagement nowhere. Climate cities (C40, GCoM) are ready to consolidate on a platform.

### Users and jobs to be done

| Core users / buyer personas | city sustainability offices resilience offices utilities transport/waste departments public finance teams consultants and implementation partners |
| --- | --- |
| Jobs to be done | Maintain city emissions and risk inventory Coordinate adaptation and decarbonization projects Track public-sector targets and funding opportunities Integrate utility, water, transport, and waste data Publish stakeholder-facing dashboards where appropriate |

### Functional scope

| Core capabilities from final product spec | GPC-aligned community GHG inventory. Climate Action Plan builder with modeled trajectories. Adaptation Planner integration for resilience. Procurement module (embodied carbon in city procurement). Resident engagement (disclosure dashboards, feedback). CDP Cities + GCoM reporting. Grant/funding tracker (DOE, EU Mission Cities, MDB support). |
| --- | --- |
| In-scope product modules | city entity/asset graph community and municipal emissions modules risk/adaptation portfolio project portfolio dashboard public reporting layer department collaboration funding tracker |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | municipal assets community emissions inputs utility data transport/waste/water data risk overlays project data budgets funding sources public evidence |
| --- | --- |
| External/product integrations | RiskOS; Adaptation Planner; WaterOS; Circularity Hub; FleetOS; BuildingOS; FinanceOS; public data portals |
| GreenLang dependencies | RiskOS; Adaptation Planner; WaterOS; Entity Graph; Evidence Vault; public-sector partner channel |
| Customer outputs and deliverables | city climate dashboard project portfolio adaptation plan emissions inventory public dashboard funding pipeline report |

### AI and automation behavior

public dashboard narrative drafting

project prioritization assistant

grant/funding application support

department data-gap assistant

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY31 Q1 | GPC inventory + CAP builder; 2 design-partner cities. |
| v0.5 Closed Beta | FY31 Q2 | Adaptation integration; CDP Cities export. |
| v0.9 Public Beta | FY31 Q3 | Procurement module; resident portal. |
| v1.0 GA | FY31 Q4 | First multi-year enterprise deployment live. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Do not launch before RiskOS and Adaptation Planner mature

Requires public-sector procurement/channel partner

Start with paid pilots, not free civic demos

Public data sharing and privacy must be governed

### Key risks to actively manage

slow procurement

custom political requirements

data fragmentation across departments

low-margin services

### Success metrics

multi-year licenses

departments onboarded

projects tracked

public dashboards published

renewal/funding success

Finance & Markets

### Dependency notes

Upstream: Ledger, Entity Graph, RiskOS, Adaptation Planner.

Downstream: Transition Finance Studio, Comply (city-level disclosure).

10. Finance & Markets

This chapter covers 5 products in the Finance & Markets. Each product is specified at PRD-lite depth: definition, buyer, core capabilities, data/integrations, revenue model, full version roadmap, success KPIs, and upstream/downstream dependencies.

# Finance & Markets

Proceed after the trust substrate is credible. Keep analytics separate from regulated financial advice, require legal review for transaction/take-rate flows, and sequence MRV before marketplaces or CDR portfolios.

## 31. GreenLang FinanceOS

| Launch FY | FY29 |
| --- | --- |
| Recommended v1.0 GA | FY29 Q4 |
| Cloud / squad | Finance & Markets / Finance, MRV & Markets Squad |
| Primary buyer | Banks, private equity, asset managers, lenders, insurers, corporate finance teams |
| Revenue model | Enterprise subscription |
| Definition | A portfolio climate analytics product for financed emissions, transition exposure, borrower/company climate data, asset risk, covenant/reporting workflows, and investment/lending decision support. |
| Strategic role | FinanceOS expands GreenLang into CFO, investor, lender, and insurance buyer categories. It monetizes enterprise climate data as finance-grade portfolio intelligence. |
| Pricing / packaging logic | Enterprise subscription by portfolio size, asset classes, users, and data/API volume. Premium datasets and borrower network workflows add-on. |

### CTO final pathway

Build GreenLang FinanceOS as a modular product on the shared substrate. The release target is FY29; GA is gated for FY29 Q4. GA after enough enterprise/asset data exists to support finance-grade outputs Methodology and assumptions must be explicit

### Why it exists

Every major financial institution must disclose financed emissions (PCAF), transition plans (GFANZ, ISSB S2), and increasingly nature risk. Today this is a patchwork of consultant spreadsheets and niche tools (OS-Climate, Manifest, Persefoni FI). The integrated substrate - portfolio + emissions + risk + engagement + disclosure - is missing.

### Users and jobs to be done

| Core users / buyer personas | banks PE firms asset managers lenders insurers corporate treasury/finance teams risk analysts |
| --- | --- |
| Jobs to be done | Aggregate borrower/company emissions and transition data Analyze portfolio exposure and financed emissions Track climate covenants and reporting requirements Screen investments for transition/risk alignment Prepare IC/credit/portfolio reports |

### Functional scope

| Core capabilities from final product spec | Portfolio ingestion: loans, bonds, equity, insurance underwriting. PCAF-aligned financed emissions across asset classes. Data-quality scoring per asset. Climate VaR / financed physical+transition risk (via RiskOS). Transition plan tracking for portfolio companies. Engagement workflow with investees/borrowers. Disclosure exports: PCAF, TCFD/ISSB S2, EU SFDR, RBI climate-risk guidance, net-zero commitments. Deal-level carbon metrics for origination desks. |
| --- | --- |
| In-scope product modules | portfolio entity registry financed emissions workflow transition risk analytics borrower data room climate covenant tracker portfolio dashboards reporting exports |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | portfolio holdings/loans borrower entities emissions data sector data financial exposure ownership percentages risk scores evidence covenants reporting requirements |
| --- | --- |
| External/product integrations | RiskOS; Scope Engine; Entity Graph; Evidence Vault; Transition Finance Studio; PCF/Supplier data where relevant; portfolio management systems |
| GreenLang dependencies | Entity Graph; RiskOS; Scope Engine; Evidence Vault; Policy Graph; PCAF-style methodology support |
| Customer outputs and deliverables | portfolio climate dashboard financed emissions report borrower data request risk/transition screen IC memo pack covenant tracking report |

### AI and automation behavior

borrower data-gap assistant

portfolio summarizer

IC memo drafting with citations

risk/transition explanation assistant

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY29 Q1 | Loans + corporate bonds PCAF; 2 design partners. |
| v0.5 Closed Beta | FY29 Q2 | Listed equity + real estate + project finance. |
| v0.9 Public Beta | FY29 Q3 | Data-quality scoring; engagement workflow. |
| v1.0 GA | FY29 Q4 | PCAF + TCFD/ISSB S2 exports; SFDR; RBI guidance. |
| v1.5 | FY30 Q3 | Financed physical risk (RiskOS integration). |
| v2.0 | FY30 Q4 | Deal-desk carbon metrics; origination integration. |
| v2.5 | FY31 Q3 | Nature-related financed risk (Nature/TNFD Hub). |
| v3.0 | FY31 Q4 | Portfolio optimizer - carbon / risk / return tradeoff engine. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

GA after enough enterprise/asset data exists to support finance-grade outputs

Methodology and assumptions must be explicit

Do not overstate investment advice

Borrower permissioning and confidentiality critical

### Key risks to actively manage

finance-grade data quality expectations

liability around investment decisions

methodology disputes

sensitive portfolio data

### Success metrics

AUM/loan exposure analyzed

portfolios onboarded

borrower data rooms created

reports generated

expansion from RiskOS/customers

### Dependency notes

Upstream: Entity Graph, Scope Engine, RiskOS, Ledger.

Downstream: Transition Finance Studio, Carbon Markets Hub, Nature/TNFD Hub, Comply.

## 32. GreenLang Transition Finance Studio

| Launch FY | FY30 |
| --- | --- |
| Recommended v1.0 GA | FY30 Q4 |
| Cloud / squad | Finance & Markets / Finance, MRV & Markets Squad |
| Primary buyer | Project finance teams, banks, green-bond issuers, corporates, infrastructure developers |
| Revenue model | Deal + subscription |
| Definition | A project and deal workspace for packaging decarbonization, energy, microgrid, adaptation, and resilience projects into finance-ready documentation, impact models, diligence packs, covenants, and post-financing monitoring. |
| Strategic role | Transition Finance Studio links GreenLang operational insights to capital. It creates deal-level revenue, partner finance channels, and a path to transaction take-rate without becoming a bank. |
| Pricing / packaging logic | Subscription for project portfolio users plus per-deal fee and eventual success/take-rate where legally and commercially appropriate. |

### CTO final pathway

Build GreenLang Transition Finance Studio as a modular product on the shared substrate. The release target is FY30; GA is gated for FY30 Q4. Do not enter regulated financial intermediation without counsel GA requires at least one lender/finance partner channel

### Why it exists

Green and transition finance is growing but deal origination and structuring remains bespoke. KPI selection, target calibration, second-party opinions, and post-issuance monitoring are spread across consultants and SPOs. This slows deals and limits scale.

### Users and jobs to be done

| Core users / buyer personas | corporate finance teams banks/lenders project developers infrastructure funds green-bond teams energy/adaptation project owners |
| --- | --- |
| Jobs to be done | Create finance-ready project data rooms Model emissions, savings, capex, risk, and payback Prepare green/transition finance impact documentation Track covenants and post-financing performance Connect projects to lenders/investors/partners |

### Functional scope

| Core capabilities from final product spec | Framework builder aligned to ICMA Green Bond Principles, SLL Principles, Climate Bonds Standard, EU Green Bond Standard. KPI and SPT calibration (science-aligned targets). SPO workflow. Use-of-proceeds tracking and allocation reporting. Post-issuance KPI monitoring via Ledger + Comply integration. Transition-plan credibility scoring. Investor reporting templates. |
| --- | --- |
| In-scope product modules | project registry impact and finance model deal data room diligence checklist covenant/monitoring workflow lender/investor collaboration post-financing impact tracking |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | project scope capex/opex savings/revenue emissions impact risk data engineering assumptions contracts evidence financing terms monitoring data |
| --- | --- |
| External/product integrations | PlantOS; BuildingOS; PowerOS; Microgrid Planner; Adaptation Planner; FinanceOS; Evidence Vault; Climate Ledger |
| GreenLang dependencies | FinanceOS; Evidence Vault; Climate Ledger; operational products with project pipelines; partner lender network |
| Customer outputs and deliverables | finance-ready project pack impact report diligence checklist green/transition finance data room covenant monitoring dashboard post-financing report |

### AI and automation behavior

deal memo drafting

diligence gap detection

impact narrative generator

scenario sensitivity assistant

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY30 Q1 | Green bond + SLL frameworks; 2 design partners. |
| v0.5 Closed Beta | FY30 Q2 | SPO workflow; KPI calibration. |
| v0.9 Public Beta | FY30 Q3 | Post-issuance monitoring; investor reporting. |
| v1.0 GA | FY30 Q4 | First deal priced and issued via platform. |
| v1.5 | FY31 Q3 | EU Green Bond Standard; transition bonds; project finance module. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Do not enter regulated financial intermediation without counsel

GA requires at least one lender/finance partner channel

Project impact must trace to operational data/evidence

Deal templates must be jurisdiction-aware

### Key risks to actively manage

financial regulatory exposure

project execution risk

over-customized deal work

lender trust barrier

### Success metrics

projects packaged

capital pipeline value

deal conversion rate

monitoring compliance

per-deal revenue

### Dependency notes

Upstream: Ledger, Comply, FinanceOS, Microgrid Planner (for PF), Adaptation Planner.

Downstream: regulator/investor reporting.

## 33. GreenLang MRV Studio

| Launch FY | FY29 |
| --- | --- |
| Recommended v1.0 GA | FY29 Q4 |
| Cloud / squad | Finance & Markets / Finance, MRV & Markets Squad |
| Primary buyer | Project developers, verifiers, corporates, climate-program operators |
| Revenue model | Platform + per-project |
| Definition | A monitoring, reporting, and verification workspace for carbon, methane, nature, energy, and adaptation-related projects. It manages project design, baseline, monitoring plans, evidence, calculations, verifier workflow, and issuance/readiness documentation. |
| Strategic role | MRV Studio is the foundation for credible carbon markets, CDR, methane, land, and transition projects. It should precede Carbon Markets Hub and CDR Portfolio Manager. |
| Pricing / packaging logic | Platform fee plus per-project pricing; verifier collaboration seats; premium remote-sensing/sensor integrations. |

### CTO final pathway

Build GreenLang MRV Studio as a modular product on the shared substrate. The release target is FY29; GA is gated for FY29 Q4. GA only for selected project types, not all carbon markets Methodology support must be explicit and reviewed

### Why it exists

Voluntary and compliance carbon markets are crawling out of a trust crisis. ICVCM CCPs, VCMI, SBTi Removals, and the 2028 Article 6 implementation all demand better MRV. Today, project developers spend months on spreadsheets and auditors struggle with uneven data. Good MRV software is a chokepoint.

### Users and jobs to be done

| Core users / buyer personas | project developers verifiers corporate project teams program managers field teams buyers evaluating project quality |
| --- | --- |
| Jobs to be done | Create project design and baseline records Collect monitoring evidence and data Calculate project outcomes and uncertainty Manage verifier review and findings Prepare issuance or buyer diligence packets |

### Functional scope

| Core capabilities from final product spec | Project onboarding with standards alignment (Verra, Gold Standard, ACR, CAR, Puro, Isometric, Article 6). Activity data ingestion (IoT, remote sensing, field). Methodology execution with transparent calculation. Monitoring plan scheduling and field-team management. Verification workflow with Proof Hub handoff. Issuance package generation. Credit lifecycle tracking (issued, retired, transferred). |
| --- | --- |
| In-scope product modules | project registry baseline and methodology model monitoring plan evidence workflow calculation engine verifier workspace issuance/readiness packet |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | project boundaries baseline assumptions monitoring data field evidence remote-sensing/sensor data methodology references calculation results verifier findings risk assessments |
| --- | --- |
| External/product integrations | Evidence Vault; Proof Hub; Climate Ledger; Methane & Nitrogen Monitor; AgriLandOS; Carbon Markets Hub; CDR Portfolio Manager |
| GreenLang dependencies | Evidence Vault; Climate Ledger; Proof Hub readiness; Factors; project methodology expertise |
| Customer outputs and deliverables | project design record monitoring report verification pack findings tracker issuance readiness pack buyer diligence report |

### AI and automation behavior

monitoring evidence triage

methodology checklist assistant

verification question drafting

data anomaly detection

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY29 Q1 | Nature-based + clean cooking; 2 design-partner projects. |
| v0.5 Closed Beta | FY29 Q2 | Biochar + avoided methane; field-ops workflow. |
| v0.9 Public Beta | FY29 Q3 | Verification + issuance workflow; Verra/Gold Standard integration. |
| v1.0 GA | FY29 Q4 | First credits issued via platform with independent verification. |
| v1.5 | FY30 Q2 | Article 6 compliance pathway; ICVCM CCP alignment tooling. |
| v2.0 | FY30 Q4 | Durable removals (DAC, enhanced weathering, ocean); Isometric/Puro integrations. |
| v2.5 | FY31 Q3 | Jurisdictional MRV (REDD+, J-REDD); public-sector-grade issuance. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

GA only for selected project types, not all carbon markets

Methodology support must be explicit and reviewed

Verifier workflow required before buyer-facing claims

Avoid becoming registry unless strategically necessary

### Key risks to actively manage

methodology complexity

verification liability

project-type sprawl

carbon market credibility concerns

### Success metrics

projects onboarded

monitoring reports generated

verification cycle time

findings closure rate

buyer/verifier acceptance

### Dependency notes

Upstream: Ledger, Factors, Connect, Methane & Nitrogen Monitor, AgriLandOS.

Downstream: Carbon Markets Hub, CDR Portfolio Manager, Proof Hub.

## 34. GreenLang Carbon Markets Hub

| Launch FY | FY30 |
| --- | --- |
| Recommended v1.0 GA | FY30 Q4 |
| Cloud / squad | Finance & Markets / Finance, MRV & Markets Squad |
| Primary buyer | Corporates, traders, marketplaces, project developers, procurement teams |
| Revenue model | Take-rate + analytics |
| Definition | A carbon credit sourcing, diligence, portfolio, transaction-support, and post-purchase monitoring layer built on MRV Studio, Proof Hub, Evidence Vault, and project-quality analytics. |
| Strategic role | Carbon Markets Hub is a transaction upside product, but it should be sequenced after GreenLang has credible MRV/proof infrastructure. It must prioritize quality and diligence over marketplace theater. |
| Pricing / packaging logic | Analytics subscription plus transaction take-rate where permitted. Avoid take-rate before legal and trust foundation exists. |

### CTO final pathway

Build GreenLang Carbon Markets Hub as a modular product on the shared substrate. The release target is FY30; GA is gated for FY30 Q4. No GA before MRV Studio and Proof Hub are credible Legal review required for transaction roles

### Why it exists

Corporate buyers and traders face a fragmented, low-transparency market. CORSIA, Article 6, CCTS, EU ETS, and voluntary markets all have different units, registries, and quality bars. Good procurement infrastructure is missing.

### Users and jobs to be done

| Core users / buyer personas | corporate buyers climate procurement teams traders marketplaces project developers finance/treasury teams risk teams |
| --- | --- |
| Jobs to be done | Evaluate project and credit quality Build credit purchase portfolios Track claims, retirements, and evidence Monitor project performance over time Support transactions where legally appropriate |

### Functional scope

| Core capabilities from final product spec | Credit discovery with quality scoring (ICVCM CCPs, CORSIA EEUs, SBTi alignment). Procurement workflow (RFI/RFP, legal templates, KYC). Portfolio analytics (quality, vintage, geography, type). Retirement and attestation. Price benchmarks. Registry integrations (Verra, Gold Standard, ART, Puro, Isometric, CBAM, India CCTS). Internal carbon budget management. |
| --- | --- |
| In-scope product modules | project/credit diligence database portfolio builder quality/risk scoring transaction workflow support claim and retirement tracker market analytics buyer/project collaboration |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | project records credit vintages methodologies MRV evidence verifier status prices retirements claims counterparties risk flags |
| --- | --- |
| External/product integrations | MRV Studio; Proof Hub; Evidence Vault; CDR Portfolio Manager; FinanceOS; external registries/marketplaces where available |
| GreenLang dependencies | MRV Studio; Proof Hub; Evidence Vault; legal/compliance review for take-rate; buyer/project developer network |
| Customer outputs and deliverables | credit diligence report portfolio recommendation retirement/claim evidence pack market analytics dashboard transaction data room |

### AI and automation behavior

credit-quality triage

portfolio recommendation assistant

risk flag summarizer

claim language review

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY30 Q1 | Voluntary credit discovery + retirement; 2 design partners. |
| v0.5 Closed Beta | FY30 Q2 | Procurement workflow; ICVCM CCP scoring. |
| v0.9 Public Beta | FY30 Q3 | Portfolio analytics; CORSIA EEUs. |
| v1.0 GA | FY30 Q4 | Take-rate live; registry integrations. |
| v1.5 | FY31 Q3 | India CCTS + Article 6 support; secondary-market trading. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

No GA before MRV Studio and Proof Hub are credible

Legal review required for transaction roles

Clear disclaimers around investment/quality advice

Start with analytics and diligence before marketplace liquidity

### Key risks to actively manage

carbon market reputational risk

legal/regulatory exposure

low-quality credits

conflicts of interest

### Success metrics

credits/projects analyzed

buyer portfolios created

transaction volume influenced

retirement evidence completeness

quality-risk alerts acted on

### Dependency notes

Upstream: MRV Studio, Factors.

Downstream: CDR Portfolio Manager, Comply, FinanceOS.

## 35. GreenLang CDR Portfolio Manager

| Launch FY | FY31 |
| --- | --- |
| Recommended v1.0 GA | FY31 Q4 |
| Cloud / squad | Finance & Markets / Finance, MRV & Markets Squad |
| Primary buyer | Large buyers, intermediaries, climate procurement teams, CDR portfolio managers |
| Revenue model | Subscription + take-rate |
| Definition | A carbon dioxide removal portfolio management product for evaluating CDR methods, suppliers, deliveries, permanence, MRV evidence, offtake terms, portfolio risk, and retirement/claim integrity. |
| Strategic role | CDR Portfolio Manager is a specialized FY31 product for high-quality removal buyers. It should launch after MRV Studio, Proof Hub, and Carbon Markets Hub provide diligence and evidence infrastructure. |
| Pricing / packaging logic | Subscription by portfolio size plus take-rate or success fee where permitted; premium diligence reports and buyer data rooms. |

### CTO final pathway

Build GreenLang CDR Portfolio Manager as a modular product on the shared substrate. The release target is FY31; GA is gated for FY31 Q4. Do not launch before CDR buyer demand and MRV/proof stack mature Start with portfolio management, not exchange operations

### Why it exists

Durable CDR (DAC, enhanced weathering, biochar, ocean, bio-oil) is a young market where buyers are building portfolios of offtake with complex delivery timelines (5-20 years). Watershed/Frontier/Isometric provide parts of this, but buyers want integrated portfolio infrastructure.

### Users and jobs to be done

| Core users / buyer personas | large corporate buyers CDR procurement teams intermediaries climate funds treasury/sustainability teams auditors/verifiers |
| --- | --- |
| Jobs to be done | Compare CDR project types and suppliers Manage offtake/delivery contracts Track MRV evidence, permanence, reversals, and retirements Construct balanced CDR portfolios Prepare claim and audit packs |

### Functional scope

| Core capabilities from final product spec | Offtake contract management (prepay, milestone, delivery). Portfolio construction with durability/cost/risk tradeoffs. Delivery tracking tied to MRV Studio. Insurance/financial guarantee integrations. SBTi Removals + ICVCM CCP quality framework. Retirement into beneficial-claim frameworks. |
| --- | --- |
| In-scope product modules | CDR supplier/project registry method/risk taxonomy portfolio construction delivery and offtake tracker MRV/permanence evidence workflow claim/retirement pack market analytics |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | supplier/project profiles CDR method tonnes contracted/delivered/retired permanence data MRV evidence prices delivery schedules risk flags claims |
| --- | --- |
| External/product integrations | Carbon Markets Hub; MRV Studio; Proof Hub; Evidence Vault; FinanceOS; external registries/marketplaces where available |
| GreenLang dependencies | MRV Studio; Proof Hub; Carbon Markets Hub; buyer demand; legal review for transaction support |
| Customer outputs and deliverables | CDR portfolio dashboard supplier diligence report delivery tracker retirement/claim pack portfolio risk report market insight memo |

### AI and automation behavior

portfolio risk summarizer

supplier diligence assistant

claim review assistant

delivery anomaly detection

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY31 Q1 | DAC + biochar offtake management; 2 design-partner buyers. |
| v0.5 Closed Beta | FY31 Q2 | Enhanced weathering + ocean + bio-oil; portfolio construction. |
| v0.9 Public Beta | FY31 Q3 | Delivery tracking; insurance integration. |
| v1.0 GA | FY31 Q4 | Take-rate live; first verified delivery cycle. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Do not launch before CDR buyer demand and MRV/proof stack mature

Start with portfolio management, not exchange operations

Claims must be evidence-backed and conservative

Legal review for any transaction monetization

### Key risks to actively manage

CDR market immaturity

delivery failure risk

permanence/quality disputes

legal exposure around claims

### Success metrics

tonnes under management

delivery tracking completeness

buyer retention

diligence reports issued

claim issues detected/prevented

Circularity

### Dependency notes

Upstream: MRV Studio, Carbon Markets Hub, Factors.

Downstream: Comply, FinanceOS.

11. Circularity

This chapter covers 1 product in the Circularity. Each product is specified at PRD-lite depth: definition, buyer, core capabilities, data/integrations, revenue model, full version roadmap, success KPIs, and upstream/downstream dependencies.

# Circularity

Launch late and tie tightly to DPP, PCF, SupplierOS, and evidence data. Treat circularity as a product-lifecycle extension, not a new disconnected category.

## 36. GreenLang Circularity Hub

| Launch FY | FY31 |
| --- | --- |
| Recommended v1.0 GA | FY31 Q4 |
| Cloud / squad | Circularity / Circularity & Product Lifecycle Pod |
| Primary buyer | Packaging, materials, consumer goods, waste, product firms |
| Revenue model | Platform subscription |
| Definition | A circularity and materials workflow for tracking material flows, recycled content, waste, reuse/repair/recycling data, product passports, circularity metrics, supplier evidence, and circular design/project actions. |
| Strategic role | Circularity Hub should be sequenced late because it benefits from DPP, PCF, supplier, product, waste, and city data. It expands GreenLang into materials and waste/circularity without fragmenting the early roadmap. |
| Pricing / packaging logic | Platform module subscription by product/material portfolio size; premium supplier evidence and DPP API add-ons. |

### CTO final pathway

Build GreenLang Circularity Hub as a modular product on the shared substrate. The release target is FY31; GA is gated for FY31 Q4. Do not launch before DPP/PCF/SupplierOS are stable Start with packaging/materials categories tied to customers

### Why it exists

Circularity regulation is arriving fast (ESPR, EU Packaging & Packaging Waste Regulation, EPR schemes worldwide). Brands need take-back rates, recycled content, durability, and repairability tracking. Today this is in spreadsheets and fragmented supplier systems.

### Users and jobs to be done

| Core users / buyer personas | packaging teams materials teams product sustainability teams waste/circularity managers consumer goods companies cities/public-sector teams |
| --- | --- |
| Jobs to be done | Track material flows and recycled content Manage product circularity data and evidence Connect circularity metrics to DPP and PCF Plan circular design and waste-reduction projects Support supplier and customer circularity reporting |

### Functional scope

| Core capabilities from final product spec | Material-flow modeling per product and per portfolio. Recycled-content tracking with mass-balance and chain-of-custody. Take-back rate measurement. Repair/reuse/remanufacture loop tracking. Integration with DPP Hub for product-level circular attributes. EPR reporting across jurisdictions. Circularity Performance Indicators aligned to CEIP, ISO 59020. |
| --- | --- |
| In-scope product modules | material flow registry recycled-content tracker waste/reuse/recycling workflow DPP circularity attributes supplier evidence collection circularity project tracker metrics dashboard |

### Data, integrations, outputs, and evidence

| Canonical data objects and evidence | material types volumes recycled content waste streams recycling/reuse data product attributes supplier evidence certificates project data costs |
| --- | --- |
| External/product integrations | DPP Hub; PCF Studio; SupplierOS; CityOS; Evidence Vault; Scope Engine; ERP/PLM/waste management systems |
| GreenLang dependencies | DPP Hub; PCF Studio; SupplierOS; Evidence Vault; Entity Graph |
| Customer outputs and deliverables | circularity dashboard material flow report recycled-content evidence pack DPP circularity record project pipeline supplier circularity scorecard |

### AI and automation behavior

material classification assistant

circularity improvement recommendation

evidence gap detection

supplier request drafting

### Final version roadmap

| Version | Release | Scope |
| --- | --- | --- |
| v0.1 Alpha | FY31 Q1 | Packaging + electronics templates; 2 design partners. |
| v0.5 Closed Beta | FY31 Q2 | Apparel + furniture; recycled-content with mass-balance. |
| v0.9 Public Beta | FY31 Q3 | EPR reporting (EU, India, select US states). |
| v1.0 GA | FY31 Q4 | DPP Hub deep integration; ISO 59020 alignment. |

Internal v0.3 private-alpha and v0.8 release-candidate gates apply between the external milestones above. A product may not move to GA unless the release gates below are satisfied.

### GA, delay, and risk gates

Do not launch before DPP/PCF/SupplierOS are stable

Start with packaging/materials categories tied to customers

Separate circularity metrics from carbon impact unless calculated

Evidence standards must be clear

### Key risks to actively manage

category-specific complexity

weak data from suppliers/recyclers

greenwashing risk

standards fragmentation

### Success metrics

material flows tracked

recycled-content evidence coverage

DPP integration rate

circularity projects created

supplier response rate

Roadmap operating model

GreenLang should run a stage-gate operating model. The product calendar is the ambition; the gates determine the actual release. This prevents execution sprawl while preserving the full Climate OS vision.

Product squads by horizon

Portfolio kill, pause, and merge criteria

Kill or merge a product if it cannot identify a buyer with budget and urgency after two discovery cycles.

Pause a product if the required substrate dependency is not stable; do not build workaround infrastructure for a single module.

Merge a product into another module if the workflow is primarily a feature and cannot support its own packaging, P&L, or buyer motion.

Delay GA if onboarding requires bespoke consulting, custom data models, or non-repeatable integrations for more than 70% of customers.

Delay network/transaction products if legal role, trust model, and conflict-of-interest controls are unresolved.

Prioritize products that increase data reuse, ACV expansion, and workflow lock-in across multiple GreenLang modules.

Appendix A - Product bank grouped by launch year

FY27 (2026-27)

Core Platform: GreenLang Factors

Core Platform: GreenLang Connect

Core Platform: GreenLang Entity Graph

Core Platform: GreenLang Climate Ledger

Core Platform: GreenLang Evidence Vault

Core Platform: GreenLang Policy Graph

Core Platform: GreenLang Agent Runtime + Eval

Core Platform: GreenLang SDK/API/CLI

Compliance Cloud: GreenLang Comply

Compliance Cloud: GreenLang CBAM

Compliance Cloud: GreenLang Scope Engine

FY28 (2027-28)

Supply Chain Cloud: GreenLang SupplierOS

Supply Chain Cloud: GreenLang PCF Studio

Supply Chain Cloud: GreenLang DPP Hub

Operations Cloud: GreenLang PlantOS

Operations Cloud: GreenLang BuildingOS

FY29 (2028-29)

Supply Chain Cloud: GreenLang Proof Hub

Operations Cloud: GreenLang DataCenter CarbonOps

Operations Cloud: GreenLang PowerOS

Mobility Cloud: GreenLang FleetOS

Risk & Public Sector: GreenLang RiskOS

Finance & Markets: GreenLang FinanceOS

Finance & Markets: GreenLang MRV Studio

FY30 (2029-30)

Operations Cloud: GreenLang FlexOS

Operations Cloud: GreenLang Microgrid Planner

Mobility Cloud: GreenLang Freight Carbon API

Land/Water/Nature: GreenLang AgriLandOS

Land/Water/Nature: GreenLang WaterOS

Land/Water/Nature: GreenLang Methane & Nitrogen Monitor

Risk & Public Sector: GreenLang Adaptation Planner

Finance & Markets: GreenLang Transition Finance Studio

Finance & Markets: GreenLang Carbon Markets Hub

FY31 (2030-31)

Land/Water/Nature: GreenLang Nature/TNFD Hub

Risk & Public Sector: GreenLang CityOS

Finance & Markets: GreenLang CDR Portfolio Manager

Circularity: GreenLang Circularity Hub

Appendix B - PRD template for each product

Appendix C - Source and traceability note

This roadmap is derived from the uploaded GreenLang Climate OS v3 business plan. In that plan, the four-layer architecture is defined as: Layer 1 Data Foundation, Layer 2 System of Record, Layer 3 Intelligence Layer, and Layer 4 Sector Clouds. The product bank lists 36 products across Core Platform, Compliance Cloud, Supply Chain Cloud, Operations Cloud, Mobility Cloud, Land/Water/Nature, Risk & Public Sector, Finance & Markets, and Circularity. This document preserves that mapping and adds product definitions, version timing, release gates, and PRD-ready structure.

External regulations, standards, and market assumptions should be validated again before each GA release because climate policy, disclosure requirements, carbon-market rules, and assurance practices can change materially between FY27 and FY31.

### Dependency notes

Upstream: PCF Studio, DPP Hub, SupplierOS, Ledger.

Downstream: Comply, regulator portals.

12. Cross-product dependency notes

Three dependency patterns matter for sequencing decisions:

3.1 Substrate before sector clouds

Factors, Connect, Entity Graph, Climate Ledger, Evidence Vault, and Policy Graph must all ship to v0.9 Public Beta before any sector cloud goes Public Beta. Skipping this discipline is how climate-tech companies end up with 30 disconnected products. The sequencing pain is real in FY27 (revenue is slower), but the architectural payoff is every subsequent product.

3.2 The supply-chain / compliance loop

Comply is the wedge that opens the door. CBAM and Scope Engine make the wedge concrete for manufacturers. SupplierOS, PCF Studio, and DPP Hub close the loop by turning supplier responses into structured data that flows back into Ledger and Comply. Expect most FY27-FY28 ACV to come from this loop before operations, risk, or finance become material.

3.3 Operations outcomes feed platform stickiness

PlantOS, BuildingOS, DataCenter CarbonOps, PowerOS, and FlexOS are the ROI-grade products that get CFO attention. Once the Ledger has verified savings flowing into it, the platform is no longer a reporting tool - it is the system of record for climate operations and the substrate on which RiskOS, FinanceOS, and Markets products stand.

3.4 The finance-and-markets spine

MRV Studio (FY29), FinanceOS (FY29), Transition Finance Studio (FY30), Carbon Markets Hub (FY30), and CDR Portfolio Manager (FY31) compose the finance-and-markets spine. They are deliberately sequenced after substrate and operations have hardened, because their value proposition is 'trust plus workflow' - and trust requires the substrate to be production-grade first.

3.5 Public-sector and circularity tail

CityOS (FY31) and Circularity Hub (FY31) are the slowest-to-revenue but highest-mission-alignment products. They are viable because by FY31 the substrate is mature, the brand is established, and partner channels (utilities, MDBs, waste-management networks) exist to distribute.

13. Appendix - version labeling in practice

One practical note on version labeling: the milestone labels (v0.1 Alpha, v0.5 Closed Beta, v0.9 Public Beta, v1.0 GA, v2.0, v3.0) are strategic release boundaries. Between them, products ship monthly or bi-weekly minor releases (v1.1, v1.2, v1.3, ...) as normal SaaS iterations. Those minor releases are not enumerated in this document - they are an engineering cadence decision, not a strategic one.

Design-partner commitments should be pinned to strategic releases. A design partner who signs 'available at v0.5 Closed Beta in FY27 Q2' expects a working end-to-end workflow that quarter, not every minor iteration. A customer who signs 'GA in FY28 Q2' expects SLA and priced packaging to be live that quarter.

For regulator- and auditor-facing products (CBAM, Comply, Scope Engine, MRV Studio, Proof Hub, Evidence Vault), v1.0 GA is gated on external attestation (successful regulator submission, audited customer filing, or verifier acceptance) rather than internal readiness. Those gates are called out in each product's version roadmap.

Open-core products (Factors, SDK/API/CLI) follow the same milestone ladder but additionally version the open-source repos via semver independently - the community tier may hit its own v1.0 ahead of the commercial tier's GA, and that is fine as long as the commercial SLA is honest about what the community tier does and does not cover.

# Part 5 - Portfolio Governance and PRD Template

### Portfolio kill, pause, and merge criteria

Kill or merge a product if it cannot identify a buyer with budget and urgency after two discovery cycles.

Pause a product if the required substrate dependency is not stable; do not build workaround infrastructure for a single module.

Merge a product into another module if the workflow is primarily a feature and cannot support its own packaging, P&L, or buyer motion.

Delay GA if onboarding requires bespoke consulting, custom data models, or non-repeatable integrations for more than 70% of customers.

Delay network/transaction products if legal role, trust model, market permissions, and conflict-of-interest controls are unresolved.

Prioritize products that increase data reuse, ACV expansion, workflow lock-in, and repeatable implementation across multiple GreenLang modules.

### Quarterly portfolio review questions

| Question | Required evidence |
| --- | --- |
| Does the product still match the beachhead or expansion vector? | Active customer demand, attach-rate logic, and clear buyer ownership. |
| Is the substrate ready? | Stable canonical objects, ledger writes, evidence linkage, policy mapping, and permissions. |
| Can it onboard repeatably? | Implementation playbook, connector coverage, training materials, and bounded services hours. |
| Does it create measurable value? | ARR, ROI, risk reduction, compliance deadline, or transaction-capital impact. |
| Can the company support it? | Squad capacity, support readiness, security review, methodology owner, and GTM owner. |
| Does it compound the platform? | Reusable data, cross-product workflows, developer/partner leverage, or network effects. |

### Standard PRD expansion template

| Section | Required content |
| --- | --- |
| 1. Product thesis | Customer pain, why now, why GreenLang, strategic fit, and what not to build. |
| 2. Personas and buying center | Economic buyer, champion, daily users, blockers, implementation owners, partners. |
| 3. Use cases and user journeys | Primary workflows, edge cases, onboarding, approval, reporting, and export flow. |
| 4. Data model and integrations | Canonical objects, external systems, mapping rules, evidence metadata, data-quality thresholds. |
| 5. Methodology and trust | Calculation/risk/finance/MRV assumptions, factor sources, evidence rules, reviewer controls, limitations. |
| 6. Functional requirements | Capabilities, screens, APIs, permissions, notifications, dashboards, exports. |
| 7. Non-functional requirements | Security, privacy, availability, latency, scalability, localization, audit logs, accessibility. |
| 8. AI requirements | Agent role, allowed tools, citations, evals, human review, failure handling, cost controls. |
| 9. Version plan | v0.1 through v2.0 content, release gates, dependencies, acceptance criteria. |
| 10. GTM and packaging | Pricing, packaging, ICP, sales narrative, implementation plan, partner motion, support model. |
| 11. Metrics and instrumentation | Activation, usage, quality, retention, ARR, attach rate, gross margin, NPS, risk metrics. |
| 12. Risk register | Technical, methodology, regulatory, commercial, legal, data-quality, and execution risks. |

### Final CTO note

This document should be treated as the final product-definition baseline, not as a frozen engineering backlog. The correct discipline is to preserve the architecture, version gates, and sequencing while letting quarterly customer evidence update scope, order, and staffing. GreenLang wins by compounding one trusted substrate across many climate workflows; it loses if each cloud becomes a separate product company inside the company.